Table of contents: Chapter indexing and authors

First author listed is responsible for chapter organization, assigning/overseeing sub-chapter co-authorship, and overall completion of chapter

- Overview of the NSTX Upgrade Research Plan for 2014-2018

  - Jon Menard, Kaye, Ono, TSG leaders

- Research Goals and Plans for Macroscopic Stability

  - Jong-Kyu Park, Berkery, Boozer, Sabbagh, Menard, Gerhardt

- Research Goals and Plans for Transport and Turbulence

  - Yang Ren, Guttenfelder, Hammett, Kaye, Yuh, Smith

- Research Goals and Plans for Boundary Physics

  - Vlad Soukhanovskii, Diallo, Stotler, Chang, Maingi, Skinner, Jaworski, Canik, Ono

- Research Goals and Plans for Materials and Plasma Facing Components

  - Mike Jaworski, Skinner, Kaita, Maingi,Soukhanovskii, Diallo, Stotler, Chang, Canik

- Research Goals and Plans for Energetic Particles

  - Mario Podesta, Fredrickson, Gorelenkov, Crocker, Heidbrink

- Research Goals and Plans for Wave Heating and Current Drive

  - Gary Taylor, Hosea, Perkins, Phillips, Bertelli

- Research Goals and Plans for Plasma Formation and Current Ramp-up

  - Roger Raman, Mueller, Jardin, Taylor, Gerhardt

- Research Goals and Plans for Plasma Sustainment:  Advanced Scenarios and Control

  - Stefan Gerhardt, Kolemen, Gates, Mueller, Erikson

- NSTX-U Facility Status and Proposed Upgrades

  - Masa Ono, Gerhardt, Kaita, Stratton, TSG leaders

- NSTX-U Collaborator Research Plans by Institution

  - Existing and potential NSTX-U collaborators, edited by Jon Menard

- Overview of the NSTX Upgrade Research Plan for 2014-2018

  - Introduction

  - Mission elements of the NSTX-U research program (Menard)

    - Advance ST as candidate for Fusion Nuclear Science Facility (FNSF)

    - Develop solutions for plasma-material interface

    - Advance toroidal confinement physics predictive capability for ITER and beyond

    - Develop ST as fusion energy system

  - Unique Parameter Regimes Accessed by NSTX and NSTX-U (Menard  + TSGs)

    - Macroscopic Stability (Park)

    - Transport and Turbulence (Ren)

    - Boundary Physics

      - H-mode ped. formation (LH), transport, stability (Kaye, Diallo, Maingi)

      - SOL physics (Zweben)

      - Divertor physics (Soukhanovskii)

      - Particle control (Canik)

    - Materials and Plasma Facing Components

      - Lithium-based plasma facing component R&D (Jaworski, Skinner)

      - High-Z PFC R&D (Jaworski, Maingi, Soukhanovskii)

    - Energetic Particles (Podesta, Fredrickson, Gorelenkov)

      - *AE instability drive

      - Importance of *AE to NBI

    - Wave heating and current drive (Taylor, Phillips)

      - High-harmonic fast wave

      - ECH/EBW

    - Plasma formation and current ramp-up (Raman, Mueller)

    - Plasma sustainment, advance scenarios and Control (Gerhardt)

  - Contributions to tokamak physics and ITER (Kaye)

    - ITPA – physics basis for ITER

    - Contributions to ITER Design and Operation

  - Fusion Energy Science Applications of the ST (Menard, Ono)

    - Development and prototyping of advanced divertor and first-wall solutions

    - ST-based Fusion Nuclear Science Facility / Component Test Facility

    - ST-based Pilot Plant

  - Gaps Between Present and Future STs (Menard)

  - Summary of Research Goals and Opportunities in NSTX-U (Menard + TSGs)

    - Overview

    - Macroscopic Stability

    - Transport and Turbulence

    - Boundary Physics

    - Materials and PFCs

    - Energetic Particles

    - Wave heating and current drive

    - Plasma formation and current ramp-up

    - Plasma sustainment, advanced scenarios and control

  - NSTX-U Long-term Goals (Years 5-10) (Menard, Ono, Kaye)

  - NSTX-U Scientific Organizational Structure (Menard, Kaye)

- Research Goals and Plans for Macroscopic Stability

  - Overview of goals and plans (Park)

    - Establish predictive capability for the sustained stability of high performance FNSF, ST Pilot, and ITER plasmas

    - Thrusts and goals by topical area

      - Understand and advance passive and active feedback control to sustain macroscopic stability

      - Understand 3D field effects and provide physics basis for optimizing stability through equilibrium profile control by 3D fields

      - Understand disruption dynamics and develop techniques on disruption detection, mitigation, and avoidance, in high-performance ST plasmas

  - Research Plans

    - Thrust 1 – Understand and advance passive and active feedback control to sustain macroscopic stability (Berkery, Sabbagh, Park)

      - Year 1 of NSTX-U operation

        - Recover and explore NSTX MS control capabilities on stability

        - Assess the β or q limit with new shaping control and off-axis NBCD

        - Recover and test upgraded RWM multi-component sensor and model-based state space control with independent actuator coils, including n>1 and multi-mode control

        - Study and attempt initial control of internal MHD modes during current ramp-up (Gerhardt)

      - Year 2 of NSTX-U operation

        - Validate RWM physics at reduced ν* and varied fast ion populations

        - Utilize off-axis NBCD to vary Vϕ and q-profile and investigate RWM/TM stability

        - Understand and control internal MHD mode physics for long pulse, high performance scenarios (Gerhardt)

      - Year 3 of NSTX-U operation

        - Utilize the rotation control to improve RWM/TM stability

        - Explore the lowest ν* regimes and test RWM/TM stability

        - Assess and optimize tradeoffs between Vϕ, q-profile, β to improve RWM/TM/internal MHD mode stability

      - Year 4 of NSTX-U operation

        - Utilize non-axisymmetric control coil (NCC) to control Vϕ-profile and improve RWM/TM stability

        - Investigate the combination of Vϕ-profile, β-feedback, and active mode control to improve RWM/TM/internal MHD mode stability and to sustain high performance plasmas

        - Extend the study of RWM multi-mode control with various NCC coil combinations

        - Provide FNSF/Pilot projection on macroscopic stability

    - Thrust 2 – Understand 3D field effects and provide physics basis for optimizing stability through equilibrium profile control by 3D fields (Park, Sabbagh, Berkery)

      - Year 1 of NSTX-U operation

        - Identify n > 1 intrinsic error fields and optimize correction using independent actuator coils

        - Explore upgraded 3D capabilities of active mode control and dynamic error field correction

        - Initiate NTV physics investigation with enhanced 3D field spectra and NBI torque profile

      - Year 2 of NSTX-U operation

        - Optimize and combine dynamic error field correction with intrinsic error field correction

        - Investigate NTV physics at increased pulse lengths and behavior at reduced ν* regime

        - Investigate NTV physics vs. Vϕ and q-profile with new NBIs and independent actuator coils

      - Year 3 of NSTX-U operation

        - Initiate the investigation of non-resonant vs. resonant error field effects

        - Study NTV physics in the lowest ν* regimes

        - Optimize Vϕ feedback control in regimes of high non-inductive fraction to improve RWM/TM stability

        - Utilize 3D field to assess and optimize tradeoffs between Vϕ, q-profile, β to improve RWM/TM/internal MHD mode stability

      - Year 4 of NSTX-U operation

        - Utilize NCC and understand non-resonant and resonant error field effects vs. Vϕ

        - Optimize 3D field with NCC in combined Vϕ-profile, β-feedback, and active mode control to maximize performance

        - Examine FNSF/Pilot projections on 3D field physics understanding

    - Thrust 3 – Understand disruption dynamics and develop techniques on disruption detection, mitigation, and avoidance in high-performance ST plasmas (Gerhardt, Raman, Park)

      - Year 1 of NSTX-U operation

        - Examine halo current loading on center column, and heat loading on divertor in disruption

        - Assess improved MHD spectroscopy and examine model-based observer for disruption detection and avoidance  (Sabbagh)

        - Install MGI and conduct initial tests (Raman)

        - Study the feasibility of EPI and CT injector system (Raman)

      - Year 2 of NSTX-U operation

        - Expand shunt tile measurements of halo currents in divertor

        - Utilize model-based and also non-magnetic mode observers for disruption detection and avoidance (Sabbagh)

        - Identify disruption characteristics in various scenarios obtained by off-axis NBCD

        - Conduct MGI tests by varying positions and actuators (Raman)

        - Test EPI and CT injection system if installed (Raman)

      - Year 3 of NSTX-U operation

        - Investigate thermal loading during VDEs and major disruptions using fast IR cameras and fast TCs

        - Investigate disruption precursors and study avoidance scenarios with various MHD origins

        - Explore MGI triggering and other mitigation techniques for real-time actuation (Raman)

      - Year 4 of NSTX-U operation

        - Utilize disruption precursors and test avoidance scenarios

        - Couple real-time mitigation techniques to other MHD sensors (Raman)

        - Provide FNSF/Pilot projection on disruption physics understanding

    - Year 5 of NSTX-U operation (Park, Berkery)

      - Integrate MS control to avoid RWM/TM/ELM/internal MHD instability, disruption, with disruption mitigation protection

      - Provide FNSF/Pilot projection for integrated control

      - Validate integrated modeling of macroscopic stability

  - Summary timeline for tool development to achieve research goals

    - Theory and simulation capabilities (both existing capabilities to be utilized and new capabilities to be developed)

      - EFIT (Sabbagh)

      - DCON (Park)

      - IPEC / GPEC (Park)

      - MISK (Berkery)

      - POCA (Kim)

      - VALEN (Bialek)

      - MARS-K (Menard)

      - M3D-C1 (Jardin)

      - DEGAS (Raman)

    - Diagnostics (Park)

      - Magnetic sensors including BP and BR sensors will be refurbished and upgraded (Sabbagh)

      - Real-Time Velocity measurement for successful implementation of rotation control, and disruption detection (Podesta)

      - Toroidally displaced multi-energy SXR to study 3D physics including island dynamics, and RWM eigenfunctions (Tritz)

      - Core X-ray imaging spectrometer to study rotation effects on error field and early MHD without NBIs (Delgado)

      - Internal magnetic fluctuation measurement for island structures (Howard)

      - Real time MSE and MPTS for fast and precise kinetic equilibrium reconstruction (Howard, Le Blanc)

    - Other facility capabilities including plasma control

      - Non-axisymmetric Control Coil (NCC) (Park, Berkery, Sabbagh)

        - Motivation and design

        - Summary of physics studies

          - RWM active control for significant multi-mode spectrum (Bialek)

          - Rotation control by NTV braking

          - Error field correction and tearing mode stabilization

          - RWM kinetic stabilization (Berkery)

          - ELM control and stabilization (Evans, Maingi)

          - Simultaneous control for rotation, error field, RWM, TM, ELM

          - Prediction for ITER 3D coil capabilities

- Research Goals and Plans for Transport and Turbulence

  - Overview of goals and plans

    - Establish predictive capability for the performance of FNSF and ITER (Ren)

3.1.1.1. Identify most relevant scenario (H-mode, fully and partially non-inductive; advanced scenario, e.g. ITB plasmas regime)

3.1.1.2. Identify most relevant transport issues: mechanism behind anomalous transport and reduced transport models validated for a wide parametric regime by varying engineering parameter and using different scenarios (L, H-mode, ITB plasmas, NBI/RF plasmas)

    - Thrust 1: Identify regime of validity for  instabilities responsible for anomalous electron thermal, momentum, and particle/impurity transport in NSTX-U (Ren)

      - Motivations: Observed neoclassical ion thermal transport, but anomalous electron thermal, momentum, and particle/impurity transport in STs

      - Prioritize goals: 1. electron thermal 2. Momentum; 3. Particle/impurity

3.1.2.3. Relevant turbulence to different transport channels

Low-k turbulence (ITG/KBM, TEM, microtearing): thermal, momentum and particle/impurity

High-k turbulence (ETG): electron thermal

Alfvenic eigenmodes (with EP TSG): electron thermal

3.1.2.4. Identify regimes of validity for instabilities

Diagnostics, experimental tools (flow, current profile control by 2nd NBI and 3D coils) and simulations to distinguish turbulence through parametric dependence

    - Thrust 2: Establish and validate reduced transport models (0D and 1D) (Guttenfelder)

      - Existing 0D confinement scalings (ST scaling, ITER scaling), their projection to NSTX-U and remaining issues

      - Existing 1D models (neoclassical model, TGLF, etc.), their validation and applicability to NSTX, NSTX-U and  beyond, issues for applicability, and the needs of further development of 1D reduced models for different parametric regimes/radial regions

  - Research Plans

    - Thrust 1: Identify regime of validity for instabilities responsible for anomalous electron thermal, momentum, and particle/impurity transport in NSTX-U (Ren)

      - Thermal transport

        - Electron:

Near term plans (Year 1-2):

          - Measure low-k turbulence with BES, reflectometry and polarimetry in a variety of regimes (guided by GK simulations): ITG/TEM dominant and microtearing-dominant regimes, and correlate measurement with electron thermal transport trends by varying engineering parameters and active q and flow profile variations through 2nd NBI and 3D coils

          - Take preliminary high-k measurements in ETG-dominant regime (guided by GK simulations)

          - Measure *AE mode structure using calibrated BES/reflectometry with a range of BT, Ip, * and NB power and correlate with electron thermal transport

Long-term plans (Year 3-5):

          - Identify ETG and microtearing modes and their operational regimes using a high-kθ scattering system, BES, reflectometry and polarimetry measurements with improved NSTX-U parameters, variations of plasma parameters/profiles (2nd NBI and 3D coils) and steady-state/ perturbative (cold pulses from laser blow-off) transport measurements, coupled with interpretative and predictive GK/reduced model simulations and synthetic diagnostics

          - Investigate electron thermal dependence with PFC/divertor conditions

          - Determine the role of *AE mode in electron thermal transport with BES measurements and transport analysis and its range of applicability and compare with available reduced models for *AE driven e (w/ EP)

        - Ion :

Near term plans (Year 1-2):

          - Determine if Âi is still near neo-classical level in lower º* H-mode plasmas with higher Bt and Ip; compare with neoclassical calculation, NCLASS/GTC-NEO

          - Use 2nd NBI and 3D coils to vary q and flow profiles, determine the change in ion thermal diffusivity and correlate with low-k turbulence measurements from BES, reflectormetry and polarimetry in L and H-mode plasmas, and compare with gyrokinetic simulations with both transport and measured turbulence through synthetic diagnostics

Long-term plans (Year 3-5):

          - Determine i in full range of Bt, Ip and * in H-mode plasmas and compare with neoclassical calculations, NCLASS/GTC-NEO

          - Identify relevant low-k turbulence (ITG/TEM, KBM) and determine its operational regime when i, is anomalous through low-k turbulence measurement coupled with gyrokinetic simulations and the full range of Bt, Ip and * and active q and flow profile variations through 2nd NBI and 3D coils

      - Momentum transport

Near term plans (Year 1-2):

        - Measure low-k turbulence with BES, reflectometry in a variety of regimes (guided by GK simulations): ITG/TEM dominant, microtearing-dominant and correlate measurement with perturbative momentum transport measurement (NBI/3D coil pulses)

Long term plans (Year 3-5):

        - Identify low-k turbulence responsible for anomalous momentum transport and its operational regime with turbulence measurement (BES, reflectometry, etc.) and perturbative momentum transport measurement (NBI/3D coil pulses) in a wide range of plasma parameters

        - Investigate intrinsic rotation (passive CHERS, MSE-LIF) coupled with low-k turbulence measurements (BES, reflectometry, etc.)

      - Particle/impurity transport

Near term plans (Year 1-2):

        - Measure impurity diffusivity with perturbative methods (gas puff with SXR measurements) and low-k turbulence with BES, reflectometry in reflectometry in a variety of regimes (guided by GK simulations): ITG/TEM dominant, microtearing-dominant with improved NSTX-U parameters and profile variation capabilities from 2nd NBI and 3D coil; compare with neoclassical calculations and GK simulations via synthetic diagnostics.

Long term plans (Year 3-5):

        - Identify low-k turbulence responsible for anomalous particle/impurity transport and its operational regime with turbulence measurement (BES, reflectometry, etc.) and perturbative particle/impurity transport measurement (gas puff/laser blow-off) in the full range of plasma parameters of NSTX-U and profile variation capability from 2nd NBI and 3D coil; Compare with neoclassical calculations and GK simulations via synthetic diagnostics.

    - Thrust 2: Establish and validate reduced transport models (0D and 1D) (Guttenfelder)

      - Confinement and transport scaling measurements

Year 1-2

        - Establish 0D confinement scaling at higher BT, Ip, lower *

Year 2-3

        - Extend 0D confinement scaling to full range of BT, Ip, * (available with short pulse), distinguishing Wcore, Wped

        - Establish profile database of relevant scenarios for 1D analysis and model validation (Ip, BT, *, … scans)

        - Project 0D performance to FNSF/Pilot with full range Ip, BT, *

Year 4-5

        - Extend 0D confinement scaling for long pulse (t >> CR) and high non-inductive fraction scenarios (relevant to ASC/FNSF goals)

        - Refine 0D projections to FNSF/Pilot with data from full range Ip, BT, * , long pulse, and variation in PFC conditions (e.g. following Li trends)

        - Investigate * scaling with improved density control (n~*-2)

      - Model development and validation

Years 1-2

        - Predict Ti at reduced nu and over expanded operational regimes, confirm if ion thermal transport remains NC

        - Compare TGLF with linear/nonlinear simulations for range of NSTX-U plasmas (initial focus on electron thermal transport)

        - Predictions using reduced modes (TGLF)

          - Compare 0D predictions with expanded Ip, Bt, n* scaling

          - Predict Te,Ti profiles (single time slice) starting with idealized scenarios (e.g. isolated mechanisms); use measured pedestal properties as boundary condition, test sensitivity to BCs

        - Identify where thermal model fails, e.g. due to inaccuracy or missing EP/*AE model

        - Explore alternative reduced model development specifically for Te predictions, e.g. semi-empirical/“Multi-Mode” (MT+ETG+*AE, etc…), based on available simulations and experimental observations

Years 2-3

        - Perform ORBIT simulations for electron orbits using measured *AE structure [w/ Tritz, Gorolenkov]

        - Validate TGLF particle/impurity transport with linear/nonlinear simulations (sensitivity to Te/Ti gradients)

        - Predict ne profiles for scenarios with good understanding of particle sources, test sensitivity to uncertainty in part/imp sources

        - Test TGLF flow profile predictions

        - Validate TGLF predictions of , Pr, RV/ with non-linear simulations

        - Revise TGLF as required (general equilibrium; basis functions; QL transport model)

Years 3-5

        - Develop semi-empirical model for e driven by *AE based on ORBIT simulations, stochastic model, and observations [w/ Tritz, Gorolenkov]

        - Incorporate semi-empirical/theory-based *AE model into integrated predictions

        - Incorporate empirical pedestal scaling or theory-based models into integrated predictions for both 0D and 1D, primary focus on electron energy confinement [w/ Diallo]

        - Perform predictions for ASC/long pulse scenarios (pTRANSP, etc…), testing sensitivity of current evolution to profile predictions [w/ Gerhardt]

        - Perform 0D and 1D predictions for FNSF/Pilot scenarios

  - Summary timeline for tool development to achieve research goals

    - Theory and simulation capabilities (Guttenfelder)

      - Local codes (GYRO, GS2, GENE, GKW) – scaling studies with comprehensive physics

      - Global/full-F codes (GYRO, GENE, GTS, XGC-1, Gkeyll) – clarify limits of local and delta-f assumptions, esp. core/pedestal transition

      - Synthetic diagnostics (BES, high-k, pol., refl., etc…)

      - Neoclassical theory (NCLASS, NEO, GTC-NEO, XGC0)

      - Transport models (TLGF; *AE; EPED; …)

      - Transport solvers (PTRANSP, TYGRO, TRINITY, XPTOR)

    - Diagnostics (Ren, Smith, Tritz, UCLA(TBD))

      - New FIR high-kθ scattering system

      - Polarimetry system

      - Additional BES channels

      - In-vessel multi-energy SXR (ME-SXR) arrays

      - Further diagnostic development: PCI and Doppler reflectometry

    - Other facility capabilities including plasma control (Ren)

      - 2nd NB for q and flow profile control

      - Repetitive laser blow-off impurity injection system

      - NCC for 3D field rotation profile control

      - MSE-LIF for q profile, more XP flexibility (intrinsic rotation)

      - Divertor/PFC/cyro for density control, * scaling

- Research Goals and Plans for Boundary Physics

  - Overview of goals and plans [Soukhanovskii, Diallo, Maingi]

    - Goals

      - Develop understanding of the physical properties of pedestal structure and stability for ITER and FNSF

      - Develop and validate divertor heat and particle control to support projections of divertor scenarios to ST-FNSF.

    - Thrusts in boundary research

      - Thrust #1: Assess, optimize, and control of the pedestal structure, edge transport and stability

      - Thrust #2: Assess and control divertor heat and particle fluxes

  - Research Plans

    - H-mode pedestal formation, transport, and stability [Diallo, Maingi]

      - LH transition physics [Battaglia, Chang, Maingi, Kaye (?)]

        - Re-establish reliable H-mode access and operation

        - Threshold studies and pedestal formation

      - Pedestal transport and stability (complete assessment of confinement, threshold trends wrt NSTX) [Diallo, Maingi]

        - Research Plan

        - Years 1-2: Dependence on Bt, Ip, shaping

        - Years 3-5: Perform experiments, develop models enabling projections to FNSF

        - Years 3-5: Assess and optimize pedestal structure and SOL parameters for advanced ST operation

    - Pedestal control [Canik, Park, Maingi, Rob]

      - Operational scenarios and tools to be explored:

        - EPH mode

        - I-mode

        - 3D fields (midplane and NCC)

        - Li granule injector

        - EHO antenna

      - Research plan

        - Years 1-2: Response to 3D magnetic field perturbations

        - Years 1-2: ELM studies, ELM control development, pedestal transport

        - Years 1-2: EPH-mode, I-mode development

        - Years 3-5: Utilize 3D fields to optimize pedestal transport and stability

        - Years 3-5: Perform experiments, develop models enabling projections to FNSF

        - Years 3-5: Assess and optimize pedestal structure and SOL parameters for advanced ST operation

    - Edge/SOL physics [Zweben]

      - Motivation and Goals

        - understand physics of SOL in NSTX-U

        - learn how to better control SOL in NSTX-U

        - predict and control SOL in ITER and beyond

      - Understand 3-D structure edge/SOL turbulence

        - Years 1-2: Compare existing outer midplane edge/SOL turbulence measurements

        - Years 2-4: Develop edge/SOL turbulence diagnostics at other poloidal angles

        - Years 3-5: Compare results with 3D turbulence codes, e.g. XGC-1

      - Zonal (poloidal) flow of SOL/edge turbulence

        - Years 1-2: Compare existing measurements of zonal flow at outer midplane

        - Years 2-4: Develop edge/SOL zonal flow diagnostics at other poloidal angle

        - Years 3-5: Compare results with 3D turbulence codes, e.g. XGC-1

      - Cross-field and parallel transport in edge/SOL

        - Years 1-2: Compare various existing measurements of edge/SOL transport

        - Years 2-4: Measure edge/SOL transport, e.g. with trace gases

        - Years 3-5: Compare results with 3D turbulence codes, e.g. XGC-1

      - Develop and test new methods for active control of SOL/edge profiles

        - Years 1-2: Evaluate effect of added neutrals/impurities on edge/SOL turbulence

        - Years 2-4: Evaluate effect of perturbed magnetic fields on edge/SOL turbulence

        - Years 3-5: Evaluate effect of applied SOL currents on edge/SOL turbulence

    - Divertor physics [Soukhanovskii, Ahn]

      - Years 1-2: Heat flux width scaling, connection to SOL models

      - Years 1-2: Snowflake divertor studies and control development

      - Years 1-2: Radiative divertor

with D2, Ne, Ar seeding

High radiation fraction: mantle + lithium radiator

      - Years 1-2: Impurity erosion and SOL transport studies

      - Years 1-2: Experiments to support validation of cryo-pump designs

      - Years 3-5: Develop and validate divertor heat and particle control

      - Years 3-5: Support projections of heat flux width and divertor scenarios to ST-FNSF

      - Years 3-5: Utilize magnetic control for long-pulse snowflakes with reduced heat flux

      - Years 3-5: Implement radiative divertor control

      - Years 3-5: Assess Mo divertor PFCs

        - High-Z impact on scenarios and H-mode confinement

        - Core Mo density and transport in baseline scenarios

        - Assess effect of lithium coatings on molybdenum PFCs (synergistic study with EAST)

        - Divertor Mo influx in baseline and impurity-seeded radiative divertor scenarios

    - Particle Control [Soukhanovskii, Canik, Raman]

      - Motivation

        - Control ramp-up density evolution to avoid MHD

        - Maintain/control flat-top density/collisionality

      - Real-time density measurement

        - Interferometry [Kaita]

        - MPTS [Diallo, LeBlanc]

      - Edge and core fueling

        - LFS/HFS conventional [Kaita]

        - SGI    [Soukhanovskii]

        - SMBI   [Soukhanovskii, Majeski]

        - CT injection    [Raman]

        - Pellets[Gray]

      - Cryo-pumping [Canik]

- Research Goals and Plans for Materials and Plasma-Facing Components

  - Overview of goals and plans

    - Establish predictive capability for the performance of FNSF and ITER

    - Physics thrusts and goals by topical area (Jaworski, Skinner)

      - Lithium surface-science for long-pulse PMI and PFCs

      - The physics of tokamak-induced material migration and evolution

      - The physics of continuous vapor shielding

    - Enabling technologies and tools (Jaworski, Skinner)

      - Surface science to establish atoms-to-PFCs understanding

      - Upgrade path to an all-metal NSTX-U

      - Laboratory R&D on liquid metal systems and PFCs

  - Research Plans

    - Lithium surface-science for long-pulse PMI and PFCs (Skinner, Koel, Allain, Maingi, Jaworski)

      - Motivation: FNSF needs high H-factor, lithium wall conditioning has demonstrated ability to achieve relevant H-factors in NSTX – overview of NSTX confinement gains

      - Machine performance studies with lithium coatings

        - NSTX-U studies on ATJ (w, w/o Li)

        - NSTX-U studies on high-Z substrate (w, w/o Li)

      - Critical parameters affecting lithium-based PFC performance

        - Surface chemistry (e.g. deuterium uptake, recycling, impurity gettering, desorption, as functions of temperature, contamination, Li replenishment, etc). Role of oxygen in D uptake.

        - Li wetting of substrate (e.g. ATJ vs. TZM vs. ODS steel)

        - Recovery of clean Li surface after vents.

        - Connections between laboratory studies, in-situ material analysis (MAPP probe) and plasma performance.

        - Beyond lithium: surface science of high-Z liquid metals Ga and Sn

      - Flowing liquid metal PFC design to extend lithium supply to long-pulse.

    - The physics of tokamak-induced material migration and evolution (Jaworski, Skinner, Koel, Soukhanovskii, Stotler)

      - Motivation: wall erosion estimated to result in tons of material circulating the next step long pulse machines and may not be sustainable for a solid PFC

      - Assessing divertor and wall erosion and migration

        - Background-plasma diagnosis of divertor and SOL and reconstruction for material transport studies

        - Optical spectroscopy for gross erosion

        - QMB methods for net erosion/deposition

        - Marker tiles, ion beam analysis methods

        - Isotope experiments in lithium machines (Li-6/7 campaign)

        - MAPP probe for in-vacuo characterization

      - Assessing the composition and morphology of eroded/redeposited material

        - Surface science analysis of eroded and redeposited material composition, morphology

        - Dust production from eroded material

        - Codeposits: low-Z and high-Z materials and their remediation

      - Integrated design of liquid metal PFCs for supply and collection of liquid metal

    - Establish the science of continuous vapor shielding (Jaworski, Gray, Goldston, Soukhanovskii, Kaganovich, Chang, Stotler)

      - Motivation: fusion heat-fluxes on advanced PFCs expected to result in elevated temperatures and strong eroded fluxes from evaporation and sputtering. SOL may no longer be in a minority-impurity plasma but vapor-shielded regime

      - Lithium transport and SOL response in the vapor-shielded regime

        - Background plasma diagnosis of the divertor and SOL and reconstruction (e.g. with interpretative such as OEDGE and/or  predictive codes such as UEDGE/SOLPS)

        - Optical methods of diagnosing lithium behavior near the PFC and in the SOL

        - Infrared thermography and other techniques for quantifying power balance

        - Fluid and kinetic descriptions of energy and particle transport of systems with vapor-shielded PFCs

      - Liquid metal PFC design for long-pulse removal of heat and supply of lithium including gaseous active cooling

    - Enabling technologies and other supporting R&D

      - Surface-science laboratories and tools for establishing an understanding from atoms-to-PFCs (Skinner, Koel, Allain)

      - Summary of T260, C123 facilities

      - Liquid metal loop development in support of liquid metal PFCs (Jaworski)

      - Integrated liquid metal PFC and thermal-hydraulic design and testing (Jaworski)

        - Lithium laboratory work and testing for technological readiness

        - Technical demonstrations of candidate PFCs on linear test-stands (e.g. Magnum-PSI)

      - An all-metal NSTX-U (Jaworski, Kaita)

        - Upgrade from ATJ to Molybdenum in the divertor

        - Qualification of Molybdenum coatings on graphite tiles and/or full Molybdenum tiles for wall armor

      - Additional and alternative lithium delivery systems (Jaworski, Mansfield?, Skinner, Andruczyk)

        - LITER

        - LITER-Upward and LITER-FAST

        - Metered lithium evaporator

        - Diffusive evaporation

        - Gravity-assisted powder injection

        - Granule injection

        - Electrostatic spray

    - Plan: Years 1 & 2 (Jaworski, Skinner, Stotler, Kaita)

      - Surface Science Thrusts

        - Lithium performance metrics from Surface Science studies

          - Continuing research on theoxidation of single crystal Mo

          - Continuing research on D uptake on Li coated TZM and single crystal Mo vs. temperature (solid/liquid Li) using new ECR plasma source.

          - Continuing research comparing D uptake on C-coated Li-coated TZM and single crystal Mo.

          - Role of oxygen in D uptake.

          - Year 1 Analysis of MAPP samples (SAM, ALISS…)

          - Year 1 Li wetting studies vs. substrate temperature, surface preparation…using SAM

        - Impact of lithium conditioning and coverage on machine performance

          - Comparison to initial boronized plasmas

          - Effect of increased lithium coverage (via LITER-Upward or diffusive evaporation)

      - Material Migration Thrusts

        - Lithium conditioning lifetime and erosion studies

        - Whole-machine material migration studies of applied lithium and PFC substrate material (graphite)

      - Continuous Vapor Shielding Thrusts

        - Heavy lithium evaporation experiments once Molybdenum tiles installed

    - Plan: Years 3-5 (Jaworski, Skinner, Stotler, Kaita)

      - Surface Science Thrusts

        - Liquid-metal surface-science experiments – relation of metrics to surface coating experiments

          - Surface analysis and Li wetting of liquid Li PFC prototype materials

          - Extension to Ga and Sn.

        - Impact of vapor shielding on machine performance

      - Material Migration Thrusts

        - Near-PFC plasma characterization during continuous vapor-shielding

        - Physics of material migration with vapor-shielded PFCs

      - Continuous Vapor Shielding Thrusts

        - Long-pulse vapor-shielding experiments

        - Particle and power balance with vapor-shielded PFCs

    - Plan: Years 5-10 (Jaworski, Skinner, Stotler, Kaita)

      - Surface Science Thrusts

        - Material science of liquid metal PFCs under very high heat flux and long pulse conditions.

      - Material Migration Thrusts

        - Demonstration of lithium-cycle closure

      - Continuous Vapor Shielding Thrusts

        - Demonstration of full toroidal coverage of flowing liquid metal divertor

- Research Goals and Plans for Energetic Particles

(Contributors for each section in green, lead co-author in bold)

  - Overview of goals and plans     [Podestà, Gorelenkov]

    - Research Thrusts:

      - Develop predictive tools for projections of *AE-induced fast ion transport in FNSF and ITER

      - Assess requirements for “fast-ion phase-space engineering” techniques through selective excitation/suppression of *AE modes

    - Research needed to enable these Thrusts:

      - Investigate *AE dynamics (drive, damping mechanisms; include linear and non-linear dynamics) and associated fast ion transport mechanisms

      - Compare experimental results with theory & numerical codes

        - Theory & code development needs, e.g. HYM, M3D-K,  TRANSP/NUBEAM

      - Develop physics-based models for *AE-induced fast ion transport, e.g. resonant/stochastic transport model, quasi-linear model

      - Assess modifications of *AE dynamics using NB, HHFW and active *AE antenna as actuators

  - Research Plans

    - Thrust 1

Year 1-2:

      - Compare (classical) TRANSP predictions with FIDA, NPA/ssNPA for 2nd NB line

      - Measure *AE eigenfunctions with Reflectometers and BES; compare eigenfunctions to predictions performed in FY12-14     [Crocker]

      - Characterize *AE activity driven by more tangential 2nd NBI; compare to existing (more perpendicular) NBI

      - Use tangential+perpendicular FIDA, NPA/ssNPA to characterize distribution function modifications induced by *AE modes   [Podestà, Heidbrink, Liu, Medley]

      - Improve NPA analysis tools in TRANSP to include 3D ‘halo neutrals’ model [Medley]

      - Extend *AE simulations to operations with full 1T magnetic field

Year 3-5:

      - Extend study of *AE activity driven by different NBI configurations to full 1T, 2MA scenarios

      - Extend studies to non-linear physics and multi-mode physics (e.g. coupling between different classes of MHD modes: TAE+kinks, avalanching CAE/GAE+TAE, CAE/GAE+kinks)

      - Compare numerical and theoretical simulations to data on mode dynamics, mode-induced fast ion transport

      - Extend simulations of *AE-induced fast ion transport to FNSF/Pilot; steady-state first, then extend to current ramp-up phase

      - Assess implications of simulations and theory/experiment comparison for FNSF/Pilot design (eg: optimum NBI geometry), expected NB-CD

    - Thrust 2

Year 1-2:

      - Test prototype *AE antenna        [Fredrickson]

      - Compare measured *AE damping rates with models & theory   [Fredrickson]

      - Characterize scenarios with combined NBI+HHFW (w/ Wave Heating and CD group); characterize *AE activity, fast ion distribution vs. NBI, HHFW parameters         [Taylor, Podestà, Heidbrink]

Year 3-5:

      - Optimize *AE antenna design for efficient coupling to *AE modes; consider replacing 2 HHFW antenna straps with optimized *AE antenna (with Wave Heating and CD group)    [Taylor, Fredrickson, Podestà]

      - Assess performance of upgraded *AE antenna     [Fredrickson]

      - Measure stability of high-f *AEs; assess capability of & requirements for mode excitation   [Fredrickson]

      - Study effects of GAE/CAE on thermal plasma: stochastic ion heating, thermal electron transport (w/ Turbulence & Transport group)

      - Assess requirements for "fast-ion phase-space engineering" techniques through selective excitation of *AE modes (actuators: NBs, HHFW, active *AE antenna)  [Podestà, Gorelenkov, Fredrickson]

  - Summary timeline for tool development to achieve research goals

    - Theory and simulation capabilities – Summary Table

      - ORBIT - gyro-center particle following; simulate resonant/stochastic fast ion transport by TAEs      [Podestà, White]

      - SPIRAL - full-orbit particle following        [Kramer]

        - Fnb response to kinks, CAE/GAE, TAE modes

        - Study interaction between NB ions and HHFW

        - Compare with gyro-center simulations w/ ORBIT

      - NOVA, PEST – ideal MHD         [Gorelenkov]

        - (Ideal) mode eigenfunctions

        - Linear stability/damping rates

      - HYM – non-linear, hybrid/MHD     [Belova, Kramer, Fredrickson, Crocker, Gorelenkov, Medley]

        - Study excitation of GAE and CAE modes, and their effects on particle confinement; perform detailed comparison with experiments

        - Study the effects of the sub-cyclotron modes on fast ion distribution function in NSTX/NSTX-U

        - Study the effects of finite frequency (Hall term) on the stability properties of the NBI-driven sub-cyclotron frequency modes

        - Effects of GAE modes on the electron transport

        - Add sources and sinks in the HYM numerical model

        - Perform long time scale nonlinear numerical simulations to study the nonlinear evolution of unstable modes

      - M3D-K – non-linear, self-consistent       [Fu]

        - Add realistic model of Fnb (from NUBEAM/TRANSP)

        - Full mode dynamics, fast ion transport

      - Quasi-linear model       [Gorelenkov]

        - Fnb response to given set of modes

        - Testing on DIII-D, then apply to NSTX/NSTX-U scenarios

      - Reduced model to be included in NUBEAM/TRANSP   [Podestà, White]

        - Provide time-dependent Fnb response to given set of modes

        - Need help/assistance from TRANSP/NUBEAM developers

        - Test/validate with NSTX data, then explore possibility of using the model in ‘predictive’ mode with *AEs from NOVA-K, M3D-K

      - FIDASIM + Fnb evolving codes (long term: NUBEAM)       [Heidbrink]

        - Infer Fnb from set of data (FIDA, NPA, neutrons, …)

        - Lead by UCI, collaboration w/ NSTX, DIII-D, AUG, MAST

    - Diagnostics – Summary Table

      - Diagnostics under development during NSTX-U Outage period:

        - Tangential FIDA to complement existing systems; upgraded ssNPA        [Liu, Heidbrink]

        - Fusion source profile via charged D-D fusion products – test on MAST in FY13         [Darrow]

        - Fixed sightline E//B NPA – must be re-located      [Medley]

        - *AE antenna for stability measurements, excitation of *AE modes    [Fredrickson]

      - New/upgraded diagnostics:    [Podestà with input from diagnosticians]

        - BES expansion & increased resolution

        - Neutron collimator

        - Profile reflectometry with increased frequency range

        - FIDA & BES Imaging

        - Radial polarimetry, currently testing on DIII-D

        - Toroidally-displaced in-vessel multi-energy DXR arrays

        - Dual-energy, ultra-fast SXR arrays

        - VB imaging of *AE modes

        - BES passive FIDA view

    - Other facility capabilities, including plasma control – to be included in Sec. 6.2

        - 2nd more tangential NBI to modify fast-ion distribution function

        - *AE antenna to study stability of (possibly drive) high-f CAE/GAEs, TAE       [Fredrickson]

          - Goal: direct measurements of damping rate of stable *AE modes

          - Target high-f modes: NSTX-U will have unique capabilities for CAE/GAE studies

          - Will complement JET, MAST data for TAEs

          - With upgrades, assess requirements for “phase space engineering” – e.g.: assess capability of driving modes, compare to other ‘actuators’ such as NBI, HHFW, profile control

Chapter 7: Research Goals and Plans for Wave Heating and Current Drive

[Section coauthors in green, with lead coauthor in bold]

7.1	Overview of Goals and Plans [Taylor]

7.1.1	Research Thrusts:

Thrust #1: Develop HHFW and EC/EBW heating and current drive for fully non-inductive plasma start-up and H-mode sustainment

Thrust #2: Optimize HHFW current drive in HHFW and HHFW+NBI H-mode plasmas

Thrust #3: Determine the validity of advanced RF codes for NSTX-U RF-heated plasmas and use these codes to predict RF performance in FNSF and ITER

7.1.2	Research Needed to Enable these Thrusts:

7.1.2.1 Assess HHFW interaction with neutral beam fast-ions, and develop capability to heat high-power NBI H-modes with HHFW

      - Mitigate HHFW power losses in scrape off layer of H-mode plasmas

      - Model and implement ECH/EBWH to support plasma startup and local heating and current drive in NBI H-mode

      - Develop advanced RF codes that include SOL, realistic antenna geometry and accurately model interaction between the wave fields and NBI fast-ions

7.2       Research Plans:

7.2.1	HHFW Research Supporting Thrusts 1-3:

Year 1-2:

- Assess performance of 12-strap, double-feed antenna and compatibility with NBI H-modes [Hosea, Perkins, Wilson]

- Evaluate, study and mitigate RF power flows in the SOL and to the divertors in the H-mode regime [Hosea, Perkins, Wilson]

- Study and minimize HHFW interaction with NBI fast-ions [Taylor, Podestà, LeBlanc]

Year 3-5:

- Simulate/mockup reduced-strap HHFW antenna [Hosea, Perkins, Wilson]

    - Thrust 1:

Year 1-2:

- Heat Ip ~ 300 kA plasma with HHFW power to achieve sustained 100% non-inductive (NI) H-mode, and non-inductively ramp Ip with HHFW power: [Taylor, Raman]

Year 3-5:

- Assess impact of HHFW electron heating on NBI current ramp-up [Taylor, Raman]

- Utilize HHFW to assist start-up plasma formation and compare to ECH [Taylor, Raman]

- Test high-power ECH system for conditions under which ECH power absorption can be maximized in a CHI plasma [Taylor, Raman]

- Test ECH with CHI plasma conditions that extrapolate to FNSF [Taylor, Raman]

- Non-inductive start-up with EBW [Taylor, Raman]

- EBW heating and current drive in NBI H-mode plasmas [Taylor]

    - Thrust 2:

Year 1-3:

- Maximize core current drive in H-mode plasmas using 12-strap HHFW antenna [Hosea, Taylor, Perkins]

Year 4-5:

- Maximize core current drive in H-mode plasmas using reduced-strap HHFW antenna [Hosea, Taylor, Perkins]

    - Thrust 3:

Year 1-3:

- Determine validity of advanced RF codes that include SOL, realistic antenna geometry, accurate modeling of fast-ion interaction and effect of edge fluctuations [Taylor, Phillips]

Year 4-5:

- Use advanced RF codes to predict RF performance in FNSF and ITER [Taylor, Phillips]

7.3	Summary Timeline for Tool Development Needed to Achieve Research Goals

7.3.1	Theory and Simulation Capabilities: [Phillips]

7.3.1.1  HHFW only (support for experiments on start-up; on understanding RFinteractions outside of the LCFS on understanding RF heating and CD at mid-harmonics in the higher BT of NSTX-U)

- AORSA-3D full-wave code for HHFW modeling, including SOL and realistic antenna model  [Green]

- TORIC full wave code, with SOL model – also available in TRANSP for time-dependent modeling [Phillips, Valeo, Bertelli, Bonoli, Wright]

- GENRAY ray tracing modeling with SOL model and edge fluctuations for HHFW [Bertelli, Harvey, Bonoli, Phillips]

      - HHFW+NBI (support for start-up and long pulse high performance plasmas with co-resonant NBI; also for support of interpretations of FIDA measurements of fast ion profiles)

  - Full finite orbit width CQL3D Fokker-Planck code for HHFW modeling of NBI plasmas, for use with AORSA and TORIC [Harvey, Petrov]

  - Use of DC (Diffusion Coefficient code) for NSTX-U [Harvey]

  - AORSA/ORBIT-RF full-wave/Monte-Carlo code for HHFW modeling of NBI plasmas [Choi]

  - SPIRAL code for HHFW + NBI modeling, using fields from TORIC [Kramer, Valeo, Bertelli, Phillips]

  - Upgrade of NUBEAM with RF operator for HHFW modeling of NBI plasmas – important TRANSP upgrade for time dependent modeling [Green]

      - EBW/ECH (Supporting start-up and sustainment of long pulse high performance plasmas)

- GENRAY ray tracing and TORBEAM beam tracing for ECH modeling [Harvey, Bertelli]

- CQL3D for EBW heating and current drive modeling [Harvey]

- 1-D full-wave study of O-X-B mode conversion efficiencies with density fluctuations [Green]

- GENRAY ray tracing modeling with SOL model and edge fluctuations for EBW/ECH [Bertelli, Harvey, Bonoli, Phillips]

7.3.2	Diagnostics:

7.3.2.1 Fast IR camera for SOL power losses [Hosea, Perkins, Wilson]

7.3.2.2 Measurements of SOL E-fields during edge power loss [Hosea, Perkins, Wilson]

7.3.2.3 Magnetic and Langmuir probes in protective tiles above and below antenna to document RF power flow to divertor for comparison to advanced RF codes [Hosea, Perkins, Wilson]

7.3.2.4 Diagnostic enhancements to measure fast-ion distribution from HHFW acceleration [Podesta]

7.3.2.5 10-40 GHz reflectometer for edge and SOL density measurements [Taylor, Ryan]

7.3.2.6 Synthetic aperture imaging for EBW coupling efficiency and edge fluctuation measurements [Taylor]

7.3.2.7 Diagnostics for HHFW and EBW power deposition and current drive [Taylor]

7.3.3	Other Facility Capabilities:

7.3.3.1 Implement compliant attachments between antenna current straps and RF feedthroughs to withstand 4x increase in disruption loads [Hosea, Ryan, Perkins, Wilson]

      - Modifications to NBI armor/limiter to allow HHFW operation with high NBI power [Hosea, Ryan, Perkins, Wilson]

      - Implement EHO and/or *AE antenna [Hosea, Fredrickson, Goldston]

      - Modify HHFW antenna to have reduced number of straps [Hosea, Ryan, Perkins, Wilson]

      - Implement 28 GHz (1-2 MW, 1-5s) EC/EBW heating system with fixed horn [Taylor, Ellis]

      - Upgrade 28 GHz EBW antenna to metal steerable mirror for EBW heating and current drive studies [Taylor, Ellis]

- Research Goals and Plans for Plasma Formation and Current Ramp-up

# Lead writer, supporting writers

Raman, Mueller, Nelson, Gerhardt, Kessel, Poli, Jarboe, Jardin – CHI

Redd, Raman, Mueller – Gun plasma start-up

Taylor, Raman, Mueller - ECH (closely coupled to Wave Particles TSG)

Raman and Mueller will write sections that do not have identifying authors

  - Overview of goals and plans

    - Establish predictive capability for the performance of FNSF

    - Thrusts and goals

      - Demonstrate and understand solenoid-free current start-up

      - Use CHI and point helicity injection as initial current seed for subsequent non-inductive current ramp-up

  - Research Plans

    - Years 1-2:

      - Establish initial transient CHI discharges

      - Use graphite divertor plates

      - Use full Li coverage to reduce low-Z impurities

      - Test benefits of (partial) upper metal divertor and Lithium during absorber arcs

      - Initially couple to induction, then assess coupling to NBI

      - Assess ramp-up of a 400kA inductive target with NBI (Raman, Kessel, Gerhardt)

      - Establish plasma gun start-up in NSTX-U (Redd, Raman, Mueller)

    - Years 3-5:

      - Establish CHI discharges using metal divertor plate electrodes

      - Assess benefits and compare to QUEST results (if available)

      - Assess benefits of cryo pumping in the absorber region

      - Maximize current start-up

      - Ramp a 400 kA inductive target using NBI (Raman,Kessel,Gerhardt)

      - Ramp CHI target using 1 MW ECH, then HHFW for coupling to NBI (Raman, Kessel, Gerhardt)

      - Couple plasma gun started plasma to induction and NBI (Redd, Raman,Mueller)

  - Summary timeline for tool development to achieve research goals

    - Theory and simulation capabilities

      - 2D resistive MHD simulations – TSC (Raman, Kessel, Poli)

      - 3D Resistive MHD simulations – NIMROD, M3D

      - GENRAY for ECH/EBW (Taylor)

      - PTRANSP for NBI coupling to low-Ip CHI plasma (Raman, Kaye, Gerhardt)

    - Diagnostics

      - New additional fast voltage monitors for upper divertor

      - Additional dedicated current monitors near injector

      - Special set of EMI shielded inner vessel magnetics (Raman, Gerhardt)

      - Additional flux loops and Mirnov coils on lower and upper divertor (Raman, Gerhardt)

      - Langmuir probe array on lower divertor (Raman, Jaworski)

      - Multipoint Thomson scattering, Filter scopes, multi chord bolometers and SXR arrays (Raman, Ahmed, Vlad, Tritz)

    - Other facility capabilities including plasma control

      - 2nd NBI for coupling to low-Ip CHI plasma

      - Baseline capacitor bank power supply

        - Voltage increased to ~2 kV & improve voltage snubbing systems

        - NSTX-U to support 4kV Ops including transients

        - Design study of next generation power supply system

      - Upgraded capacitor bank power supply

        - Voltage increased to ~3 kV, bank energy increased to 200 kJ

        - Additional modules for improved voltage control

      - 1MW  2MW ECH for heating low-Ip CHI plasma

      - Point helicity sources/plasma guns

- Research Goals and Plans for Plasma sustainment:  Advanced Scenarios and Control

  - Overview of goals and plans (Gerhardt)

    - Develop the basis for steady state operations and axisymmetric plasma control for next step STs while helping resolve key scenario and control issues for ITER.

    - Thrusts and goals by topical area

      - Scenario development

      - Axisymmetric control development

      - Event handling

      - Scenario optimization for next step devices

  - Research Plans

    - Thrust 1 – Scenario Development (Mostly Gerhardt, some Raman & Taylor)

      - Pursue 100% Non-Inductive Current at high  and progressively Higher IP and BT

        - Year 1: 0.75T, 600-800kA, few tau-E

        - Year 2: 0.75-1T, 600-800kA, few tau-R

        - Years 3-5:  1T, 800-1300kA, up to 4-5s

        - Utilize cryo-pump for density control in these scenarios

        - Assess impact of metal PFC on scenarios

      - Develop Long-Pulse Partial Inductive Operation Up to 2 MA, High Power

        - Two types of partial inductive operation:

          - High-IP operation supports collisionality scaling and divertor heat flux studies

          - Long pulse operation for particle retention and disruptivity reduction studies

        - Years 1 & 2: Re-optimize startup for reduced fuelling at IP=1200-1500 kA

          - Goal: Enhance utility of Li pumping by reducing the early gas load

        - Years 3-5: Performance Extension

          - Discharges up to 2 MA for 5 seconds

          - Long pulse at ~1 MA for up to 10 seconds

          - Utilize cryo-pump for density control in these scenarios

          - Assess impact of metal PFCs on scenarios

          - High-IP development is connected to progress on heat flux mitigation

      - RF Heating for improved NSTX-U scenarios (Gerhardt, Taylor)

        - Assess HHFW heating for increasing Te and the non-inductive fraction in high-performance plasmas

        - Assess EBW H&CD for optimization of current and pressure profiles in steady state.

      - Coupling to non-inductive ramp-up (w/SFSU) (Gerhardt, Raman)

    - Thrust 2 – Axisymmetric Control Development

      - n=0 Boundary and VDE control (Kolemen, Gerhardt)

        - Assess and improve n=0 vertical stability

        - Incorporate bipolar PF-2 coils into shape and n=0 control loop

        - Develop MIMO shape control for improved inner and bottom gap regulations

      - Axisymmetric Divertor Control

        - Years 1 & 2: (Kolemen, Soukhanovskii, Gerhardt)

          - Develop upper/lower snowflake control at higher current

          - Assess schemes for dual X-point control w/ new divertor coils

          - Assess magnetic balance control in the presence of 4 X-points

          - Document heat flux reductions compared to standard DN

        - Years 3-5: (Gerhardt, Soukhanovskii)

          - Utilize cryopump and divertor upgrades to control density in long pulse scenarios

          - Years 3-5: Pending progress in BP TSG, begin implementation of closed loop radiative divertor control

      - Current and Rotation Profile Control (Gerhardt, Park, Kolemen, Yuh, Sabbagh, Podesta)

        - Years 1 & 2: realtime diagnostics and testing

          - Feed-forward test ability of different beam combinations to modify the q-profile. (Gerhardt)

          - Install and commission rtMSE and implement as constraint in rtEFIT. (Yuh, Kolemen)

        - Years 2-4: Current and rotation profile control tests (Kolemen, Gerhardt)

          - Complete controllers for N + qmin, N + FT,0 control

          - Develop first N + F profile control

        - Years 4-5

          - Utilize NCC coil for better NTV control (Sabbagh, Park, Sabbagh)

          - Assess feasibility of combined control (for instance, N+qmin+FT,0 profile control) (Kolemen, Gerhardt)

    - Thrust 3 - Disruption Avoidance and Off-Normal Event Handling

      - Years 1 & 2: (Gerhardt)

        - Implement basic detector in PCS, and design architecture of control response

        - Incorporate data from new “Digital Coil Protection System”

        - Assess accuracy of predictor for NSTX-U disruptions, and refine as necessary

        - Do initial tests of automated rampdowns

      - Years 3-5 (Gerhardt)

        - Add additional realtime diagnostics for improved detection fidelity

        - Optimize rampdowns for different types of alarms

        - Incorporate closed loop MGI if it appears promising

    - Thrust 4 - Explore Optimal Scenarios for Next Step STs

      - Study optimal profiles for high confinement and good stability (Gerhardt)

        - Years 3-5: Simultaneous optimization of the current and rotation profile for best confinement and global stability

        - Years 3-5: Explore alternative optimal scenarios - EPH or w/ ITBs

      - Study the conditions for classical beam current drive (Gerhardt)

        - Years 1-2: Study what parameters determine when *AE modes lead to anomalies in the fast ion diffusion and NBCD

        - Years 3-5: Determine if anomalous diffusion be used for scenario optimization.

      - Pedestal control tools (Gerhardt, Soukhanovskii,…)

        - ELM pacing with Li pellets.

        - Pedestal control w/ 3D fields.

      - Explore & validate integrated models for projections to FNSF (Gerhardt, Guttenfelder)

        - Years 1-2: Compare NBCD & q-profile predictions from integrated codes to NSTX-U

        - Years 3-4: Test reduced transport models against profiles from most attractive scenario targets.

        - Years 3-5: Use knowledge to project scenarios to ST FNSF devices

  - Summary timeline for tool development to achieve research goals

    - Theory and simulation capabilities (Gerhardt, Guttenfelder, Kaye)

      - TRANSP/pTRANSP/NCLASS

      - GTS

      - GTC-Neo

      - FIDASIM

      - Reduced thermal transport model?

      - Reduced fast-ion redistribution model?

    - Diagnostics (Gerhardt)

      - Real-time rotation

      - Real-time MSE

      - Real-time Thomson Scattering

      - Real-time neutron rate

    - Other facility capabilities including plasma control

      - 2nd NBI for current and rotation profile actuator (Gerhardt)

      - 2nd SPA for NTV rotation braking control (Gerhardt)

      - Divertor cryopumps for density control (Gerhardt, Canik)

      - NCC for NTV rotation braking control (Park, Sabbagh, Gerhardt)

      - EBW heating and current drive for J-profile control in advanced scenarios (Taylor, Gerhardt)

- NSTX-U Facility Status and Proposed Upgrades

  - Abstract

  - Facility Overview

    - Facility Status and Plan

      - New Center Stack Upgrade

      - Second Neutral Beam Injection System Upgrade

      - NSTX-U Facility Subsystems

        - Other Heating and Current Drive Systems

          - HHFW and upgrades Upgrades

          - 1/2MW 28GHz ECH/EBW system

        - Macro-stability Tools

          - 2nd SPA

          - NCC

        - Boundary Physics Tools

          - Divertor Cryo-pump

          - EHO antenna

          - Fueling tools, real-time density diagnostics

        - Advanced Plasma Facing Components

          - Upgraded lithium coating systems

          - High-Z metallic divertor

          - High-Z outer and inner wall PFCs

          - Flowing liquid lithium divertor/module

        - Start-up and Ramp-up

          - CHI upgrades

          - Plasma guns

    - NSTX-U Diagnostic System Status and Plans

      - Profile Diagnostics

      - Turbulence Diagnostics

      - MHD Diagnostics

      - Boundary Physics Diagnostics

      - Energetic Particle Diagnostics

      - Wave Diagnostics

      - Start-up, ramp-up, and sustainment diagnostics

    - Plasma Control System Upgrade Plans

      - To be completed by Stefan, Egemen, Dave, Dennis based on requirements from other chapters + team prioritization

  - NSTX-U Facility Utilization

- NSTX-U Collaboration Research Plans