## Slide 1: Recovery Project Update
Stefan Gerhardt
Acknowledgements to the Engineering Team that Did all the Work
NSTX-U Physics Meeting
B-318
8/7/17

## Slide 2: Overview
CDR
  Overview
  Inner-PF Coils
  Vessel “Polar Region”
  PFCs
  Bakeout Improvements
  Vessel Instrumentation
  Test Cell Shielding
Next Steps

## Slide 3: Overview
CDR
  Overview
  Inner-PF Coils
  Vessel “Polar Region”
  PFCs
  Bakeout Improvements
  Vessel Instrumentation
  Test Cell Shielding
Next Steps

## Slide 4: CDR Has Been a Major Focus of the Recovery Project
Chaired by Valeria Riccardo, Engineering Department Head
Three Days, Tues-Thurs last week
  2 for presentations, 1 for parallel breakout sessions and debrief
Six major topics:
  Inner-PF Coils
  Vessel “Polar Region”
  PFCs
  Bakeout Improvements
  Vessel Instrumentation
  Test Cell Shielding
These are most of the major mechanical engineering design scope of the Recovery
External Reviewers
R. Bamber
B. Beck
R. Parker
R. Haange
A. Kellman
D. Kellman
T. Todd
R. Vieira
C. Vorpahl
D. Youchison

## Slide 5: You Have Access to the Presentations

## Slide 6: You Will Find the CDR Homepage

## Slide 7: Overview
CDR
  Overview
  Inner-PF Coils
  Vessel “Polar Region”
  PFCs
  Bakeout Improvements
  Vessel Instrumentation
  Test Cell Shielding
Next Steps

## Slide 8: Day 1 Coil Presentations: Design
Discussed designs for coils w/o permanent mandrels
Discussed turn-turn & turn-ground insulation
Discussed support structures for coils based on “slings”
Presented analysis showing acceptable EM stresses in slings & coils, acceptable thermal stresses for required coil heating.
Kalish, M. Smith, Raftopoulos, Titus

## Slide 9: Day 3 Coil Presentations: Fabrication and Testing
Straight log bundle for electrical and mechanical testing
Winding and VPI molds for mandrel-free coils
PPPL manufacturing facility
Turn-to-turn testing
Procurement strategies
In general, reviewers seemed content with progress on the coils.
Ciummo, Burke, Dudek, Gao, Que, Raftopoulos

## Slide 10: Overview
CDR
  Overview
  Inner-PF Coils
  Vessel “Polar Region”
  PFCs
  Bakeout Improvements
  Vessel Instrumentation
  Test Cell Shielding
Next Steps

## Slide 11: Many Design Choices Made Previously as Boundary Conditions for the CDR Design
Retain the -1b coil
Mandrel-free coils
Single ceramic break
More robust -1c flange assembly
Load path on outside of PF-1b
No single O-ring seals
These provide the boundary conditions for the proposed design.

## Slide 12: Polar Region Design Components
Smith: Coil Supports
Sibilia: Revised Ceramic Break
Sibilia: Casing Support Structure
Titus: New Casing Lateral Supports
Titus: Gusset on Casing Flange Weld
Cai: IBDV and IBDH Cooling Features

## Slide 13: Top & Bottom in Present Concept
Bottom
Top
Cooling plate would sit here.
M. Siblilia

## Slide 14: Conclusions from Polar Region
Committee was in general quite happy with the conceptual design that was shown.
Lots of detailed questions:
  Optimizing radial sliding mechanisms within coil slings.
  Welding or bolting the casing supports? Or both?
  Lateral load capability of the upper insulator assembly?
  Details of the weld on the casing gusset.

## Slide 15: Overview
CDR
  Overview
  Inner-PF Coils
  Vessel “Polar Region”
  PFCs
  Bakeout Improvements
  Vessel Instrumentation
  Test Cell Shielding
Next Steps

## Slide 16: Scope of Work for PFCs
Section | Option Selected
CSFW | Modest Improvements
CSAS (IBDA) | Modest Improvements
IBDV | Re-design
IBDH | Re-design
OBD12 | Re-design
OBD345 | Modest Improvements
Modest Improvements
Use the basic tile shape of existing design
Optimize the fixturing to improve halo current tolerance for 2 MA, 1T disruptions
  Typically by using a shear key
Likely to have ~3.5 MW/m2/5s heat load capability if well aligned
Re-design
New tile shapes allowed, typically with small surface features.
  Tile ramping allowed
Design for 2 MA, 1T disruptions
Likely to have 5-6 MW/m2/5s handling, with many details depending on field line angle.

## Slide 17: Three Design Options Still on the Table for the High Heat Flux Regions
Floating Cubes
Tendency for small cubes to allow free expansion w/ reduced thermal stresses
M. Mardenfeld

## Slide 18: Three Design Options Still on the Table for the High Heat Flux Regions
Castellation
Small cubes are formed from a larger graphite block, leaving a solid sub-structure
A. Khodak

## Slide 19: Three Design Options Still on the Table for the High Heat Flux Regions
Rotated T-Bar
Deciding between these options is a key near-term decision for the project
R. Ellis

## Slide 20: Overview
CDR
  Overview
  Inner-PF Coils
  Vessel “Polar Region”
  PFCs
  Bakeout Improvements
  Vessel Instrumentation
  Test Cell Shielding
Next Steps

## Slide 21: Bakeout- Key Scope
He feedthrough: Redesign and replace
Helium gas flow distribution, instrumentation & power balance
  Propose to install flow control and flow monitoring equipment
  Propose to install radiation shields – need to evaluate disruption loads, global power balance
Remediate safety concerns with 150 degC Vessel Water System: Redesign and modify existing system
Center Stack DC Current Injection Relocation: Relocate and permanently install power supplies
Many topics discussed, will only highlight a few here

## Slide 22: He Feedthroughs are Thermo-Mechanically Challenged
CF flange welded shut early in NSTX life following leaks on gasket
J. Petrella

## Slide 23: Some Proposed Solutions & Improvements
1: Proposed Double Re-Entrant Port Temperature Distribution
(Blue) Temperature ~150°C
3: Proposed Radiation Shields on the Back of Plates
2: Metering Valves on the Helium Feedthroughs
Image is Conceptual!
J. Petrella

## Slide 24: Overview
CDR
  Overview
  Inner-PF Coils
  Vessel “Polar Region”
  PFCs
  Bakeout Improvements
  Vessel Instrumentation
  Test Cell Shielding
Next Steps

## Slide 25: Machine Instrumentation
Needed to benchmark mechanical models & assess the coil and structure performance
  Detect degraded performance of machine
Will use a combination of sensor technologies:
  Fabry-Perot sensors
  Fiber-Bragg Sensors
  Linear displacement sensors
Key questions:
  Curing of glue!
  Can we treat these as constraints on a true inverse problem?
R. Ellis

## Slide 26: Overview
CDR
  Overview
  Inner-PF Coils
  Vessel “Polar Region”
  PFCs
  Bakeout Improvements
  Vessel Instrumentation
  Test Cell Shielding
Next Steps

## Slide 27: Test Cell Shielding
Neutron generator measurements identified areas requiring additional shielding
  Generate neutrons in the NTC and detect them outside
The 10 primary areas of interest are (in order of severity)
South East door. Entrance to the NSTX High Bay
South High Bay Tritium Seal Door
North NSTX-U test cell door vestibule
Lower large window, North East corner
6” Penetration adjacent to South East NSTX High Bay Door
10” Penetration in mezzanine laser room
Three cable penetrations east wall north
RF Feed thru Penetrations at 119’ level
Bake out Penetrations in floor to MER
NB Water Penetration in floor to MER

## Slide 28: Example: Southeast Door
Add a labyrinth to the door to the gallery, while retaining existing labyrinth
  Use borated concrete panes from TFTR north door free-standing shield wall
Combinations of concrete, shield blocks, poly beads & “neutron putty” in other locations
1’ thick ceiling not shown
E. Perry

## Slide 29: Overview
CDR
  Overview
  Inner-PF Coils
  Vessel “Polar Region”
  PFCs
  Bakeout Improvements
  Vessel Instrumentation
  Test Cell Shielding
Next Steps

## Slide 30: Next Steps
Resolve the final major scope questions:
  Passive plate bracket motion remediation
    Can we remediate with high strength shear pins, or do we need to fabricate and install new Cu bracket parts?
  Optimal concepts for high heat flux regions
Cost and Schedule Review
  First week of September
Continue to PDR in each area
  Staggered throughout the fall months