## Slide 1: NSTX-U Program Update
Jon Menard
NSTX-U Program Director
NSTX-U Team Meeting
PPPL - MGB
August 14, 2015
This work supported by the US DOE Contract No. DE-AC02-09CH11466

## Slide 2: Outline
Updated PPT template, logos, etc…
Outreach Seminars
Diagnostic Solicitation
Updated Research Milestones
XP Review Status, Draft Run Schedule
International ST Workshop

## Slide 3: This new PPTX template now available
PPTX, PPT,
PNGs, JPGs

## Slide 4: NSTX-U icons / logos included in template Usage compliance will be tracked in performance appraisals and RoDs - just kidding…

## Slide 5: NSTX-U university collaborators spearheaded new outreach seminar effort – to begin this fall
J. Berkery (CU)
D. Smith (UW)

## Slide 6: FES solicitation for U.S. University and Industry DIAGNOSTIC Collaboration on NSTX-U now available
Pre-Application was due: 07/29/2015
  Pre-App required, 2-3 pages (Title, abstract, collaborators, …)
  Nearly all (15-20) pre-apps accepted
Application Due: 09/18/2015, 11:59 PM Eastern
  Signed Records of Discussion (RoDs) required for application
RoDs due to Jon and Masa for review by 9/10/2015
If you are a research contact – get RoDs discussed, reviewed / iterated, and signed ASAP
  Be proactive, work closely with collaborators on their RoDs, and don’t wait until the last minute…
    Note: Jon will be on travel most of week of September 14

## Slide 7: Overview of FY2015-17 NSTX-U research milestones
FY2016
  Obtain first data at 60% higher field/current, 2-3× longer pulse:
    Re-establish sustained low li / high-k operation above no-wall limit
    Study thermal confinement, pedestal structure, SOL widths
    Assess current-drive, fast-ion instabilities from new 2nd NBI
FY2017
  Extend NSTX-U performance to full field, current (1T, 2MA)
    Assess divertor heat flux mitigation, confinement at full parameters
  Access full non-inductive, test small current over-drive
  First data with 2D high-k scattering, prototype high-Z tiles
FY2018
  Study low-Z and high-Z impurity transport
  Assess causes of core electron thermal transport
  Test advanced q profile and rotation profile control
  Assess CHI plasma current start-up performance

## Slide 8
NSTX-U Milestone Schedule for FY2016-18
(see updated Milestone web-page for additional detail / text)
FY2017
FY2016
18
16
Develop physics + operational tools for high-performance: k, d, b, EF/RWM
Assess H-mode confinement, pedestal, SOL characteristics at higher BT, IP, PNBI
Assess disruption mitigation, initial
tests of real-time warning, prediction
Develop high-non-inductive fraction NBI H-modes for sustainment and ramp-up
Assess fast-wave SOL losses, core thermal and fast ion interactions at increased field and current
Run Weeks:
FES 3 Facility Joint Research Target (JRT)
Integrated Scenarios
Core Science
Boundary Science
+ Particle Control
C-Mod leads JRT
Assess effects of NBI injection on fast-ion f(v) and NBI-CD profile
Assess scaling, mitigation of steady-state, transient heat-fluxes w/ advanced divertor operation at high power density
R17-1
Assess high-Z divertor PFC performance and impact on operating scenarios
R17-2
Assess impurity sources and edge and core impurity transport
R18-1
Assess role of fast-ion driven instabilities versus micro-turbulence in plasma thermal energy transport
IR18-2
Control of current and rotation profiles to improve global stability limits and extend high performance operation
R18-2
Assess transient CHI current start-up potential in NSTX-U
R18-3
Investigation of power and momentum balance for high density and impurity fraction divertor operation
IR18-1
FY2018
16
12
IR17-1
R17-4
R16-1
R16-2
R16-3
Incremental
TBD… possibly something
on energetic particles
DIII-D leads JRT
14
Assess E and local transport and turbulence at low * with full confinement and diagnostic capabilities
R17-3
TBD
NSTX-U leads JRT
Begin ~1 year outage for
major facility enhancement(s) sometime during FY2018
16

## Slide 9: Chosen first 30 experiments to review: Order based on Priority 1 + expected period to be run during campaign
At least 30 XPs will be fully reviewed prior to start of research campaign
17 XPs already reviewed, remaining reviews will be scheduled very soon…
►
►
►
►
►
►
►
►
►
►
►
►
►
►
►
►
►
►

## Slide 10: Latest run plan schedule for 2016 Goal is to operate 14-16 run weeks as per research forum
If FY16 budgets are favorable enough, may run more run weeks
Want as much data as possible for IAEA synopses/meeting, APS-2016
October: 0-2 run weeks (XMP)
  Depends on bake-out / ISTP / NBI / diagnostic time required…
November: 0-2 run weeks (XMP  XP)
  May want to slow/pause for ST workshop, APS, Thanksgiving
December: 3 run weeks (XP)
January: 2-3 run weeks (XP)
  Mid-run assessment (if applicable), PAC-37
Feb-Apr: 6-8 run weeks, complete FY16 run
Apr/May: Start outage: install high-k, high-Z tiles, …
Resume operations fall/winter 2016 for FY17

## Slide 11: ST workshop abstracts due TODAY! ~40+ (many international) abstracts already submitted
Here’s the link: istw-2015.pppl.gov/abstract-submission

## Slide 12: ST workshop important dates
Invitation Letter for Application of Visa: ASAP
Reduced rate hotel reservations (Nassau Inn) available: NOW
Submission of Abstracts: August 14, 2015
Announcement of acceptance of Papers: August 28, 2015
Registration Opens: (no later than) September 14, 2015
  Registration fee: $65
  Catered/wine reception at Princeton Art Museum: $35
  Banquet at Prospect House: $65
Hotel at reduced rate ENDS: Friday, October 2, 2015
Meeting: November 3-6, 2015 in McDonnell Hall, Princeton U.

## Slide 13: Thank you for:
Making 1st test-plasma / CD-4 happen!
  Staff / lab-wide celebration being planned – stay tuned
Serving as a collaboration RoD research contact
  And getting RoDs completed, reviewed, signed ASAP
Volunteering to be an NSTX-U seminar speaker
Revising reviewed XPs (so we can approve them)
  And getting unreviewed XPs reviewed and approved
Participating in ST workshop  new collaborations
  Get those abstracts in TODAY!