| Key Dates | NSTX 5-yr plan activities |
| --- | --- |
| Dec. 5, 2006 | Announce the plan at the NSTX Research Forum |
| Dec. 22, 2006 (10-12:00 B318) | Initial brainstorming on key research opportunities for the next 5 years |
| Jan. 15, 2007 | Input from theory community for theory/modeling support |
| Feb. 2007 | A workshop or mini-meetings to identify key research opportunities. 6 mini-workshop held. ST development path workshop not yet held (Action item: Peng) |
| March 2007 | Develop preliminary cost estimates in support of key opportunities (manager’s estimates) Meetings held in Apr. 13, and May 16. |
| April 2007 | Develop draft plan for key approaches in support of opportunities. Meetings held in Apr. 13, and May 16. |
| April 2007 | Develop and review outline for the draft plan Meetings held in Apr. 13, and May 16. |
| April 2007 | Team meeting to review approaches and opportunities Meetings held in Apr. 13, and May 16. |
| July 2007 | Initial draft plan ready |
| August 2007 | Team discussion of the initial draft plan |
| Sept. 17-19, 2007 | Tokamak Planning Workshop at MIT |
| Oct. – Dec. 2007 | Improve the draft plan |
| January 2008 | NSTX PAC reviews the draft plan |
| February 2008 | Final draft plan ready for review by the team |
| April 1, 2008 | Final plan (document) ready |
| 3 wks before review | Draft presentation material ready |
| 2 wks before review | Dry run of the presentation |
| 1 wk before review | Final presentation material ready |
| ~ May 2008 (TBD) | New 5 Year Plan Review meeting |