## Slide 1
Macroscopic Stability Research Timeline
FY13
14
15
16
17
18
Physics
Optimize shaping, RWM/TM control (n≥1 using the second SPA), validate internal mode physics and RMW kinetic physics
Optimize error field correction (n≥1), dynamic correction, and understand NTV physics in reduced v* and controlled rotation
NSTX Upgrade Research Timeline for 2014-2018
NSTX
-
U
5 year plan period
Study halo currents, disruption loads, and precursors, and test MGI or other mitigation techniques
Optimize and combine rotation profile and β-feedback control using NCC, to improve stability and for fully non-inductive operation
Understand non-resonant error field effects using NCC, NTV effects vs. rotation profile on transport, utilize 3D field to improve stability
      Provide FSNF/Pilot projection,
      Integrate MS control to improve RWM/TM/ELM/ internal mode stability, disruption avoidance, with disruption mitigation protection
Tools
Enhanced magnetic 3D sensors, Real-time velocity measurement and MSE, Toroidally displaced MESXR
Utilize 3D field for rotation (profile) and β-feedback control, to improve RWM/TM/internal mode stability
5 year goal
Diagnostics
Theory
Facility
Plasma Control
Integrate and validate 3D equilibrium, stability, and transport codes
5 year plan period
Investigate avoidance scenarios and couple to mitigation techniques
Integrate MS control with disruption avoidance and mitigation
Utilize equilibrium reconstruction, 3D equilibrium and transport, and stability codes
RWM state-space control (n≥1), error field control
Non-axisymmetric Control Coils (NCC)
Thrust #1
Thrust #2
Thrust #3
Real-time MPTS, X-ray imaging spectrometer, Internal dB measurement from MSE
Expanded shunt tile measurement, disruption load diagnostics
Gas penetration dynamics
Disruption simulation
Second SPA
Cryo-pump for lower n*

## Slide 2
Transport and Turbulence Research Timeline
FY13
14
15
16
17
18
Physics
Assess neo-classical model to ion thermal, particle/impurity transport in lower n* regime
Compare with gyro-kinetic and neo-classical calculations
NSTX Upgrade Research Timeline for 2014-2018
NSTX
-
U
5 year plan period
Establish/Validate 0D confinement scalings with higher BT, Ip and lower n*
Identify regime of validity for instabilities responsible for anomalous electron thermal, momentum, and particle/impurity transport in NSTX-U
Establish and validate reduced transport models (0D and 1D)
Tools
New FIR high-kθ scattering system
q, flow profile control with 2nd NBI
Flow profile control with 3D coils
5 year goal
Diagnostics
Theory
Facility
Plasma Parameter and Control
Repetitive laser blow-off impurity injection system
Synthetic diagnostics for GYRO/GENE/GTS
5 year plan period
ORBIT electron simulations w/ measured *AE structure
Integrated predictions with thermal (TGLF, …) and *AE model
Identify ETG and micro-tearing
modes and their operational regimes for anomalous electron thermal transport
Measure low/high k turbulence and correlate with transport channels
Higher BT, IP
Full range of BT and IP (short pulse)
Development of XGC1-EM, GTS-EM, Gkeyll
PCI/Doppler reflectometry
BES/reflectometry/ polarimetry
Identify ITG/TEM and KBM
modes and their operational regimes anomalous electron thermal, momentum, and particle/impurity transport
Full range of BT and IP (long pulse, ASC scenarios)
Assess neo-classical model for full range BT, IP, n
Extend 0D confinement scalings with full BT, Ip and lower n*
Project 0D confinement for FNSF/Pilot
Predict confinement and profiles (w/ TGLF, etc …) coupled with linear/nonlinear GK calculations
Develop model for *AE driven ce

## Slide 3
Physics
Assess, optimize, and control the pedestal structure, edge transport and stability
Develop methods for active control of SOL/edge profiles; Support projections of heat flux width and divertor scenarios to ST-FNSF
Develop understanding of of the physical properties of pedestal structure and stability for ITER and FNSF
Characterize the pedestal structure vs Bt, Ip, shaping
Thrust 1
Pedestal control to achieve temperature and moderate density
L-H transition physics: threshold studies, pedestal formation
Develop projections to FNSF based on experiment and models
Optimize and control the pedestal structure
ELM studies and mitigations: response to 3D magnetic field perturbations and Lithium coatings
Utilize 3D fields (NCC) to optimize pedestal transport and stability
Assess and control divertor/SOL heat and particle fluxes
Thrust 2
Heat flux width; connections to SOL models; Zonal (poloidal) flow and 3D structure of SOL/edge turbulence
Snowflake divertor studies and control development
Radiative divertor with D2, Ne, Ar seeding; Li radiator, Mantles
Develop and validate divertor and SOL heat and particle control to support projections of divertor scenarios to ST-FNSF
Utilize magnetic control for long-pulse snowflakes with reduced heat flux
Implement radiative divertor control; Integration of snowflake and radiative divertor
Assess Mo/PFCs and their impact on H-mode confinement
Experiments validation of cryo-pump designs
Validation of cryopump performance
Impurity erosion and SOL transport studies
Boundary Physics Research Timeline (Part 1)
NSTX Upgrade Research Timeline for 2014-2018
NSTX
-
U
FY13
14
15
16
17
18
5 year plan period
5 year goal
5 year plan period
Tools
Theory
Extend gyrokinetic codes to the pedestal
Edge gyrokinetic codes – XGC1 & XGC0
3D Turbulence codes, UEDGE, SOLPS to support transport characterizations
GYRO, GENE for mode identification in the pedestal region

## Slide 4
Boundary Physics Research Timeline (Part 2)
NSTX Upgrade Research Timeline for 2014-2018
NSTX
-
U
FY13
14
15
16
17
18
5 year plan period
5 year goal
5 year plan period
Tools
Upgraded MPTS
SOL flows, divertor ion energy or temperature (fast thermocouple), and SOL current sensors
2D BES
Upper divertor spectroscopic sightlines & IR cameras; Divertor spectroscopy (VUV, visible)
Reflectometry/DBS (TBD)
Real-time density measurements: Interferometry and MPTS
Full plasma radiation tomography
Edge neutral density measurements (LIF or LII)
Edge profile reflectometry
Divertor Thomson Scattering system
Third laser for MPTS
Center stack IR camera
3D GPI
Lithium granule injection; improved Liters
Non-axisymmetric control coils
Edge gas injection and SGI with PCS feedback control; HFS gas injection shut-off valve
Pellet, molecular cluster, compact toroid injectors
Cryo-pumping & associated diagnostics
Divertor gas seeding
Improved divertor tile alignment
Control of divertor coils for X- and strike-point positions
Implement and advance snowflake divertor configuration control
Gas injection feedback control; PCS control of divertor gas injection
Radiative divertor control
EHO antenna
control scenarios using both strike-point and cryopump
PFC temperature control
Diagnostics
Facility
Plasma Control
Divertor Langmuir probes, bolometry

## Slide 5
Materials and Plasma Facing Component Research Timeline
FY13
14
15
16
17
18
Physics
NSTX Upgrade Research Timeline for 2014-2018
NSTX
-
U
5 year plan period
Lithium performance (e.g. D-uptake, wetting), impact on machine performance
Surface evolution of liquid PFCs under evaporation and condensation
Understand the Li Surface-Science for Long-Pulse PMI and PFCs
Tools
MAPP, QMBs, Spectroscopy, Probes, 2D Fast Cameras, IR Thermography, Bolometry,
NSTX-U Upward Li evaporator, granule injector, powder dropper
5 year goal
Diagnostics
Theory
Facility
Lithium
Control
All Graphite
Fluid Codes (e.g. UEDGE/B2/SOLPS/OEDGE),
Kinetic Codes (e.g. DEGAS2/EIRENE/XGC0-1/WBC-Redep,DIVIMP),
Material Codes (e.g. MD/DFT/QCMD)
5 year plan period
Li Surface-Science Investigations (e.g. D-uptake, wetting)
One Molybdenum Divertor
All Molybdenum Divertor Targets
Molybdenum Wall Conversion
Develop Flowing Li-PFC and Support Systems; Test Target Materials/PFCs at Test Stands (e.g. Magnum-PSI)
Test Flowing Liquid Lithium Divertor Module
Design for Full Toroidal Liquid Metal Divertor for NSTX-U
Establish aAtoms-to-PFCs Theory Base for Liquid Metal PFCs
Liquid-metal surface and PFC diagnostics (e.g. SLLS, LIBS)
Advance the Physics of Tokamak-Induced Material Migration and Evolution
Erosion, migration and redeposition in the continuous vapor shielding regime
Transport and lifetime of low-Z deposited material and substrate materials
Establish the Science of Continuous Vapor Shielding
Long-pulse operation of vapor-shielded PFCs
Transient operation of vapor-shielded, high-Z PFCs

## Slide 6
Energetic Particles Research Timeline
FY13
14
15
16
17
18
Physics
Investigate *AE dynamics and fast ion transport mechanisms
NSTX Upgrade Research Timeline for 2014-2018
NSTX
-
U
5 year plan period
Validate reduced models for *AE-induced fast ion transport
Optimize *AE antenna for efficient coupling to *AE modes
1. Develop predictive tools for projections of *AE-induced transport to FNSF/ITER
Tools
Fast ion distribution measurements: Tangential FIDA; upgraded ssNPA
q-profile, rotation control
with 2nd NBI
5 year goal
Diagnostics
Theory
Facility
Plasma Control
2nd (more tangential) NB line
Develop/apply reduced fast ion transport models
5 year plan period
*AE antenna for damping rate measurements
*AE antenna for mode excitation
fusion source profile array
neutron collimator for high density scenarios
Characterize Fnb w/ 2nd NB line; compare to TRANSP
Extend to FNSF/Pilot
Characterize scenarios with NBI+HHFW
Extend fast ion studies to
full 1T, 2MA scenarios
NB, HHFW, antenna as actuators for *AE activity
Extend to current ramp-up in FNSF/Pilot
Mode structure measurements: BES, reflectometers
upgraded *AE antenna for mode excitation
Develop ramp-up scenarios with reduced/optimized *AE activity
3D ‘Halo’ model in TRANSP
Implement improved Fnb description in
NOVA-K, M3D-K and HYM
Compare with linear/nonlinear predictions
ORBIT, SPIRAL for fast ion response to *AE modes
Extend simulations to full 1T, 2MA NSTX-U scenarios
2. Assess requirements for fast ion phase space engineering through selective excitation/suppression of *AE modes

## Slide 7
Wave Heating and Current Drive Research Timeline (Part 1)
FY13
14
15
16
17
18
Physics
Assess performance of 12-strap double-feed antenna and compatibility with NBI H-modes at higher BT
NSTX Upgrade Research Timeline for 2014-2018
NSTX
-
U
5 year plan period
Develop plasma scenarios with fully non-inductive ramp-up and H-mode sustainment that utilize RF heating and current drive, and determine the validity of advanced RF codes.
5 year goal
5 year plan period
Measure and mitigate RF power flows in the SOL and to the divertors in the H-mode regime
Study and minimize HHFW interaction with NBI fast-ions
Simulate/mockup reduced- strap HHF antenna performance
Determine validity of advanced RF codes that include SOL, realistic antenna geometry, accurate modeling of fast-ion interaction and effect of edge fluctuations
Use advanced RF codes to predict RF performance in FNSF and ITER
Thrust 3
Thrust 2
Generate 100% non-inductive Ip ~ 300 kA HHFW H-mode, and non-inductively ramp Ip
Long pulse 28 GHz EBW heating & CD
Maximize 28 GHz EC heating in CHI start-up plasma
Assess HHFW electron heating during NBI current ramp-up
Use HHFW to assist start-up and compare to ECH
Thrust 1
Supporting HHFW Research for Thrusts 1-3
Maximize HHFW core current drive in H-mode plasmas using 12-strap antenna
Maximize HHFW core current drive in H-mode plasmas using reduced strap antenna
Test ECH with CHI plasma conditions that extrapolate to FNSF
Non-inductive start-up with 28 GHz EBW

## Slide 8
Wave Heating and Current Drive Research Timeline (Part 2)
FY13
14
15
16
17
18
NSTX Upgrade Research Timeline for 2014-2018
NSTX
-
U
5 year plan period
Tools
5 year goal
Theory
Facility
AORSA 3D with SOL and realistic antenna geometry and GENRAY with SOL and edge fluctuations for RF coupling
5 year plan period
2 MW, 5 s, 28 GHz EBW heating & current drive system with steerable mirror
1-2 MW 28 GHz EC/EBW heating system with fixed antenna
Compliant HHFW feedthroughs & upgrade to HHFW antenna limiter for high-power NBI
Full finite-orbit-width CQL3D and AORSA/ORBIT-RF for simulation of RF acceleration of NBI ions
Upgrade NUBEAM with RF operator
Reduced strap HHFW antenna
TORIC with SOL and SPIRAL modeling of RF power loss to divertor
Fast IR for RF power SOL power losses
Diagnostics
RF magnetic and Langmuir probes to measure RF power flow to divertor
Tangential FIDA and upgraded ssNPA for measuring RF acceleration of NBI ions
10-40 GHz edge reflectometer for SOL measurements in front of antenna
Diagnostics for measuring HHFW and EBW power deposition and current drive (e.g. Upgraded MPTS, ME-SXR, MSE-LIF, MSE-CIF)
Microwave synthetic imaging diagnostic to measure EBW coupling efficiency

## Slide 9
Solenoid-Free Start-up and Ramp-up Research Timeline
FY13
14
15
16
17
18
Physics
Establish CHI startup
Validate start-up with NIMROD and M3D-C1
NSTX Upgrade Research Timeline for 2014-2018
NSTX
-
U
5 year plan period
Validate full ramp-up with TSC
Model NBI CD of CHI target with NIMROD
(1) Demonstrate and understand full solenoid-free current start-up and ramp-up
(2) Understand requirements for designing FNSF without a solenoid
Tools
New: Improved flux loops & voltage monitors on up/low divertor & CS magnetics
Multi-point Thomson, Visible and UV Spectroscopy, Soft X-ray arrays, bolometers, Divertor Langmuir probes, divertor thermocouples, IR camera, fast cameras
rtEFIT control during high current ramp-up and sustainment phases
5 year goal
Diagnostics
Theory
Facility
Plasma Control
1MW ECH
Metallic Divertor plates
TSC – Current start-up, ramp-up and sustainment
PTRANSP – NBI coupling to low Ip CHI target
NIMROD, M3D-C1 – Primary goal: Physics of closed flux current generation. Secondary goal: NBI current ramp-up
GENRAY – ECH heating of CHI
5 year plan period
Test gun plasma start-up
Test current ramp-up using gun plasma start-up
Validate ECH heating of CHI using GENRAY
Second Tangential NBI for current ramp-up
Improved injector & Absorber coils.
Full divertor Li coverage
Li evaporator for Absorber
4 kV CHI Operation
Initial pre-programmed phase followed by gap control
Ramp 400 kA inductive plasma using NBI
Test benefits of metal Absorber & Li coatings
Maximize CHI Start-up current
Ramp CHI target to 1MA using NBI, ECH, HHFW
Test benefits of metal divertor & cryo pump

## Slide 10
NSTX Upgrade Research Timeline for 2014-2018
NSTX
-
U
Thrust 1:
NSTX-U
Integrated Scenarios
Thrust 4:
Next Step Scenarios
Thrust 3:
Event Handling
Thrust 2:
n=0 Control
Development
Opt. startup for reduced density
High fNI scenarios at high bN, BT=0.75-1.0 T, t~few tE
Simple Disruption Detector
Develop long pulse full field & current scenarios
100 % NI Integrated
    Develop the basis for steady state operations and axisymmetric control for next-step STs while helping resolve key scenario and control issues for ITER
Real-time MSE Dev.
Diagnostic Development
Theory
Facility
Free Boundary TRANSP with Passive Conductors
Real-time Vf Dev.
Real-time MPTS Dev.
Combined bN, FT Profile control
Combined bN, FT,, qmin control
Radiative Divertor Control
Divertor qperp or detachment diagnostics
Assess q0 modification by different Rtan sources, compare to TRANSP
Effect of NBCD DFI on JNBCD prof.
Metal PFC Upgrades
Reduced Thermal Transport Models
First automated discharge ramp-downs
Explore q and FT profiles for optimal simultaneous stability and confinement
Couple to NI Ramp-Up Plasmas
EBW H&CD Scoping
rt-EFIT w/ partial kinetic contstraint
Fast Ion Transport/Simulation
HHFW in Advanced Scenarios
Improved Disruption Detector
Pedestal Optimization
100 % NI at 1.0 T, fully relaxed
Event-based ramp-down strategies
Assess & improve VDE Control
Up/Down Symmetric SFD Control
Density Feedback During IP Ramp
rt-EFIT w/ MSE
Combined bN, qmin control
Combined bN, FT,0 control
Density Control with cryo-pumping + fuelling
PF-1B U/L Powered
TF Feed Upgrade
Bipolar PF-2
28 GHz Gyrotron
Cryopump
NCC
Li Granule Injector
Exploitation of Higher Field and Current, Increased NB H & CD, 2ND SPA
Advanced Scenarios and Control Research Timeline
FY13
14
15
16
17
18
5 year plan period
5 year goal
5 year plan period