## Slide 1
Timeline for proposed NSTX-U enhancements supporting FNSF and ITER
(next step is to down-select based on priorities and budgets)
2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023
1.5  2 MA, 1s  5s
NCC coils
0.2-0.4 MA plasma gun
0.3-0.5 MA CHI
0.5-1 MA CHI
New
center-stack
2nd NBI
Upgrade Outage
Advanced PFCs, 5s  10-20s
up to 1 MA plasma gun
U or L
Mo divertor
U + L
Mo divertor
Extend NBI duration or implement 2-4 MW off-axis EBW H&CD
1MW
2 MW
ECH/EBW
Divertor cryo-pump
Upward
LiTER
Flowing Li divertor or limiter module
Li granule injector
All High-Z PFCs
Full toroidal flowing Li divertor
HHFW straps for EHO, *AE
Hot High-Z FW PFCs
NCC SPA upgrade
Enhanced RFA/RWM sensors
DBS, PCI or other intermediate-k
High kq
dB
polarimetry
Divertor Thomson
Dedicated EHO or *AE antenna
HHFW feedthru & limiter upgrade
U.S. FNSF conceptual design including aspect ratio and divertor optimization
Rotation control
Divertor
radiation
control
qmin control
Snowflake
control
Control integration
Diagnostics for high-Z wall studies
MGI disruption mitigation tests
Start-up and ramp-up
Boundary physics
Materials and PFCs
Lithium
MHD
Transport & turbulence
Wave-particle interactions
Scenarios and control