National Spherical Tokamak Experiment

NSTX

DOCUMENTS & RECORDS PLAN

NSTX-PLAN-DOC-REC

Revision 0

May xx, 1996

______________________________

Charles Neumeyer

NSTX Project Engineering Manager

______________________________

Masayuki Ono

NSTX Project Manager

1.0		PURPOSE	1

2.0 	DEFINITIONS	1

3.0		RELATED DOCUMENTS	1

4.0		DOCUMENTS AND RECORDS	2

Appendix I - Specific Documents and Records

Plans	I-1

Project Documents & Records Plan - unique document	I-1

Project Management Plan (PMP) - unique document	I-1

Quality Assurance Plan (QAP) - unique document	I-1

Requirements Documents	I-1

Program Definition Statement (PDS) - unique document	I-1

Project Requirements Document (PRD) - unique document	I-2

General Requirements Document (GRD) - unique document	I-2

System Requirements Document (SRD) - one or more per WBS level 2 element	I-2

ES&H Assessment Documents	I-3

Environmental Assessment (EA) - unique document	I-3

Safety Assessment Document (SAD) - unique document	I-3

Top Level Design Documents	I-4

System Design Descriptions - many documents.	I-4

Design Review Packages - many documents	I-4

Calculations - many documents	I-4

Cost & Schedule Documents & Records	I-5

Baseline Cost and Schedule	I-5

Standards - many documents	I-5

Guides - many documents	I-5

General Project Procedures - many documents	I-6

Task Specific Procedures - many documents & records	I-6

Integrated System Tests - many documents & records	I-6

Specifications - many documents	I-7

Statements of Work - many documents	I-7

Procurement Related - many documents & records	I-7

Drawings - many records	I-8

Memoranda - many documents	I-8

Quality Assurance Records - many records	I-8

Training Records - many records	I-9

Appendix II - Document Review Sheet	II-1

1.0	PURPOSE

The National Spherical Tokamak Experiment (NSTX) is a new high-beta, ultra-low-aspect-ratio spherical tokamak to be constructed at the Princeton Plasma Physics Laboratory (PPPL), making significant use of existing facilities, components, and infrastructure at PPPL.  The NSTX will enable the investigation  of high temperature collisionless Spherical Tokamak (ST) plasmas.

This document defines the official documents and records for the design, fabrication, and construction stages of the NSTX Project, including commissioning prior to first plasma. This document defines the purpose, content, format, required review and approvalsand file/document naming convention for each document and record.

2.0 	DEFINITIONS

| Document | Recorded information that describes, specifies, reports, certifies, requires, or provides information, data or results. A document is not a record until it meets the definition of record. |
| --- | --- |

| Guides | A document that provides additional information to NSTX project staff. Examples might be users' guides or documents which describe possible techniques for analysis. |
| --- | --- |

| Procedure | A document that provides an orderly, detailed method of accomplishing tasks within the applicable Laboratory and NSTX guidelines and with established responsibilities and actions. |
| --- | --- |

| Record | A completed document or other media that provides objective evidence of an item, service, or process. |
| --- | --- |

| Standard | A document that defines the minimum quality and performance outcome of a process |
| --- | --- |

3.0	RELATED DOCUMENTS

The following are related documents:

•	The NSTX Project Management Plan (PMP), NSTX-PMP

•	The NSTX Configuration Management Plan (CMP), NSTX-CMP

4.0	DOCUMENTS AND RECORDS

The official documents and records are defined in Appendix I.  For each document or record, the following is given:

a.	Purpose - This gives the purpose of the document. If relevant, this also defines the circumstances under which the document may serve as an official NSTX record.

b.	Review and Approval  - This defines the required review and approval for the specified document. The NSTX philosophy is to limit the number of approvals to as few as possible. However, all reviews required by this Plan must be documented via a signed NSTX Document Review Sheet (Appendix III).  Revisions are uniquely identified and undergo the same level of review and approval as the original document.

c.	Format  - This indicates where the required format for the document is specified. Documents that are unique, i.e. only one is expected to be generated for the project, have no specified format. The format selected should be that most appropriate to the document.

d.	Naming Convention - This specifies both the identifier for the document and the name of the file containing the document. All signed and controlled NSTX documents are contained in the desktop folder labelled "NSTX_Project_Folder" in the subfolder labelled "Project_Control_Documents." They are physically placed in this subfolder by the NSTX Document Administrator.

The following items apply to all NSTX documents and records, as relevent:

1. 	For documents or records with the characters "wbs#" in the name specified in Appendix I, substitute the two digit level 3 WBS identifier of the subject matter, e.g. "71" for Project Management and Integration.  If the subject matter is applicable to multiple WBS subelements, the first digit in the WBS entry should be the level 2 WBS identifier and the second digit should be "x", e.g. "7X" if applicable to multiple subelements within Project Support and Integration.

2.	The "sss" in the naming convention refers to a sequence number that is assigned by the NSTX Document Administrator. Each number is assigned once and only once. It is desirable that the sequence number be assigned to a document at the time of its first official version. However, when necessary, it may be assigned in advance. In this case, if the document is later cancelled, the number is not reused but marked cancelled.

3.	The "nn" in the naming convention refers to the revision number and must be two digits, e.g. "00", "01". This allows the proper sorting of file names.

4.	For documents or records with the characters "xx-yymmdd-name-zz" in the name, where xx - two digit level 3 WBS identifier of subject matter,

yymmdd - six digit date in format year, month, day

name - name of author (e.g. CLN or CNeum, be consistent but limited to 7 characters max.)

zz - two digit sequential number assigned by the author under that WBS element (numbers restart at 1 daily)

5.	Changes are classified according to the criteria contained in the Project Management Plan. Refer to the Project Management Plan and the Configuration Management Plan for information.

6.	The originals of all signed documents and the originals of the review sheets must be filed with the NSTX Document Administrator. These documents and records shall be maintained by the NSTX Document Administrator for the lifetime of the project. Formal provisions shall be established for the retention, protection, preservation, revision, traceability, accountability, and retrievability of these documents and records.

Plans

Project Documents & Records Plan - unique document

| Purpose | Describes the official documents and records of the NSTX project. (This document) |
| --- | --- |

| Review | NSTX Program Manager NSTX Project Manager NSTX Engineering Manager NSTX WBS Managers Approved by :NSTX NSTX Project Engineering Manager NSTX Project Manager |
| --- | --- |

| Format | -- |
| --- | --- |

| Naming Convention | NSTX-PLAN-DOC-REC-sss-nn |
| --- | --- |

Project Management Plan (PMP) - unique document

| Purpose | Describes management methodology to be applied during the design and construction stages of the NSTX project. |
| --- | --- |

| Review and Approval | See Project Management Plan |
| --- | --- |

| Format | -- |
| --- | --- |

| Naming Convention | NSTX-PLAN-PMP-sss-nn |
| --- | --- |

Quality Assurance Plan (QAP) - unique document

| Purpose | Provides matrix of PPPL quality requirements to implementing procedures |
| --- | --- |

| Review and Approval | See Project Management Plan |
| --- | --- |

| Format | -- |
| --- | --- |

| Naming Convention | NSTX-PLAN-QAP-sss-nn |
| --- | --- |

Requirements Documents

Program Definition Statement (PDS) - unique document

| Purpose | Defines the agreement between DOE and the NSTX Program Manager with regard to the NSTX mission. |
| --- | --- |

| Review and Approval | See Project Management Plan. The first version is due after changes from the Engineering Cost &Schedule Review are completed. |
| --- | --- |

| Format | -- |
| --- | --- |

| Naming Convention | NSTX-RQMT-PDS-sss-nn |
| --- | --- |

Project Requirements Document (PRD) - unique document

| Purpose | Defines the operational features and performance requirements related to the mission. Serves as agreement between NSTX Program Manager and NSTX Project Manager. |
| --- | --- |

| Review and Approval | See Project Management Plan. The first version is due after changes from the Engineering Cost &Schedule Review are completed. |
| --- | --- |

| Format | -- |
| --- | --- |

| Naming Convention | NSTX-RQMT-PRD-sss-nn |
| --- | --- |

General Requirements Document (GRD) - unique document

| Purpose | Translates the PRD into engineering terms and provides other generally applicable engineering requirements to ensure that the design meets general PPPL and DOE requirements. Top level requirements document between NSTX Project Mgr and various WBS managers. |
| --- | --- |

| Review and Approval | See Project Management Plan. The first version is due after changes from the Engineering Cost &Schedule Review are completed. |
| --- | --- |

| Format | -- |
| --- | --- |

| Naming Convention | NSTX-RQMT-GRD-sss-nn |
| --- | --- |

System Requirements Document (SRD) - one or more per WBS level 2 element

| Purpose | Defines the functional and performance requirements specific to each WBS entity. Includes Interface List (as an appendix) which reflects requirements imposed by other WBS elements. |
| --- | --- |

| Review and Approval | See Project Management Plan. The first version is due after changes from the Engineering Cost &Schedule Review are completed. |
| --- | --- |

| Format | Specified in NSTX-PROC-003 |
| --- | --- |

| Naming Convention | NSTX-SRD-wbs#-sss-nn |
| --- | --- |

ES&H Assessment Documents

Environmental Assessment (EA) - unique document

| Purpose | To define the impact that the NSTX project has on the environment and the systems and controls implemented to minimize the adverse impact. Specifically addresses the concerns of NEPA. |
| --- | --- |

| Review and Approval | See Project Management Plan. |
| --- | --- |

| Format | -- |
| --- | --- |

| Naming Convention | DOE/EA-1108 (This document is "owned" by DOE and is assigned a number by DOE.) |
| --- | --- |

Safety Assessment Document (SAD) - unique document

(Whether this is needed is dependent upon the hazard level determined by the Advanced Projects Department Head. See ESHD-5003).

| Purpose | To document the Safety and Health risks involved in NSTX and the systems and controls implemented to mitigate them Generated using inputs from Systems Requirements Documents |
| --- | --- |

| Review and Approval | See Project Management Plan. The first version is expected after approval after final SRD. |
| --- | --- |

| Format | -- |
| --- | --- |

| Naming Convention | NSTX-SAD-sss-nn |
| --- | --- |

Top Level Design Documents

System Design Descriptions - many documents.

One per each hardware WBS level 3 element => could be many within each WBS level 3

| Purpose | Describe the designs of the individual WBS elements which satisfy the requirements set forth in the SRDs. Includes: 1. Basis and technical rationale (codes & standards) for the design. 2. Design features that satisfy the requirements spec'd in SRD. 3. References. 4. Assumptions of the design 5. Material issues (e.g. compatibility) 6. Analyses & calculations 7. Quality & Reliability concerns (availability, reliability, accessibility for inspections, repairs, and maintenance) 8. ES&H issues, analyses, and mitigation Generated using inputs from Systems Requirements Documents |
| --- | --- |

| Review and Approval | See Project Management Plan. |
| --- | --- |

| Format | Specified in NSTX-PROC-003 |
| --- | --- |

| Naming Convention | NSTX-SDD-wbs#-sss-nn |
| --- | --- |

Design Review Packages - many documents

| Purpose | Documents the information presented at the design review and the chits with their resolution |
| --- | --- |

| Review and Approval | Prepared by: Assigned responsible individual Reviewed by: Determined by line mgmt. Approved by: Determined by line mgmt. |
| --- | --- |

| Format | TBD |
| --- | --- |

| Naming Convention | TBD |
| --- | --- |

Calculations - many documents

| Purpose | Documents calculations used in the design |
| --- | --- |

| Review and Approval | Prepared by: Assigned responsible individual Reviewed by: Checker as required by PPPL Procedure 23.009. Approved by: None |
| --- | --- |

| Format | PPPL Procedure 23.009 |
| --- | --- |

| Naming Convention | xx-yymmdd-name-zz or included in design review package |
| --- | --- |

Cost & Schedule Documents & Records

Baseline Cost and Schedule

| Purpose | Defines the baseline cost and schedule. |
| --- | --- |

| Review and Approval | Prepared by: WBS Mgrs NSTX Project Control Mgr. Reviewed by: NSTX Project Eng. NSTX Project Mgr. Approved by: WBS Mgrs. (own section) NSTX Project Mgr. The first version due after changes from the Engineering Cost &Schedule Review are completed. |
| --- | --- |

| Format | NSTX-PROC-008 |
| --- | --- |

| Naming Convention | NSTX-CSD-sss-nn |
| --- | --- |

In addition,  the financial tracking of NSTX jobs is performed via the PPPL Project Control System.

Standards - many documents

| Purpose | Define standards to be used by project personnel, e.g. seismic design criteria |
| --- | --- |

| Review and Approval | Prepared by: Assigned responsible individual Reviewed by: WBS Managers QA Engineer ES&H Engineer, if appro. Approved by: NSTX Eng. Mgr |
| --- | --- |

| Format | NSTX-PROC-002 |
| --- | --- |

| Naming Convention | NSTX-STD-sss-nn |
| --- | --- |

Guides - many documents

| Purpose | Provide additional guidance for use by project personnel, e.g. users' guides |
| --- | --- |

| Review and Approval | Prepared by: Assigned responsible individual Reviewed by: As determined by responsible line manager Approved by: Responsible line manager |
| --- | --- |

| Format | NSTX-PROC-002 |
| --- | --- |

| Naming Convention | NSTX-GUIDE-sss-nn |
| --- | --- |

General Project Procedures - many documents

| Purpose | Provide guidance on specific systems or processes that are relevent to the entire project.. Exs: Development of NSTX Documentation NSTX Document Control NSTX Drawing Control NSTX Records Control NSTX Configuration Control |
| --- | --- |

| Review and Approval | Prepared by: Assigned responsible individual Reviewed by: NSTX Project Engineer WBS Managers NSTX QA Engineer NSTX ES&H Engineer, if appropriate Approved by: NSTX Project Mgr. |
| --- | --- |

| Format | NSTX-PROC-001 |
| --- | --- |

| Naming Convention | NSTX-PROC-sss-nn |
| --- | --- |

Task Specific Procedures - many documents & records

| Purpose | Provide directions on how to perform specific tasks, e.g. install a hardware component, test a specific subsystem, operate a system Completed task specific procedures are considered to be NSTX records. |
| --- | --- |

| Review and Approval | Prepared by: Assigned responsible individual Reviewed by: As determined by responsible line manager Approved by: Responsible line manager |
| --- | --- |

| Format | NSTX-PROC-009 |
| --- | --- |

| Naming Convention | NSTX-yyyy-wbs#-sss-nn where yyyy is the type of task to be performed and has the following values: IP = Installation Procedure MP = Maintenance Procedure TEST = Stand-alone system or subsystem test |
| --- | --- |

Integrated System Tests - many documents & records

| Purpose | Provide directions on testing of many systems and their interfaces simultaneously Completed integrated test procedures are NSTX records. |
| --- | --- |

| Review and Approval | Prepared by: Assigned responsible individual Reviewed by: Appro. WBS Mgrs. NSTX QA Eng. NSTX ES&H Eng. Approved by: NSTX Eng. Mgr. |
| --- | --- |

| Format | NSTX-PROC-010 |
| --- | --- |

| Naming Convention | NSTX-ISTP-sss-nn |
| --- | --- |

Specifications - many documents

| Purpose | Specifies the requirements for an item to either be procured or built in-house |
| --- | --- |

| Review and Approval | Prepared by: Assigned responsible individual Reviewed by: Quality Assurance NSTX ES&H Engineer, as needed Others as determined by line mgmt Approved by: Determined by line mgmt |
| --- | --- |

| Format | NSTX-PROC-005 |
| --- | --- |

| Naming Convention | NSTX-SPEC-wbs#-sss-nn |
| --- | --- |

Statements of Work - many documents

| Purpose | Specifies requirements for services either to be procured or provided in-house |
| --- | --- |

| Review and Approval | Prepared by: Assigned responsible individual Reviewed by: Quality Assurance NSTX ES&H Engineer, as needed Others as determined by line mgmt Approved by: Determined by line mgmt |
| --- | --- |

| Format | NSTX-PROC-005 |
| --- | --- |

| Naming Convention | NSTX-SOW-wbs#-sss-nn |
| --- | --- |

Procurement Related - many documents & records

| Purpose | These documents and records are typically provided by the supplier as requested by the Procurement Technique Representative. Examples are users' guides for procured systems or hardware, QA Plans, test and inspection records, drawings, and MITs (manufacturing, inspection, and test plans) |
| --- | --- |

| Review and Approval | Prepared by: Supplier Reviewed by: Requisitioner Quality Assurance, if involved in procurement Environmental/Nuclear Licensing/Permitting/Safety, as needed Others as determined by line mgmt Approved by: As indicated in procurement documents |
| --- | --- |

| Storage | NSTX-PROC-007 |
| --- | --- |

Drawings - many records

| Purpose | Document proposed or actual hardware configuration |
| --- | --- |

NSTX will use the PPPL Drawing Control Program.

Memoranda - many documents

| Purpose | General means of providing information that does not fit into one of the other established documentation/record types |
| --- | --- |

| Review and Approval | Prepared by: Assigned responsible individual Reviewed by: None Approved by: None |
| --- | --- |

| Format | -- |
| --- | --- |

| Naming Convention | xx-yymmdd-name-zz |
| --- | --- |

Quality Assurance Records - many records

All records are maintained and controlled per Quality Assurance internal document, QA-002, QA/R Records.

| Record Type | Purpose | Applicable Procedure |
| --- | --- | --- |

| Audit/Surveillance | Document results of audits and surveillances on NSTX, the findings, and the corrective action taken to resolve the findings. | QA-002 |
| --- | --- | --- |

| Risk Acceptance Plan | Documents inspection plan for an activity. | QA-004 |
| --- | --- | --- |

| Nonconformance Report | Documents nonconformances and their resolution. The definition of nonconformance from QA-005 is : "Any deficiency in characteristic, documentation, design, function, or procedure that renders the quality of an item or activity unacceptable or indeterminate." | QA-005 |
| --- | --- | --- |

Training Records - many records

| Record Type | Purpose | Applicable Procedure |
| --- | --- | --- |

| Course Content | Document content of training programs. | Training Manual Office of Cert. & Training OCT-013 |
| --- | --- | --- |

| Training attendance and completion | Document the individuals who completed each training program. | same |
| --- | --- | --- |

|  | National Spherical Tokamak Experiment |  |
| --- | --- | --- |

Document Routing Sheet

| Date: |  |
| --- | --- |

| Response Due Date: |  |
| --- | --- |

| Author: |  |  |  |
| --- | --- | --- | --- |

| Document Title: |  |  |  |
| --- | --- | --- | --- |

| Revision/Draft: |  | Date: |  |
| --- | --- | --- | --- |

TO BE REVIEWED BY:

| Name | Comments Yes*/No | Signature | Date |
| --- | --- | --- | --- |

* COMMENTS: Note comments on draft document or attach on additional comment sheets.