National Spherical Torus Experiment

NSTX

Development of Specifications & Statements of Work

NSTX-PROC-005

Revision 0

January 17, 1997

______________________________

Masayuki Ono

NSTX Project Manager

Applicability

This procedure is applicable to the entire NSTX Project.

Introduction

This procedure describes the activities for the development, review and approval of specifications and statements of work (SOW). Generally, specifications document the functional requirements for components, systems, or materials while statements of work provide descriptions of the work to be done.  For many activities, both are appropriate.  In these cases, a specification, which has all of the SOW requirements, shall be used. While these are typically viewed as supplier related documents, they both may be applicable to work performed internal to PPPL.

Referenced Documents

| NSTX-PLAN-DOC-REC | NSTX Documents and Records Plan |
| --- | --- |

| NSTX-PROC-035 | NSTX Document Distribution and Control. |
| --- | --- |

| PPPL Technical Operations Procedure (TOP) 23.014 | Preparation, Review & Approval of Specifications & Statements of Work |
| --- | --- |

Procedure

A.	Creating New Procedures

| Responsibility | Action |
| --- | --- |

| NSTX WBS Manager | 1. Identifies need for specification or SOW for items/systems and assigns a developer. |
| --- | --- |

| NSTX Document Administrator | 2. Assigns a number to the document. |
| --- | --- |

| Assigned Developer | 3. Develops draft of document following the format of this procedure (Cover sheet and recommended section headings per Appendices). Consults with QA Engineer regarding selection of appropriate QA clauses. Note: The naming convention for both the file and the procedure identifier is NSTX-SPEC-wbs-sss-nn for specifications, and NSTX-SOW-wbs-sss-nn for statements of work, where wbs is wbs# (two digits, level 1 and level 2), sss is the sequence number assigned by the NSTX Document Administrator, and nn is the revision number. |
| --- | --- |

| NSTX WBS Manager | 4. Identifies reviewers (including NSTX QA and ES&H Engineers in all cases) and approvers. |
| --- | --- |

| Assigned Developer | 5. Identifies the document as “Draft A” for first cycle with the letter identifier incrementally reflecting each subsequent review cycle. Submits draft document to required reviewers via hard copy or e-mail. |
| --- | --- |

| Reviewers | 6. Evaluate draft document, consulting with affected personnel within their organization. Return comments to the Assigned Developer via marked up hard copy or e-mail. If no comments, indicate same via e-mail. |
| --- | --- |

| Assigned Developer | 7. Assembles comments and resolves. If significant changes were made, go to step 4. If there are no comments to address or the comments are felt to be adequately resolved, proceed to step 7. |
| --- | --- |

|  | 8. Obtains necessary approval signatures. |
| --- | --- |

|  | 9. Forwards final signed document and comment files to the NSTX Document Administrator. |
| --- | --- |

| Document Administrator | 10. Maintains signed copy of specification/SOW and review comments and distributes procedure in accordance with NSTX-PROC-035, NSTX Document Distribution and Control. Distribution list shall be indentical to review/approval list unless otherwise requested by Assigned Developer. |
| --- | --- |

| Assigned Developer | 11. Forwards to the appropriate PPPL Department which will carry out the requirements, or forwards to Procurement for action. |
| --- | --- |

B. Revising Existing Specifications and Statements of Work

When it is determined that a  revision is required, refer to Section A and follow the same sequence of responsibilities and actions. The procedure for writing draft revisions is identical to the procedure for the development of original documents.

Revision Bars (|) will be used to indicate the portion of information that is revised on the page. Revision Bars will be placed in the right margin of pages alongside the revised (text added, revised or removed) area. Previous revision bars shall be removed when making the next revision. A total procedure rewrite/reformat does not require revision bars. However, the words "total revision" should be given under the document identification in the supersedes section of the header.

ATTACHMENTS

Appendix 1. Guidelines for Specification Format

Appendix 2. Guidelines for Statement of Work Format