National Spherical Torus Experiment

NSTX

Development of General Project Procedures

D R A F T   A

NSTX-PROC-001-00

Revision 0

mm dd, yy

______________________________

Masayuki Ono

NSTX Project Manager

Applicability

This procedure is applicable to the entire NSTX Project.

Introduction

This procedure describes the steps for development, review, approval, issuance, and control of NSTX General System Procedures.  These procedures cover topics such as configuration control, assigning numbers to NSTX Documents, etc.

Referenced Documents

| NSTX-PLAN-DOC-REC | NSTX Documents and Records Plan |
| --- | --- |

| NSTX-PROC-035 | NSTX Document Distribution and Control. |
| --- | --- |

Procedure

A.	Creating New Procedures

| Responsibility | Action |
| --- | --- |

| Appropriate NSTX Manager | 1. Identifies need for a new NSTX procedure and assigns individual to develop the procedure. |
| --- | --- |

| Assigned Developer | 2. Develops draft of document following the format of this procedure. During development, consults with a representative sample of other NSTX personnel who are impacted by the contents. Note: The naming convention for both the file and the procedure identifier is NSTX-PROC-sss-nn, where sss is a sequence number assigned by the NSTX Document Administrator and nn is the revision number. |
| --- | --- |

|  | 3. Identifies the document as “Draft A” for first cycle with the letter identifier incrementally reflecting each subsequent review cycle. Submits draft document to appropriate reviewers using the NSTX Document Review Sheet. The required reviewers and a sample document review sheet are contained in the NSTX Documents and Records Plan. |
| --- | --- |

| Reviewers | 4. Evaluate draft procedure consulting with affected personnel within their organization. Return comments to the Assigned Developer. While comments may be transmitted electronically (computer or fax), signatures are needed. Therefore a signed copy of the reviewers’ comments must be sent to the assigned developer. |
| --- | --- |

| Assigned Developer | 5. Assembles comments and resolves. If significant changes were made, go to step 3. If there are no comments to address or the comments are felt to be adequately resolved, proceed to step 6. |
| --- | --- |

|  | 6. Gives the final procedure and all comments to the NSTX Document Administrator. |
| --- | --- |

| NSTX Document Administrator | 7. Assigns a number to the procedure and obtains all signatures as required by the NSTX Documents and Records Plan. |
| --- | --- |

|  | 8. Maintains signed copy and comments and resolutions and distributes procedure in accordance with NSTX-PROC-035, NSTX Document Distribution and Control. |
| --- | --- |

B. Revising Existing Procedures

When it is determined that a  revision is required, refer to Section A and follow the same sequence of responsibilities and actions. The procedure for writing draft revisions is identical to the procedure for the development of original documents.

Revision Bars (|) will be used to indicate the portion of information that is revised on the page. Revision Bars will be placed in the right margin of pages alongside the revised (text added, revised or removed) area. Previous revision bars shall be removed when making the next revision. A total procedure rewrite/reformat does not require revision bars.