13-98-4-23-JHC-01

To:	Charles Neumeyer.. Engineering Project Manager		April 22, 1998

From:  James H. Chrzanowski... WBS#1 Manager

Subject:  PF-5 Bid Review

_____________________________________________________________

The NSTX coil procurement review committee met on Wednesday April 22 to review the bids received for the fabrication of the PF-5 coils.  The meeting was attended by Phil Heitzenroeder, Charlie Neumeyer, Jim Chrzanowski, Judy Malsbury and Larry Sutton.

•      A total of three bids were received.  These were  from Everson Electric, MEI and    New England Techni-coil.  The low bidder was MEI with a price of  $96,952.00 with a delivery by August 1, 1998.

•       A conference call was then made to MEI to clarify a few technical issues and  ensure that they could make the delivery date as stated in their proposal.

•  	Following the tele-conference, the committee unanimously agreed to recommend that MEI be awarded the PF-5 contract.   This decision was based on their cost estimate, delivery,  technical knowledge/ability and their performance for the fabrication of the PF1A and  PF1B  coils which  had delivered on time and for their original estimate.

Cc 	L. Sutton

P. Heitzenroeder

J. Malsbury

F. Malinowski

Operations Center (C. Such)