NSTX-ORNL-QAP-042-00

=============================================

Oak Ridge National Laboratory

National Spherical Tokamak Experiment

ORNL 
NSTX

QUALITY ASSURANCE PLAN

QAP-X-97-FE-001

Revision 0

April 1997

________________________

M. J. Saltmarsh

ORNL FED Director at  LMER

_______________________

R. D. Benson

ORNL NSTX Project Manager at LMER

__________________________

B.E. Nelson

NSTX Engineering Manager at LMES

_______________________

E. B. Foster

ORNL FED QA Specialist at LMER

RECORD OF REVISIONS

| REVISION | DATE | Resp. Ind. | Description of Change |
| --- | --- | --- | --- |

| 0 | 4/97 | E. B. Foster |  |
| --- | --- | --- | --- |

1.0 Purpose

The purpose of this document is to identify  implementing procedures by which ORNL will perform the services described in the NSTX Work Breakdown Structures (WBS) :  4 - a portion of which is Divertor Diagnostics and 11 - a portion of which is Plasma Facing  Components. These WBS elements have been classified as complex  and involve complex  interfaces .

2.0 Related Documents

Lockheed Martin Energy Systems Quality Program Description, Y/QD 15, Rev 2.

FED Management Plan

3.0  ORNL NSTX QA Plan

ORNL NSTX QA Plan incorporates  NSTX  QA requirements  to meet  PPPL requirements  and incorporates  ORNL QA program description, Y/QD-15, rev 2 to satisfy internal ORNL QA requirements.   This document also satisfies a  PPPL mandate.

Upon internal plan approval, an awareness session which hightlights salient quality requirements will be conducted for  LMER and LMES project team members.

Appendix A -  Implementing Procedures

|  | Procedure Applicable | Procedure Number and Revision | Clarifications, Additions, and Deletions |
| --- | --- | --- | --- |

|  | No | Yes | Modify |  |  |
| --- | --- | --- | --- | --- | --- |

| 1. Design Control 1.1 Input Control |  | X |  | ESS-QA-3.0 | NSTX-PROC-03 - satisfies section 5.2 Document Requirements of NSTX-SOW-011-001 |
| --- | --- | --- | --- | --- | --- |

| 1.2 Design Verification *Design Reviews Qualification Tests |  | X |  | ESS-QA-3.0 | Formal design reviews at PPPL involving ORNL NSTX WBS conducted in accordancewith NSTX-PROC-04 |
| --- | --- | --- | --- | --- | --- |

| 1.3 Design Change Control |  | x |  | ESS-QA-3.0 | NSTX-PROC-06 for wbs 11 to satify section 5.2 Documentation Requirements of NSTX-SOW-011-001 |
| --- | --- | --- | --- | --- | --- |

| 1.4 Field Change Control |  | x |  | ESS-QA-3.0 |  |
| --- | --- | --- | --- | --- | --- |

| 2. Procurement Doc. Control 2.1 Content Review |  | x |  | ESS-QA-4.0 |  |
| --- | --- | --- | --- | --- | --- |

| 2.2 Change Control |  | x |  | ESS-QA-4.0 |  |
| --- | --- | --- | --- | --- | --- |

| 3. Document Control 3.1 Issuance Control |  | x |  | X-AD-9 | *NSTX-PROC-035 |
| --- | --- | --- | --- | --- | --- |

| 3.2 Change Control |  | x |  | X-AD-9 | *NSTX-PROC-035 |
| --- | --- | --- | --- | --- | --- |

| 4. Control of Purchased Items and Services |  | x |  | ESS-QA-7.0 |  |
| --- | --- | --- | --- | --- | --- |

| 5. Identification & Control of Items 5.1 Identif. Methods 5.2 Traceabilty Control |  | x x |  | ESS-QA-8.0 ESS-QA-8.0 |  |
| --- | --- | --- | --- | --- | --- |

| 6. Control of Process |  | x |  | ESS-QA-9.0 |  |
| --- | --- | --- | --- | --- | --- |

| 7. Inspection |  | x |  | ESS-QA-10.0 |  |
| --- | --- | --- | --- | --- | --- |

| 8. Test Control |  | x |  | ESS-QA-11.0 |  |
| --- | --- | --- | --- | --- | --- |

| 9. Control of M&TE |  | x |  | X-GP-8 |  |
| --- | --- | --- | --- | --- | --- |

| 10 Handling, Shipping & Storage. |  | X |  | FED Management Plan |  |
| --- | --- | --- | --- | --- | --- |

| 11 Insp., Test, Operating Stat. 11.1 Manufacturing Control |  | X |  | ESS-QA-14.0 |  |
| --- | --- | --- | --- | --- | --- |

| 12 Control of Nonconforming Item |  | x |  | X-QA-9 |  |
| --- | --- | --- | --- | --- | --- |

| 13 Corrective Actions |  | x |  | QA-16.1 |  |
| --- | --- | --- | --- | --- | --- |

| 14. Quality Assurance Records 14.1 Record Administration 14.2 Maintenance Control 14.3 Disposition Control |  | x x x |  | X-AD-7 X-AD-7 X-AD-7 | **NSTX-PLAN-DOC-017 |
| --- | --- | --- | --- | --- | --- |

| 15. Assessment |  | x |  | QA-18.1,ESP-QA-2.4 |  |
| --- | --- | --- | --- | --- | --- |

*PPPL procedure “ Document distribution and control” , NSTX-PROC-035”, was not complete.  However, ORNL NSTX project  records will be submitted to PPPL for  placement  on the PPPL NSTX web page.

**NSTX-PLAN-DOC-017 is applicable to  mutiple program areas.  Thus project  documents will be designated as records in accordance with NSTX-PLAN-DOC-017

Appendix B     Functional Responsiblity Matrix

| P-prepare A-approve I-input R-Review S-Surveillance C-concurrence Blank- not required | L P M R E O R J M G R | L E M N E G S M G R | L W M B E S S M G R | L Q M A E R F S E P D E C | P Q P A P L N R S E T P X | L D M I E R R E C F T E O D R | L S M U E R R V E S I U L P P L I E R | P R P E P P L E N G |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Documents/ |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Actions |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| QA plan | R/A | R/A |  | P/R/A |  | R/A |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Nonconformance Reports |  | C | A | C | I |  |  | C |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Surveilance Reports | R | R | R | R/P |  | A |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Design Drawings and Specifications | R/C | R/A | P | R/C |  |  |  | I |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Source Surveillance* Plan | A |  |  | R/A |  |  | P/A |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Project Records plan | P/A | R | R |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

Appendix C:   ORNL NSTX Project Organization

Appendix D- Self-assessment schedule

Type of Monitor	Frequency	Initial Report	Responsible

Surveillance	Annual		1/98		FED QA Specialist