National Spherical Torus Experiment

NSTX

STATEMENT OF WORK

FOR

??????????????

NSTX-SOW-wbs-xxx

Revision 0

mm dd, yy

PREPARED BY:_____________________________

(Cog Engineer)

REVIEWED BY:_____________________________

(QA)

APPROVED BY:_____________________________

(WBS Manager)

Other approvals, as determined by WBS Manager

PRINCETON UNIVERSITY

PLASMA PHYSICS LABORATORY

(PPPL)

P.O. BOX 451

PRINCETON, N.J. 08543

609-243-2000

| Revision | Date | TRB | Description of Change |
| --- | --- | --- | --- |

1.0 SCOPE	1

2.0 APPLICABLE DOCUMENTS	1

3.0 REQUIREMENTS	1

3.1 STATEMENT OF WORK ACTIVITY	1

3.2 MATERIALS	1

3.3 SAFETY	1

3.4 CODES & STANDARDS	2

3.5 IDENTIFICATION & MARKING	2

3.6 WORKMANSHIP	2

4.0 TEST REQUIREMENTS	2

5.0 QUALITY ASSURANCE REQUIREMENTS	2

5.1 INSPECTION/ SURVEILLANCE/AUDIT BY PRINCETON	2

5.2 SUBCONTRACTOR'S RESPONSIBILITY FOR CONFORMANCE	3

5.3 CHANGES TO PRINCETON APPROVED DOCUMENTS	3

5.4 SUBCONTRACTOR QUALITY ASSURANCE PROGRAM	3

5.5 QUALITY ASSURANCE PROGRAM MANUAL	3

5.6 QUALITY ASSURANCE PLAN	3

5.7 MANUFACTURING/ INSPECTION/TEST (MIT) PLAN	4

5.8 TRAVELERS/PROCESS SHEETS	4

5.9 ACCEPTANCE INSPECTIONS AND TESTS	4

5.10 ACCEPTANCE TEST PROCEDURES	4

5.11 DOCUMENT TRACEABILITY AND RECORDS	4

5.12 EQUIPMENT/MATERIAL IDENTIFICATION AND STATUS	5

5.13 PROTOTYPE QUALITY ASSURANCE REQUIREMENTS	5

5.14 FIRST ARTICLE INSPECTION QUALIFICATION	5

5.15 CONTROL OF SPECIAL PROCESSES	5

5.16 DOCUMENT REVIEW, APPROVAL AND CONTROL	5

5.17 DESIGN REVIEWS	5

5.18 INTERCHANGEABILITY	6

5.19 ACCEPTABILITY OF PURCHASED ITEMS AND SERVICES	6

5.20 NONCONFORMANCES & CORRECTIVE ACTIONS	6

5.21 CONFIGURATION CONTROL	6

5.22 CALIBRATION OF TEST AND MEASURING EQUIPMENT	6

5.23 ENVIRONMENTAL, SAFETY, AND HEALTH, REQUIREMENTS	6

5.24 RELIABILITY AND MAINTAINABILITY DOCUMENT	6

5.25 WORKMANSHIP STANDARDS	7

5.26 RELEASE FOR SHIPMENT FORM	7

5.27 PROCESS HISTORY	7

5.27.1 CERTIFICATE of COMPLIANCE (CofC)	7

5.27.2 AS-BUILT CONFIGURATION	7

5.27.3 MATERIAL CERTIFICATIONS	7

5.27.4 MANUFACTURING/INSPECTION/TEST DOCUMENTS	8

5.27.5 INSPECTION & TEST REPORTS	8

5.27.6 DISCREPANCY REPORTS	8

5.27.7 PERSONNEL QUALIFICATION CERTIFICATION	8

5.28 AGE/SHELF LIFE STORAGE CONTROL AND RECORDS	8

5.29 PPPL RECEIVING/ INSPECTION	8

5.30 GENERAL PURCHASE ORDER REQUIREMENTS	9

5.31 HIGH STRENGTH FASTENERS	9

5.32 ELECTRICAL ITEMS	9

5.33 MECHANICAL ITEMS	9

6.0 DOCUMENTATION REQUIREMENTS	10

7.0 HANDLING SHIPPING AND STORAGE	10

8.0 DELIVERABLES	10

9.0 WARRANTY	10

ATTACHMENTS

GUIDELINE FOR SOW FORMAT

Note 1: A statement of work (SOW) is a detailed description of the work to be performed and the codes, standards, procedures, etc., to be followed during a proposed fabrication/installation.

Note 2: All sections shall be indentified via a section number (e.g. 2.1.1). A separate paragraph shall be used to convey each requirement. In sections with multiple paragraphs, each paragraph shall be indentified via a letter (e.g. a., b., etc.)

Note 3: Sections that are not applicable shall appear followed by "N/A".

1.0 SCOPE

Describe the intended work activity being procured, fabricated or installed in a summary type statement.

2.0 APPLICABLE DOCUMENTS

a. Provide a listing of those documents which are referred to in the SOW.  These may include: industry standards issued by nationally recognized organizations (i.e., ASME, IEEE, ANSI, etc.); bulletins; manuals; drawings; and DOE Orders.

b. The listing should include the edition/revision level of each listed document or have a statement that the applicable edition/revision level is the latest in effect at the time of fabrication, installation or subcontract award.  If only part of a particular document is in effect or applicable, it should be so noted.

3.0 REQUIREMENTS

3.1 STATEMENT OF WORK ACTIVITY

Describe the specific work activity that the subcontractor PPPL Department must perform.  When appropriate refer to fabrication or construction drawings which identify the specific functions to be performed.

3.2 MATERIALS

Specify required materials, or prohibit the use of specified materials, for the various work activities.  For subcontracts identify if material/equipment is being provided by PPPL.

3.3 SAFETY

Identify requirements to preclude or limit hazards to personnel, the environment and /or equipment.  Specify all applicable safety requirements unique to PPPL.  Identify prohibitions which are required to avoid an environmental impact at the PPPL site.  Safety will provide assistance in the development of this section.

3.4 CODES & STANDARDS

Identify the applicable industry codes and standards, or portions there of, that the work must comply with, such as ASME, IEEE, ANSI, etc..

3.5 IDENTIFICATION & MARKING

Include requirements for marking and coding the work such as wiring, plumbing, nameplates, etc.

3.6 WORKMANSHIP

State requirements for acceptable workmanship such as: IPC 610, Electronic Workmanship Standards; ASME and AWS codes for qualified welders and procedure; PPPL specific requirements for workmanship; or generally accepted industry practice, if appropriate.  Also specify the requirements for cleaning and painting hardware.

4.0 TEST REQUIREMENTS

a.  Identify each of the performance tests that the subcontractor or PPPL is to perform on the work and the acceptance criteria that must be meet.  These may include destructive and nondestructive tests.  However, the tests should verify that the work has been satisfactorily accomplished.

b.  Identify each of the acceptance tests that PPPL is to perform.  If these test require participation by the subcontractor, their participation should be specified.

5.0 QUALITY ASSURANCE REQUIREMENTS

NOTE: THE FOLLOWING SUBSECTIONS PROVIDE A MENU OF CHOICES FOR QA REQUIREMENTS. SELECTION. THE AUTHOR OF THE DOCUMENT, IN CONSULTATION WITH QA, SHOULD IDENTIFY THOSE PROVISIONS (SUBSECTIONS) THAT ARE APPROPRIATE FOR THE SPECIFICATION.  UNUSED SUBSECTION HEADINGS NEED NOT BE INCLUDED IN THE FINAL DOCUMENT. IF THEY ARE DELETED THEN THE SUBSECTION NUMBERS SHALL BE REVISED TO MAINTAIN A CONTINUOUS SEQUENCE. THE TEXT CAN, AND OFTEN SHOULD, BE EDITED TO SUIT THE SPECIFIC ACTIVITY OR ITEM

5.1 INSPECTION/ SURVEILLANCE/AUDIT BY PRINCETON

Authorized representatives of PPPL shall have the right at all reasonable times to visit the Subcontractor's premises and those of Subcontractor's suppliers during the performance of the procurement for the purposes of inspection, surveillance, audit and/or obtaining any required information as may be necessary to assure that items or services are being furnished in accordance with specified requirements. Such visits shall be coordinated with the Subcontractor's personnel to minimize interference with the normal operations of said premises.  The Subcontractor shall make available records and documentation necessary for this function and shall provide all reasonable facilities and assistance for the safety and convenience of PPPL representatives in the performance of their duties.  PPPL recognize the Subcontractor's right to withhold information concerning proprietary processes. The Subcontractor agrees to insert the paragraph above in each lower tier procurement issued hereunder.

5.2 SUBCONTRACTOR'S RESPONSIBILITY FOR CONFORMANCE

Neither PPPL's review and/or approval of Subcontractor's documents nor PPPL's inspection of Subcontractor's items or services shall relieve the Subcontractor of responsibility for full compliance with requirements of the purchase order/contract.

5.3 CHANGES TO PRINCETON APPROVED DOCUMENTS

Revisions or changes by the Subcontractor to documents approved by PPPL shall be reviewed and approved by PPPL prior to use.

5.4 SUBCONTRACTOR QUALITY ASSURANCE PROGRAM

The Subcontractor shall establish and maintain an effective Quality Assurance Program and the general criteria to be satisfied by the Program. The objectives of such a program are to assure that the Subcontractor's work meets the required level of quality and is performed in accordance with contractual requirements.

Subcontractor's quality assurance function shall have sufficient authority and independence to identify quality problems, verify conformance of supplied items or services to specified requirements and obtain satisfactory resolution of conflicts involving quality.

Subcontractor shall perform planned, periodic QA audits of the various aspects of its QA Program by persons not directly responsible for the area being audited. Written reports of these audits shall be available to PPPL.

5.5 QUALITY ASSURANCE PROGRAM MANUAL

The Subcontractor shall submit with the proposal, one (1) copy of its Quality Assurance Program Manual, describing the Subcontractor's quality capability and general approach to quality assurance. The manual shall be subject to PPPL's review and acceptance prior to contract award.

5.6 QUALITY ASSURANCE PLAN

Subcontractor shall submit within four weeks of subcontract/purchase order award, three (3) copies of its Quality Assurance Plan, describing the specific quality assurance and quality control procedures and practices to meet the requirements of this particular subcontract/purchase order, for PPPL review and approval.

5.7 MANUFACTURING/ INSPECTION/TEST (MIT) PLAN

Subcontractor shall prepare and submit for PPPL review and approval within 10 days of contract award and at least ten (10) days prior to fabrication, two (2) copies of a Manufacturing/Inspection/Test Plan which identifies parts, sub-assemblies, etc.; shows their integrated flow into end items; and identifies critical manufacturing operations as well as inspections and tests. Preparing the Plan may include developing a flow chart and generating Process Sheets/Shop Travelers, etc.  PPPL reserves the right to designate selected manufacturing, inspection and/or test operations as mandatory "witness" points. Subcontractor shall provide PPPL with five (5) working days notice in advance of such witness points.

5.8 TRAVELERS/PROCESS SHEETS

The Subcontractor shall maintain a system of process sheets, shop travelers, or equivalent means, to define the sequence and document the performance of manufacturing, inspection, installation, and test activities. Flow sheets, or equivalent, shall provide for signoff by designated inspection personnel at specified inspection and test points and be traceable to the items.

5.9 ACCEPTANCE INSPECTIONS AND TESTS

Each item or service to be delivered to PPPL shall be inspected and tested by the Subcontractor to verify that such items or services meet PPPL's requirements.  Qualified personnel who have not performed or directly supervised the actual work shall perform inspections and tests in accordance with written procedures referencing criteria for acceptance or rejection.  Adequate records shall be maintained and available for PPPL's review.

5.10 ACCEPTANCE TEST PROCEDURES

The Acceptance Test Procedures (ATPs), including pass/fail criteria, required to demonstrate conformance to PPPL's requirements shall be prepared by Subcontractor and two (2) copies submitted to PPPL for review and approval within 10 days of contract award and at least 10 working days prior to use of such procedures.

5.11 DOCUMENT TRACEABILITY AND RECORDS

The Subcontractor shall maintain a system of documentation whereby objective evidence of required operations, inspections, examinations, and tests is systematically compiled, indexed and stored.  Such objective evidence may include "travelers"; and material test, certification, inspection, examination, test and discrepancy reports; which shall be complete, legible, and validated by responsible personnel and shall be traceable to subject items.

5.12 EQUIPMENT/MATERIAL IDENTIFICATION AND STATUS

Material and equipment identification shall be maintained throughout the program and be traceable to the records. Status of acceptability shall be readily discernible through the Subcontractor's use of tags, stamps, serial numbers or other positive means.

5.13 PROTOTYPE QUALITY ASSURANCE REQUIREMENTS

All work on items or services designated as prototypes shall be performed at the level of quality assurance stipulated in these quality requirements unless specified otherwise by PPPL.

5.14 FIRST ARTICLE INSPECTION QUALIFICATION

Subcontractor shall provide for inspection/test of the first production run item or service manufactured to provide objective evidence of the conformance of the item or service to the desired revision level of the Subcontract and drawing/ specifications/ procedures, etc. PPPL reserves the right to designate the first article inspection a mandatory witness point. After acceptance of first article, the remaining units required by the purchase order shall be produced using the same design, materials, processes, methods, and tooling that were used to manufacture the approved first article. Any changes must have prior approval from PPPL.

5.15 CONTROL OF SPECIAL PROCESSES

Subcontractor shall use trained and qualified personnel and qualified written procedures in accordance with specified requirements for the performance of certain special processes, including but not limited to, soldering, electronic assembly, brazing, welding, plating, heat treatment, nondestructive examination, etc. Copies of special process procedures shall be available for review by PPPL and submitted to PPPL for review and approval if requested.

5.16 DOCUMENT REVIEW, APPROVAL AND CONTROL

The Subcontractor shall provide a system for distribution and control of approved documents and changes thereto. The system shall use procedures, which provide for review and approval of design documents (drawings, specifications, etc.), prior to issuance for use, and for approval and incorporation of changes in a formal and orderly manner. The system shall control obsolete documents to prevent inadvertent use.

5.17 DESIGN REVIEWS

Subcontractor shall perform Design Reviews as required and PPPL shall have the right, at its option, to participate in these reviews. Subcontractor shall give PPPL five (5) working days notice of each Review.

5.18 INTERCHANGEABILITY

Subcontractor shall assure that like deliverable end items are interchangeable.

5.19 ACCEPTABILITY OF PURCHASED ITEMS AND SERVICES

The Subcontractor shall verify conformance of purchased and PPPL-furnished items or services to drawing and specification requirements and shall provide objective evidence of such verifications to PPPL as requested.

5.20 NONCONFORMANCES & CORRECTIVE ACTIONS

The Subcontractor shall promptly identify and control nonconforming items or services. Nonconforming items or services shall be positively identified, and segregated where possible, to prevent use. The Subcontractor shall document each nonconformance. The written approval of PPPL is required prior to the use of the nonconforming item or service. The Subcontractor's system shall provide not only for timely resolution of nonconformances but also for analysis of nonconformances to determine root causes and to implement appropriate and effective corrective actions.

5.21 CONFIGURATION CONTROL

Subcontractor shall completely document the configuration of delivered end items or services, using drawing revisions, specification revisions, unique part numbers, or other suitable means.

5.22 CALIBRATION OF TEST AND MEASURING EQUIPMENT

Inspections and tests shall be performed using properly calibrated measuring and test equipment. Subcontractor shall have in its possession the necessary equipment to perform the required inspections and tests. Calibration standards shall be traceable to the National Institute for Standards and Technology (NIST) or equivalent. Reference standards shall only be used for calibration and verification unless it is demonstrated that their performance as reference standards has not been invalidated. Subcontractor shall impose these calibration requirements on subtier suppliers.

5.23 ENVIRONMENTAL, SAFETY, AND HEALTH, REQUIREMENTS

The Quality Assurance Program shall require that the Subcontractor's design, fabrication, installation and checkout activities shall take into account environmental, safety, and health requirements with respect to personnel and radiological hazards, and generation and disposal of hazardous waste.

5.24 RELIABILITY AND MAINTAINABILITY DOCUMENT

Subcontractor shall submit one (1) copy of its Reliability and Maintainability Document, addressing such issues as failure modes effects and criticality analysis (FMECA), fault tree analysis, mean-time-to-failure (MTTF), mean-time-to-repair (MTTR), confidence levels, modular construction, design for ease of repair access, etc., to meet the requirements of this particular Subcontract, for PPPL review and approval prior to the Preliminary Design Review (PDR).

5.25 WORKMANSHIP STANDARDS

Subcontractor shall submit with the proposal one (1) copy of its Workmanship Standards, see section 3.2.5, to PPPL for review and approval prior to authorization to start work. All deliverable items or services shall be in accordance with the approved Standards.

5.26 RELEASE FOR SHIPMENT FORM

Subcontractor shall have a signed "Product Quality Certification and Shipping Release" Form to be provided by PPPL's Quality Assurance Representative prior to acceptance of procured items or services for full or partial shipment. PPPL reserves the right to refuse to accept shipments unless accompanied by a signed "Shipping Release" Form.

5.27 PROCESS HISTORY

Subcontractor shall provide, at or prior to delivery, PPPL with two (2) copies of the Process History, a compilation of documents, detailing the objective evidence of the acceptability of the work performed. The Process History shall include as a minimum, but not be limited to, the following:

5.27.1 CERTIFICATE of COMPLIANCE (CofC)

Subcontractor's CofC, stating that the work performed conforms in every respect to the physical configuration and functional inspection/test requirements. The CofC shall be signed by Subcontractor's Quality Assurance (QA) Manager. Where PPPL-furnished material has been used by the Subcontractor, such certification shall also include the statement: "Material furnished by PPPL has been inspected by the Subcontractor and used by the Subcontractor as specified by PPPL with no unauthorized substitutions".  One copy to be provided with the Shipping Release request.

5.27.2 AS-BUILT CONFIGURATION

The Subcontractor must submit drawings and a listing of the as-built configuration of each delivered item.  The listing may be defined by drawing and revision numbers, unique parts lists or other means of positive identification.

5.27.3 MATERIAL CERTIFICATIONS

The Subcontractor shall submit copies of Material Test Reports, which represent the actual chemical and physical properties of the material lot/heat number, and provide positive traceability to the material/part/item manufactured. One copy shall be submitted upon Subcontractor acceptance of the material.

5.27.4 MANUFACTURING/INSPECTION/TEST DOCUMENTS

Copies of filled in and completed process planning and control documents (travelers, etc.) which verify controlled execution of the required work.

5.27.5 INSPECTION & TEST REPORTS

Copies of the original reports of all required inspections, examinations, and tests, properly validated by authorized personnel.  One copy to be provided with the Shipping Release request.

5.27.6 DISCREPANCY REPORTS

The Subcontractor must submit copies of discrepancy reports; those affecting form, fit or function.  One copy to be provided with the Shipping Release request.

5.27.7 PERSONNEL QUALIFICATION CERTIFICATION

Certification by Subcontractor's Quality Assurance/Control Manager stating that personnel performing or interpreting the results of special processes (i.e., welding, soldering, electronic assembly, brazing, nondestructive examination, etc.) were properly trained and qualified.

5.28 AGE/SHELF LIFE STORAGE CONTROL AND RECORDS

Subcontractor shall maintain records, which verify that materials with a specified limited shelf life shall have been stored in accordance with manufacturer's recommendations. Materials shall possess at least 35% (or higher if specified elsewhere by PPPL) of the initial 100% shelf life at the time they are used in the respective manufacturing process.

5.29 PPPL RECEIVING/ INSPECTION

PPPL will perform Receiving Inspection on items or services supplied by Subcontractor, using either a sampling plan or 100% inspection. Discrepant items or services will be rejected and returned to Subcontractor or reworked by PPPL.  Costs caused by rejects will be charged to Subcontractor.

5.30 GENERAL PURCHASE ORDER REQUIREMENTS

Material(s) and/or product(s), including those components, parts, and materials, which are permanently installed into systems, sub-systems, and/or assemblies, etc. furnished under this purchase order/subcontract, shall be new and unused. Parts and components that have been rebuilt, refurbished, or modified are specifically prohibited unless approved by PPPL in writing.

Subcontractors (Suppliers) found to be supplying any of the following will be reported to the Office of the Inspector General, U.S. Department of Energy.

•	Remanufactured, rebuilt, or used parts represented as new

•	Counterfeit parts (fraudulently labeled or marked with another manufacturer’s name).

•	Misrepresented parts.

5.31 HIGH STRENGTH FASTENERS

High strength fasteners shall exhibit grade marks and the manufacturer’s identification symbol (headstamp) as specified in the referenced Material Specification. Fasteners having a headmark, which is displayed on the attached suspect fastener list, will not be accepted. No mixed manufacturer’s or manufacturing production lots within a single shipment will be accepted.  PPPL’s receipt inspection activities may include, but are not limited to: (1) dimensional inspection, (2) comparison of the chemical and physical properties limits reported on the manufacturer’s test reports to applicable specification requirements, and (3) verification of appropriate markings (headstamps), and chemical analysis and physical properties testing by PPPL.

5.32 ELECTRICAL ITEMS

Electrical Items shall exhibit manufacturer’s labels and identification as specified in the referenced specification or in the body of this purchase order/subcontract.
No mixed manufacturer’s production lots within a single shipment will be accepted.   PPPL’s receipt inspection activities may include, but are not limited to: (1) dimensional inspection, (2) functional and operational testing, (3) comparison of the manufacturer’s test reports to applicable specification requirements, and (4) visual inspection for evidence of used or reworked components, parts, or materials.

5.33 MECHANICAL ITEMS

Mechanical items shall exhibit manufacturer’s labels and identification as specified in the referenced specification or in the body of this purchase order/subcontract. No mixed manufacturer’s production lots within a shingle shipment will be accepted. PPPL’s receipt inspection activities may include, but are not limited to: (1) dimensional inspection, (2) functional and operational testing, (3) comparison of the manufacturer’s test reports to applicable specification requirements, and (4) visual inspection for evidence of used or reworked components, parts, or materials.

6.0 DOCUMENTATION REQUIREMENTS

Identify all of the reports, test results, manuals and any code documentation  required to be forwarded to PPPL. Specify that it should be sent to the Procurement Department for subcontractors and to the cognizant individual for internal work.  Specify when it is required as well as how many copies are required.

7.0 HANDLING SHIPPING AND STORAGE

Specify the requirements for packing (i.e., crating, pallets, accelerometers, nitrogen purge, desiccant, etc), shipping and handling of the work.  Identify temperature and humidity storage requirements.  Specify labeling to be placed on shipping container.  Also identify requirement for receipt inspection, if necessary.

8.0 DELIVERABLES

Identify each deliverable (hardware and software) and the delivery date for the item.  As part of the deliverables, a milestone schedule for PPPL/vendor interaction items should be specified (i.e., design reviews, tests, witness points, etc.).

9.0 WARRANTY

Identify if a warranty is desired and describe in detail.

ATTACHMENTS

Provide list and include each attachment referred to in the text of the SOW.

PRINCETON UNIVERSITY

PLASMA PHYSIC LABORATORY—PPPL

| PRODUCT QUALITY CERTIFICATION AND SHIPPING RELEASE |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |

| PROJECT | ITEM DESCRIPTION |  |  | SHIPMENT NUMBER |  |
| --- | --- | --- | --- | --- | --- |

| PPPL SUBCONTRACT/ ORDER NO. | REV. | ITEM NO. | SUPPLIER REFERENCE NO. | REV. | QUANTITY SHIPPED |
| --- | --- | --- | --- | --- | --- |

| SUPPLIER'S CERTIFICATION This is to certify that the products and services identified herein have been produced under a controlled quality assurance program and are in conformance with the procurement requirements including applicable codes, standards and specifications as identified in the above-referenced documents unless noted below. Any supporting documentation will be retained in accordance with the procurement requirements. SIGNED: ______________________________________ DATE: __________________________ TITLE: _______________________________ COMPANY: _______________________________ |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |

| PPPL (AUTHORIZED REPRESENTATIVE) SHIPPING RELEASE This is to certify that evidence supporting the above Supplier's Certification statement has been audited and no product/service nonconformances from procurement requirements have been found unless noted below. This product/service is hereby released for shipment. This section serves as the Quality Assurance release for the above-described product for shipment. It does not constitute an acceptance thereof and does not relieve the Vendor, Manufacturer or Contractor of any and all responsibility or obligation imposed by the purchase contract. It does not waive any rights the Purchaser may have under the purchase contract, including the Purchaser's right to reject the above described material upon discovery of any deviations from requirements of the purchase contract, drawings and specifications. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |

| NONCONFORMANCES FROM PROCUREMENT QUALITY REQUIREMENTS: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |

| REMARKS/PRODUCT SERIAL NUMBERS: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |

| BY PPPL QA REPRESENTATIVE (OR DESIGNEE) |  |  |  | DATE |  |
| --- | --- | --- | --- | --- | --- |