National Spherical Torus Experiment

NSTX

SYSTEM REQUIREMENTS DOCUMENT

MAGNET SYSTEMS

NSTX-SRD-13-015

Revision 0

May 1, 1997

________________________________

John Spitzer

WBS 1 Manager

________________________________

Charles Neumeyer

NSTX Project Engineering Manager

________________________________

Masa Ono

NSTX Project Manager

| Revision | Date | TRB | Description of Change |
| --- | --- | --- | --- |

| 0 | 5/1/97 |  | Initial Release |
| --- | --- | --- | --- |

Introduction	1

WBS 13 - Magnet Systems Requirements	1

1.0 Functions	1

2.0 Configuration Requirements & Essential Features	1

3.0 Performance & Operational Requirements	1

WBS 131 - Outer Poloidal Field Coils Requirements	2

1.0 Functions	2

2.0 Configuration Requirements & Essential Features	2

3.0 Performance & Operational Requirements	3

3.1 Baseline Operation	3

3.2 Upgrades	4

WBS 132 - Outer Toroidal Field Coils Requirements	4

1.0 Functions	4

2.0 Configuration Requirements & Essential Features	4

3.0 Performance & Operational Requirements	4

3.1 Baseline Operation	4

3.2 Upgrades	5

WBS 133 - Center Stack Subsystem Requirements	5

1.0 Functions	5

2.0 Configuration Requirements & Essential Features	5

2.1  TF Inner Legs	6

2.3  Inner PF Coils	6

2.4   Center Stack Casing	6

3.0 Performance & Operational Requirements	6

3.1 Baseline Operation	6

3.1.1  TF Inner Legs	6

3.1.2  Ohmic Heating (OH) Coil	7

3.1.3  Inner PF Coils	7

3.1.4   Center Stack Casing	8

3.2 Upgrades	8

3.2.1  TF Inner Legs	8

3.2.2  OH Coil	8

3.2.3  Inner PF Coils	8

3.2.4   Center Stack Casing	8

List of Tables

MS-3.0-1	Design Loads	1

PF-2.0-1	Series PF Coils	2

PF-3.1-1	Outer PF Coil Currents	3

TF-3.1-1	TF Outer Leg Performance	4

TF-3.2-1	TF Outer Leg Long Pulse Upgrade Performance	5

CS-3.1-1	TF Inner Leg Performance	6

CS-3.1.1-1	PF1a/PF1b Current Requirements	7

List of FIGURES

PF-2.0-1	NSTX Coordinate system	3

APPENDIX

LIST OF REFERENCES

Introduction

This System Requirements Document (SRD) defines the requirements and design of the Magnet Systems (WBS 13) of the National Spherical Torus Experiment (NSTX).

Figures and Tables are numbered in format X-Y-Z where X=section (i.e. section abbreviation, e.g. PF for Poloidal Field, TF for Toroidal Field, CS for Center Stack), Y=paragraph number, and Z= sequence number within that paragraph.

References to the requirements identified herein are cited in the body of the document using serial numbers preceded by an "R" and are listed in the Appendix."

WBS 13 - Magnet Systems Requirements

1.0 Functions

Refer to the sections for the individual subsystems.

2.0 Configuration Requirements & Essential Features

Refer to the sections for the individual subsystems.

3.0 Performance & Operational Requirements

a.  The magnet systems shall be designed to sustain the loads described in Table MS-3.0-1.

Table MS-3.0-1 Design Loads

| Load | Description |
| --- | --- |

| Dead Load (D) | The weights of the center stack (during assembly), and outer PF and TF coils. |
| --- | --- |

| Thermal Load (To) | The conductors will reach a maximum temperature of 120°C during operation. |
| --- | --- |

| Electromagnetic Loads (EM) | The electromagnetic loads acting on the magnets during normal pulsed operation. |
| --- | --- |

| Seismic Loads (EQ) | The magnet systems shall be designed to satisfy the seismic loading for a Performance Category 1 (PC-1) structure per the Department of Energy's (DOE) standard for natural phenomena hazard (NPH) events. [R1] |
| --- | --- |

b.  To assess the design adequacy, the design loads specified in Table MS-3.0-1 shall be combined using the following combinations

•	Case #1	Combination of D + EM

•	Case #2	Combination of D + EM + EQ

•	Case #3	Combination of D + EM + To

c. In addition to these design loads, any performance and operational requirements identified in the requirements for the subsystems apply.

d. Any and all constraints on the simultaneous current distribution in the TF, PF, and OH coils, and the plasma, besides the individual peak coil current ratings, shall be explicitly identified as an outcome of the design process.

e. OH coil current and PF1b coil current shall always be in the same φ direction [R2].

WBS 131 - Outer Poloidal Field Coils Requirements

1.0 Functions

The function of the poloidal field (PF) coil system is to:

a.  Support the plasma against radially expanding current and pressure forces.

b.  Provide plasma shaping and divertor/scrape-off control.

c.  Provide vertical/radial position stability control using feedback.

d.  Help compensate for the error fields of the ohmic heating solenoids.

e.  Provide additional flux to the plasma.

2.0 Configuration Requirements & Essential Features

a. The outer PF magnets shall consist of three pairs of water-cooled copper coils designated as PF 2a/2b, 3a/3b, and 4a/4b/4c.  The pairs shall be symmetric about the same, horizontal mid-plane of the NSTX device [R3].  PF 1a/1b are part of the Center Stack subsystem, WBS 133.

b.  Coils identified on the S-1 spheromak as EF coils #1, #2 and #3 shall be used for the outer PF coils on NSTX.

c.  The outer PF coils shall be supported off of the vacuum vessel structure.  The support mechanism shall be compatible with the vacuum vessel thermal expansion during bakeout.

d.  The outer PF coils shall be connected in series groups as indicated in Table PF-2.0-1. [R4]

Table PF-2.0-1: Series PF Coils

Coil Grouping

PF2a, PF2b, upper

PF2a, PF2b, lower

PF3a, PF3b, upper

PF3a, PF3b, lower

PF4a, PF4b, PF4c, upper & lower

e.  All series coil connections shall result in current flow which is equal in magnitude, and in the same φ direction, in the upper and lower coils [R5].  The coordinate system used for NSTX is illustrated in Figure PF-2.0-1.

NSTX Coordinate System

Figure PF-2.0-1

3.0 Performance & Operational Requirements

3.1 Baseline Operation

a. The outer PF coils shall be capable of supplying the current scenarios established by the NSTX Project Physics Group, consistent with the requirements for start-up field null quality and plasma equilibrium control and shaping.

b.  The maximum current and maximum equivalent square wave for the outer PF magnets are given in Table PF-3.1-1 [R6].

Table PF-3.1-1 Outer PF Coil Currents

| Coil | Max Current (kA) | Max ESW (sec) |
| --- | --- | --- |

| PF 2a/2b | 20.0 | 5.0 |
| --- | --- | --- |

| PF 3a/3b | 20.0 | 5.0 |
| --- | --- | --- |

| PF 4a/4b/4c | 20.0 | 5.0 |
| --- | --- | --- |

c. The outer PF coils shall be able to conduct the pulse currents given in Table PF-3.1-1 once every 300 seconds [R7].

d. The outer PF coils shall be compatible with NSTX operation with plasma current in either  φ direction [R8].

e. Each series group of outer PF coils shall be able to operate with an applied voltage of 2025 volts terminal to terminal and terminal to ground [R6].

3.2 Upgrades

a.  It is anticipated that the baseline outer PF coils would be used for the NSTX long pulse upgrade, within their existing thermal limits.

WBS 132 - Outer Toroidal Field Coils Requirements

1.0 Functions

The function of the toroidal field (TF) coil system is to provide the toroidal magnetic field which is necessary to magnetically confine the NSTX plasma.

2.0 Configuration Requirements & Essential Features

a.  The outer TF coils consist of an outer array of twelve coil bundles. The inner legs of the TF coils are part of the Center Stack subsystem WBS 133.

b.  The outer legs of the TF coils shall be copper.

c.  Demountable joints shall be provided in the TF outer legs to allow removal/replacement of the Center Stack assembly.

3.0 Performance & Operational Requirements

3.1 Baseline Operation

a. The baseline design of the outer legs of the TF coils shall be capable of producing the toroidal fields as given in Table TF-3.1-1.

Table TF-3.1-1  TF Outer Leg Performance

| Flat Top Duration (sec) | BTF (R=85.4cm) (kG) |
| --- | --- |

| 0.6 | 6.0 |
| --- | --- |

| 5.0 | 3.0 |
| --- | --- |

c. The TF coils shall be able to supply the pulse currents required to produce the fields given in Table TF-3.1-1 once every 300 seconds [R7].

d. The TF coils shall be compatible with NSTX operation with plasma current in either φ direction, with toroidal field in either φ direction. [R10]

3.2 Upgrades

a. The outer legs of the TF coils which are installed as part of the baseline shall be capable of conducting the currents required to produce the toroidal fields as given in Table TF-3.2-1 in case the NSTX long pulse upgrade is undertaken [R11].

Table TF-3.2-1  TF Outer Leg Long Pulse Upgrade Performance

| Flat Top Duration (sec) | BTF (R=85.4cm) (kG) |
| --- | --- |

| 60.0 | 3.0 |
| --- | --- |

c. The TF coils shall be able to supply the pulse currents given in Table TF-3.2-1 once every 3600 seconds [R11].

WBS 133 - Center Stack Subsystem Requirements

The Center Stack subsystem includes the inner legs of the TF coils, the Ohmic Heating solenoid, shaping coils - PF coils 1a/1b, and the Center Stack casing.

1.0 Functions

1.1 TF Inner Legs

a.  The function of the TF coils is described in WBS 132.

1.2 Ohmic Heating Coils

a.  The Ohmic Heating solenoid's primary function is to provide sufficient loop voltage for plasma initiation, and sufficient flux swing for inductive plasma current drive.

1.3  Inner PF Coils

a.  The function of the PF coils is described in WBS 131.

1.4  Center Stack Casing

a.  The Center Stack casing functions as the internal vacuum and thermal barrier and provides support for the Center Stack coils and inner wall armor.

2.0 Configuration Requirements & Essential Features

a.  The Center Stack radial build shall be comprised of the TF inner legs located in the core of the Center Stack surrounded by the OH solenoid.  The PF1a coils are located over the OH coil symmetrically above and below the mid plane. The PF1b coil is located below the mid plane only.

2.1  TF Inner Legs

a.  The inner legs of the TF coils shall consist of tightly-nested fully-bonded copper conductors. The utilization of cross sectional area shall be optimized to maximize the conductor cross sectional area and minimize the radial build of the center stack assembly.

2.2  Ohmic Heating (OH) Coil

a.  The OH coil shall consist of a solenoid surrounding the inner legs of the TF coil. The utilization of cross sectional area shall be optimized to maximize the conductor cross sectional area and minimize the radial build of the center stack assembly.

b. The height of the OH coil shall be maximized within the available envelope to maximize the flux linkages with the plasma and minimize the stray fields during plasma initiation.

2.3  Inner PF Coils

a.  The shaping coils shall consist of upper and lower coil pair, PF1a, and lower coil PF1b.

b.  Coil currents and current centroids shall be established in conjunction with NSTX Project Physics [12].

2.4   Center Stack Casing

a.  The Center Stack casing shall be electrically isolated from the outer vacuum vessel.

b.  The Center Stack casing assembly shall be compatible with operation in high vacuum conditions [R13].

c.  All Center Stack casing flanges shall provide a vacuum seal compatible with high vacuum conditions.

d. Electrical breaks shall be provided between the vacuum vessel and the Center Stack casing to support helicity injection (CHI) during startup.

e. The center stack casing shall include suitable axisymmetric terminals for electrical connections for CHI.

f.  The center stack casing shall accommodate the passage of a current in the Z direction for the purpose of resistive heating as a source of heat during the bakeout mode.

g.  The center stack casing shall be bakable to a temperature > 350°C.

3.0 Performance & Operational Requirements

3.1 Baseline Operation

3.1.1  TF Inner Legs

a. The baseline design of the inner legs of the TF coils shall be capable of producing the toroidal fields as given in Table CS-3.1.1-1.

Table CS-3.1-1  TF Inner Leg Performance

| Flat Top Duration (sec) | BTF (R=85.4cm) (kG) |
| --- | --- |

| 0.6 | 6.0 |
| --- | --- |

| 5.0 | 3.0 |
| --- | --- |

c. The TF coils shall be able to supply the pulse currents required to produce the fields given in Table CS-3.3.3-1 once every 300 seconds [R7].

d. The TF coils shall be compatible with NSTX operation with plasma current in either φ direction, with toroidal field in either φ direction. [R10]

3.1.2  Ohmic Heating (OH) Coil

a.  For fully inductive NSTX operations, using a bipolar current, the OH coil shall be capable of providing a flux swing of 0.6 volt-seconds [R14].  The coil shall have a peak current of 24kA with a maximum ESW of 0.525 sec and a repetition period of 600 seconds [R15].

b.  For partial inductive NSTX operations, using a unipolar current, the OH coil shall be capable of providing a flux swing of 0.3 volt-seconds, with a repetition period of 300 seconds [R7]. The corresponding current swing is +24kA to 0kA with an ∫i2(t)dt = 1.368 x 108 amp2-sec (0.3125 sec ESW precharge, 0.4 sec ramp to zero).

c.  For partial inductive operations the fully rated heating and current drive power shall be assumed deposited within the NSTX machine such that the maximum allowable operating temperature of the center stack casing is in effect, coincident with the fully rated operation of the OH in the partial inductive, unipolar mode.

e. The OH coil shall be designed to operate with a maximum terminal to terminal and terminal to ground voltage of 6077 volts [R6].

3.1.3  Inner PF Coils

a. Current carrying requirements for PF1a and PF1b coils are given in Table CS-3.1.3-1 [R6].

Table CS-3.1.3-1  PF1a/PF1b Current Requirements

| Coil | Peak Current (kA) | ESW (sec) |
| --- | --- | --- |

| PF1a | 15.0 | 5.0 |
| --- | --- | --- |

| PF1b | 20.0 | 1.0 |
| --- | --- | --- |

b. The inner PF coils shall be able to conduct the pulse currents given in Table CS-3.1.3-1 once every 300 seconds [R7].

c. The inner PF coils shall be compatible with NSTX operation with plasma current in either  φ direction [R6].

d. Each of the inner PF coils shall be able to operate with an applied voltage of 2025 volts terminal to terminal and terminal to ground [R6].

3.1.4   Center Stack Casing

a. The center stack casing shall include an air gap and/or insulating material in the annular region surrounding the OH coil for the purpose of thermal and electrical isolation between the coil and the casing.

b. Electrical isolation shall be designed to withstand 2kV due to the CHI.

c. Thermal isolation shall be designed to protect the OH coil and surrounding magnetics diagnostics from excess temperatures due to heat influx from bakeout and from normal operations.

3.2 Upgrades

For the NSTX long pulse upgrade the entire Center Stack assembly will be replaced.

3.2.1  TF Inner Legs

a.  For the long pulse upgrade the baseline TF inner legs will be replaced.

3.2.2  OH Coil

a.  The ohmic heating solenoid is not required for the long pulse upgrade.

3.2.3  Inner PF Coils

a.  The inner PF coils, if not replaced in the long pulse upgrade, would be utilized within the thermal limits set by their baseline rating. No special design consideration is required as part of the baseline.

3.2.4   Center Stack Casing

a.  There are no additional upgrade requirements for the Center Stack casing.

APPENDIX

| # | Description | Value | Units | Reference |
| --- | --- | --- | --- | --- |

| 1 | Seismic Loads | n.a. | n.a. | NSTX-RQMTS-GRD-018-0, sec. 3.2 |
| --- | --- | --- | --- | --- |

| 2 | Constraint on Ioh & Ipf1b | n.a. | n.a. | NSTX-RQMTS-GRD-018-0, sec. 1.2.3.1.f |
| --- | --- | --- | --- | --- |

| 3 | PF GRD Requirement | n.a. | n.a. | NSTX-RQMTS-GRD-018-0, sec. 1.2.3.1.a and .b |
| --- | --- | --- | --- | --- |

| 4 | Series Coil Groups | n.a. | n.a. | NSTX-RQMTS-GRD-018-0, sec. 1.2.3.1.c |
| --- | --- | --- | --- | --- |

| 5 | NSTX Coordinate System | n.a. | n.a. | NSTX-RQMTS-GRD-018-0, sec. 1.1.3.a |
| --- | --- | --- | --- | --- |

| 6 | Current & Voltage Requirements | n.a. | n.a. | 13-970203-CLN-01, "PF/OH Current & Voltage Ratings" |
| --- | --- | --- | --- | --- |

| 7 | Partial & Non-inductive Repetition Period | 300 | sec | NSTX-RQMTS-GRD-018-0, sec. 2.1.2.3.b |
| --- | --- | --- | --- | --- |

| 8 | PF Polarity Requirement | n.a. | n.a. | NSTX-RQMTS-GRD-018-0, sec. 1.2.3.1.e |
| --- | --- | --- | --- | --- |

| 9 | PF Polarity Requirement | n.a. | n.a. | NSTX-RQMTS-GRD-018-0, sec. 1.2.3.1.e |
| --- | --- | --- | --- | --- |

| 10 | TF Polarity Requirement | n.a. | n.a. | NSTX-RQMTS-GRD-018-0, sec. 1.2.3.2.b |
| --- | --- | --- | --- | --- |

| 11 | Long Pulse Upgrade Requirement | n.a. | n.a. | NSTX-RQMTS-GRD-018-0, sec. 2.1.3.4.a. |
| --- | --- | --- | --- | --- |

| 12 | Responsibility for PF Currents and Centroids | n.a. | n.a. | NSTX-RQMTS-GRD-018-0, sec. 1.8.b. |
| --- | --- | --- | --- | --- |

| 13 | Base Partial Pressure Requirement | 1x10-7 | torr | NSTX-RQMTS-GRD-018-0, sec. 2.3.1.a |
| --- | --- | --- | --- | --- |

| 14 | OH Flux Swing Requirement | 0.6 | volt-sec | NSTX-RQMTS-GRD-018-0, sec.2.1.2.1.1 |
| --- | --- | --- | --- | --- |

| 15 | Inductive Mode Repetition Period | 600 | sec | NSTX-RQMTS-GRD-018-0, sec. 2.1.2.3 |
| --- | --- | --- | --- | --- |