13-970605-JMS-01

TO: 		C. Neumeyer

FROM:  	J. Spitzer
SUBJECT:  	Center stack FDR Chit Closeout

The following table summarizes the chits from the center stack FDR.  All but two of the chits, 5 and 15, have been closed.  Neither of these involve the three major concerns identified by the review board.

Chit 5 deals with non-axisymmetric loads resulting from plasma tilt.  Resolution of this chit will require detailed analysis from Physics.  In light of the lack of any deleterious effects on the START center stack, where this phenomenon has been observed, the decision has been made to proceed with the design and procurements (reference e-mail S. Kaye to J. Spitzer; Subject: Re: Chits from CS FDR requiring Physics Action, 4/11/97, 12:00PM.)

Chit 15 deals with calculation and drawing checking.  Many of the center stack specific calcualtions have already been checked and are currently logged in the NSTX file share.  Others, such as the thermal analyses, involve other systems and components in addition to the center stack.  Checking of these types of calculations is an ongoing activity and will be completed as part of the normal design process.

For those chits which have been closed, the signed chit forms and supporting documentation are attached.  They have also been forwarded to the NSTX Document Administrator for filing.

Distribution (w/o attachments):

P. Heitzenroeder 	M. Ono	M. Peng	NSTX File

| Chit No. | Comment / Concern | Status |
| --- | --- | --- |

| 1 | Concerns about additional insulation testing. What are the plans, how do they fit with the procurement plans? | CLOSED |
| --- | --- | --- |

| 2 | Concern about OH lead areas, local insulation stresses, use of G-10 spacer blocks. | CLOSED |
| --- | --- | --- |

| 3 | Recommend that some of the bolted joints (e.g. on the bottom) be eliminated to enhance reliability. | CLOSED |
| --- | --- | --- |

| 4 | Concern about stress in copper around "dowel" bolts associated with TF joints. | CLOSED |
| --- | --- | --- |

| 5 | Concern about possible source of non-axisymmetric radial load on CS due to plasma tilt/internal reconnection event. | OPEN |
| --- | --- | --- |

| 6 | Concern about assembly sequence, possible need for a mock-up. | CLOSED (Disagree) |
| --- | --- | --- |

| 7 | Concerns about fabrication of coils, namely 1) VPI vs. B-stage, 2) if B-stage, how to achieve compression during cure such that the end product has the required shear strength. | CLOSED (Disagree) |
| --- | --- | --- |

| 8 | Concern about TF joint opening under load, and flexing of hub structure. | CLOSED |
| --- | --- | --- |

| 9 | Concern about stress concentration in OH conductors due to presence of cooling hole. | CLOSED |
| --- | --- | --- |

| 10 | Concern about ability to locate TF radial flags with precision required for assembly. | CLOSED (Disagree) |
| --- | --- | --- |

| 11 | Concern about eddy currents in metallic disks and flanges - do they influence plasma breakdown and/or equilibrium in a significant way. | CLOSED |
| --- | --- | --- |

| 12 | ANSYS plot of pressures on TF joint contact area needs greater resolution in large central region in order to determine whether joint pressure is adequate under the conditions simulated. | CLOSED |
| --- | --- | --- |

| 13 | Concern about accuracy of OH winding and tilt of turns. | CLOSED |
| --- | --- | --- |

| 14 | Add another column to FMEA indicating severity of each effect. | CLOSED |
| --- | --- | --- |

| 15 | Calculations need to be documented and checked. Drawings need to be checked. | OPEN and ONGOING |
| --- | --- | --- |