| NSTX DESIGN REVIEW CHIT | Chit # | 1 |
| --- | --- | --- |

| COMPONENT/SUBSYSTEM/SYSTEM | Center Stack |  | CDR |
| --- | --- | --- | --- |

|  |  | PDR |
| --- | --- | --- |

| Cognizant Design Engineer | J Spitzer | Date of Review | 2/25/97 | x | FDR |
| --- | --- | --- | --- | --- | --- |

SUBJECT: (CHECK AS APPLICABLE)

|  | Requirements | x | Hardware |  | Safety |
| --- | --- | --- | --- | --- | --- |

|  | Analysis |  | Configuration |  | Cost/Schedule |
| --- | --- | --- | --- | --- | --- |

|  | Performance |  | Reliability/Maintainability |  | Quality |
| --- | --- | --- | --- | --- | --- |

COMMENT/CONCERN/RECOMMENDATION

Concerns about additional insulation testing. What are the plans, how do they fit with the procurement plans?

| ORIGINATOR | Committee |
| --- | --- |

|  | NAME/ORGANIZATION |
| --- | --- |

REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state "out-of-scope" or "N/A" without explaining.)

Concur. Insulation shear (static and fatigue) and dielectric tests of selected insulation schemes (TF and OH/PF) need to be completed with satisfactory results prior to issuance of procurement specifications.

| x | CONCUR |  | DISAGREE |  | OTHER | CHAIRPERSON |  | DATE | 2/27/97 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

COGNIZANT DESIGN ENGINEER'S RESPONSE/DISPOSITION:

Action: J. Chrzanowski/P. Heitzenroeder Static and fatigue testing of the insulation systems for both the OH coil and TF inner bundle will be completed prior to the award for procurement of the electrical insulation and the TF and OH fabrication.

| SIGNATURE |  | DATE |  |
| --- | --- | --- | --- |

RESPONSIBLE WBS MGR REVIEW

|  | APPROVE COG DISPOSITION |  | DISAPPROVE COG DISPOSITION | SIGNATURE |  | DATE |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

COGNIZANT DESIGN ENGINEER CLOSE-OUT

| Sign when action req'd by disposition is complete. | SIGNATURE |  | DATE |  |
| --- | --- | --- | --- | --- |