| NSTX DESIGN REVIEW CHIT | Chit # | 11 |
| --- | --- | --- |

| COMPONENT/SUBSYSTEM/SYSTEM | Center Stack |  | CDR |
| --- | --- | --- | --- |

|  |  | PDR |
| --- | --- | --- |

| Cognizant Design Engineer | J Spitzer | Date of Review | 2/25/97 | x | FDR |
| --- | --- | --- | --- | --- | --- |

SUBJECT: (CHECK AS APPLICABLE)

|  | Requirements | x | Hardware |  | Safety |
| --- | --- | --- | --- | --- | --- |

| x | Analysis |  | Configuration |  | Cost/Schedule |
| --- | --- | --- | --- | --- | --- |

|  | Performance |  | Reliability/Maintainability |  | Quality |
| --- | --- | --- | --- | --- | --- |

COMMENT/CONCERN/RECOMMENDATION

Concern about eddy currents in metallic disks and flanges - do they influence plasma breakdown and/or equilibrium in a significant way.

| ORIGINATOR | Committee |
| --- | --- |

|  | NAME/ORGANIZATION |
| --- | --- |

REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state "out-of-scope" or "N/A" without explaining.)

Concur. The time constants of these structures should be investigated to ascertain whether or not they could influence breakdown.

| x | CONCUR |  | DISAGREE |  | OTHER | CHAIRPERSON | C Neumeyer | DATE | 2/27/97 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

COGNIZANT DESIGN ENGINEER'S RESPONSE/DISPOSITION:

Action: S. Kaye Physics to investigate effects of eddy currents in the center stack tension tube and hub assemblies on breakdown and equilibrium. A memo shall be issued when investigation is complete documenting the findings and conclusions.

| SIGNATURE |  | DATE |  |
| --- | --- | --- | --- |

RESPONSIBLE WBS MGR REVIEW

|  | APPROVE COG DISPOSITION |  | DISAPPROVE COG DISPOSITION | SIGNATURE |  | DATE |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

COGNIZANT DESIGN ENGINEER CLOSE-OUT

| Sign when action req'd by disposition is complete. | SIGNATURE |  | DATE |  |
| --- | --- | --- | --- | --- |