13-97-11-24-JHC-01

To:  Distribution					Date: November 24, 1997

From:  James H. Chrzanowski			Subject:  Selection of PF Coil 										Vendor

_____________________________________________________________

This memo is to document the decision making process in selecting the vendor to manufacture the CenterStack PF coils for the NSTX Project.

On September 15, 1997 request for quotations were sent out for the CenterStack PF coils to seven potential vendors.  Bids were received back on October 14, 1997 from (4) of the vendors initially contacted.

Vendors whom bids were received included:

Everson Electric Co. ..................	Bethlehem, Pa.

Magnet Enterprises Intl................	Oakland, Ca.

National Electric Coil .................	Columbus, Oh.

New England Techni-Coil Inc. ......	Tuftonboro, N.H.

The low cost bidder of the competition was Magnet Enterprises Intl. from Oakland California.

Immediate inquiries were made including a Dun & Bradstreet search to determine the reliability of the company.  The laboratories and individuals contacted during this review included:

Lawrence Livermore Nat’l Laboratory, Ca.

Contact was made with:

Dr. Matthew Kendall

Jefferson Lab, Newport News, Va.

Contacts were made with:

Mr. George Biallas

Mr. Al Guerra

Mr. Danny Lloyd, Contract Administrator

The results from these inquiries indicated that the company produced a good product but required significant monitoring.   The only negative statement from the inquiries was that the cleanliness of the facility left a lot to be desired.  Also, the results from the Dun & Bradstreet report did not indicate any serious problem with this company which has been in existence under this present ownership since 1996.

A  technical conference call was then made with Magnetic Enterprises Intl. on October 29, 1997 to discuss various aspects of their proposal.  Issues discussed included workplace cleanliness, coil experience and specific technical issues associated with the PF contract.  Magnetic Enterprises Inc. were able to satisfy all questions or concerns which were discussed.

13-97-11-24-JHC-01

Following the conference call with Magnetic Enterprises Inc. the NSTX CenterStack procurement committee met to review the information which had been gathered for this

particular contract.  The group including Phil Heitzenroeder, Charles Neumeyer, Jim Chrzanowski, Frank Malinowski and Larry Sutton, was unanimous with their decision to

award the contract for the fabrication of the (3) PF coils to Magnetic Enterprise Inc.  It was also decided that the contract should have Federal Government DCMC coverage to ensure that the coils are successfully completed per NSTX’s specifications and drawings.

The contract with Magnetic Enterprise Inc. became effective on November 5, 1997.

cc:

P Heitzenroeder

C Neumeyer

M. Ono

J Schmidt

NSTX File