13-001212-CLN-02

TO: DISTRIBUTION

FROM: C NEUMEYER

SUBJECT: MINUTES OF MEETING ON EXTENSION OF Ip RANGE TO 1.5MA

A meeting was held on 12/8/00 to review the issues related to an increase in the allowable maximum plasma current on NSTX from 1.0 to 1.5MA. The following persons were in attendance:

M. Bell 	J. Chrzanowski 	R. Marsala 	C. Neumeyer	J. Levine

C. Neumeyer presented the attached material.

The summary and conclusions are repeated here:

“Issues have been evaluated without the benefit of a complete analysis (i.e. TSC, equilibria, SPARK and ANSYS) and without an exhaustive analysis of disruption behavior.

However, margins seem to be large, and no apparent show-stoppers have been identified.

Pending review of these findings it is recommended to:

- approve the higher level of operation at limited Bt (e.g. 4.5kG);

- resurrect the analysis work on SPARK and ANSYS;

- establish a disruption database;

- implement Digital Coil Protection system.

The only comments were that:

1) Safety Assessment Document (SAD) will need to be changed;

2) Calculations should be checked.

The only hardware/software changes required are those related to the Ip measurement. R. Marsala was instructed to proceed with preparations for these changes.

I will be working with R. Hatcher to formalize/check the calculations.

M. Bell		J. Chrzanowski	D. Gates		R. Hatcher

R. Hawyrluk		P. Heitzenroeder	J. Levine		R. Marsala		J. Menard

D. Mueller		M. Ono		G. Pearson		S. Ramakrishnan

E. Synakowski	A. Von Halle		M. Williams

NSTX File