PRINCETON UNIVERSITY				13-980610-TM-01

Plasma Physics Laboratory:

Fabrication, Operations and Maintenance Division

To: J. Chrzanowski (WBS 1 Manager)	Date:  June 10, 1998

From: Thomas G. Meighan			Subject: Everson Electric 									Vendor Visit June 8&9, 									1998

_____________________________________________________________

INTEROFFICE MEMORANDUM

On June, 8 and 9, 1998, I visited Everson Electric. The purpose of this trip was to inspect on the OH Coil in the mold and witness the start up of the curing cycle for the turn to turn insulation cure. I met with Chuck Hallquist (project engineer).

It took a little longer Monday getting it in the oven then anticipated due to a lot of little things they wanted to due to ensure a successful cure. It was getting to late in the day to start the cure process so we felt it best to stop and start first thing it the morning on Tuesday. Things went well Tuesday, It took a long time getting up to temperature but they succeeded.

The plan is let the coil cool down today and take it out of the mold Thursday. Inspect it, take measurements of the outer diameter, apply the  ground wrap and put it back into the oven for a ground wrap cure on Saturday. Sunday will be cool down and Monday it will come out of the mold. It still looks good for delivery next week

I will be at Everson on Thursday to inspect the coil after it comes out of the mold.

Cc	P. Heitzenroeder

F. Malinowski

C. Neumeyer

M. Ono

G. Pitonak

L. Sutton

C. Such

M. Williams