PRINCETON UNIVERSITY				13-9805022-TM-01

Plasma Physics Laboratory:

Fabrication, Operations and Maintenance Division

To: J. Chrzanowski (WBS 1 Manager)	Date:  May 22, 1998

From: Thomas G. Meighan			Subject: Everson Electric 									Vendor Visit May 22, 									1998

_____________________________________________________________

INTEROFFICE MEMORANDUM

On May 21, 1998, John Bosco (Representing PPPL Quality Control) and I, visited Everson Electric. The purpose of our trip was to inspect the braze and witness the hydrostatic test of the last locking braze on the OH Coil. We met with Chuck Hallquist (project engineer) and Gregory Naumovich (Director of engineering) at Everson.

The joint looked very good and no problems. We talked about the schedule and placement of the thermocouples for the turn to turn cure cycle. They are going to shoot for placing the coil in the oven late next week with a cure over the weekend. They would like one of us to come up to look at the coil prior to cure and I said we would like too.

Cc	P. Heitzenroeder

F. Malinowski

C. Neumeyer

M. Ono

G. Pitonak

L. Sutton

C. Such

M. Williams