Design Review Results

Title:  NSTX Vacuum System PDR								DCA#: _205_________

CDR ❏   PDR ✸   FDR ❏    Cog Design Engineer:  W. Blanchard / R. Gernhardt  Date of Review: 9/8/97

Review Board Members:		Invited attendees :			Other Attendees:

Chairperson:  E. Perry			QA:						R. Kaita	M. Kalish

B. Blanchard	Sys. Eng'r:  B. Blanchard / R. Gernhardt		C. Neumeyer

L. Dudek	D. Bashore					H. Kugel

J. Winston	G. D'Amico					T. Egebo

T. Stevenson				G. Pearson

M. Cropper					J. Chrzanowski

Regulatory Compliance:  J. Levine	T. Provost					G. Pitonak

Items Reviewed:				          	Sat.	Unsat.		Comments

Design Change Requirements Document 			❏     	✸		DCA not yet generated___________________

Operational scenarios and system interactions		✸    	❏		_____________________________________

Regulatory compliance issues including USQD and NEPA	❏      	✸		USQD and NEPA not yet generated________

Startup testing and acceptance criteria 			❏      	❏		n/a__________________________________

Disposition of CHITS generated from previous reviews	❏	❏		n/a__________________________________

SUMMARY OF RESULTS:

The review board found the design of the vacuum system to be well defined and nearly complete.   No significant concerns were identified and

the chits generated reflect actions that need to be completed prior to the FDR.  (The DCA, NEPA and USQD forms should be completed and

approved ASAP.)   The review board considered this to be a successful PDR and recommends that the design proceed to the FDR promptly.

Disposition: [check one]

Acceptable - Proceed with Design Change Package.

Acceptable pending resolution of concerns- CHITS identified above must be resolved prior to installation.

___X___ Incomplete - Additional design work is required prior to another design review.

Chairperson Signature: _Erik D. Perry________________________________________Date: __9/29/97______

Distribution:   Review Board Members, Operations Center, Cognizant Design Engineer, System Engineer(s), Attendees