5X-970103-SR-01

TO: J. Siegel

FROM: S. Ramakrishnan
SUBJECT:   Provisional Estimated Drafting  Support needed for  WBS5 Tasks

About 530 mandays of drafting support is required to complete the WS5 tasks as per the preliminary estimate. The tasks will commence from April 01 1997 and will be spread over till May 01 1999, with periodic enhanced support dictated by project milestones. This is for your information.

T Egebo

C. Neumeyer

S. Citrolo

G. Labik

NSTX File