From:   Princeton Plasma Physics Laboratory	DEPARTMENT OF ENERGY

Contract No. DE-AC02-76CH03073

CHICAGO OPERATIONS OFFICE

DATE:  May 3, 1996	PRINCETON GROUP

(1)	TO:	Contracting  Officer	(2)	Title & No. of Document

Princeton  Group		Identifying Work:

P. O.  Box 102

Princeton,  NJ  08542		Princeton Large Torus Removal

(3)	Proposed Method of Performance:   (Describe the location of work, Scope of Proposed Work, and proposed methods to accomplish the work.)

Location:

Princeton Large Torus (PLT) tokamak experimental device test cell located in the CS building at PPPL.

Scope of Work and Proposed Method of Accomplishing Work:

Scope

The purpose of this scope of work is to safely dismantle and remove the PLT tokamak experimental device and sell the components as excess material. The tokamak has been weighed by lifting it with hydraulic cylinders and the weight was found to be 212 tons. It contains approximately 110 tons of copper, 3 tons of insulating compound and epoxy with the balance of the experimental device being stainless steel. The present disassembly plan calls for hydraulic shears and other mechanical cutters to perform the cutting operations associated with the dismantling tasks. Due to the geometric constraints, disassembly of the vacuum vessel may involve cutting operations inside the torus. All items removed will need to be reduced to either fit out the personnel door on the lower level or to be lifted by the 30 ton overhead building crane to the rollup door on the north wall of the building. Because another device is between PLT and this rollup door it will be necessary to lift items over a shielding wall that separates the two devices and lower them into a pit in the northeast corner of the building.

All of the activities must be done in a manner that does not jeopardize or damage the other experimental device in this building or the building itself.

Method of Accomplishment

The work will be accomplished by PPPL staff possibly supplemented by an industrial subcontractor who will be awarded the PLT Tokamak Removal subcontract . A study is underway to determine which process will be the most cost effective.

Recommendation:

PPPL  recommends that the above work be excluded from the Davis-Bacon Act  per the provisions of DEAR 970.2273 (a) (4) Experimental development of equipment, processes, or devices including assembly, fitting, installation, testing, reworking, and disassembly.

(4)	Estimated Cost Breakdown:	(5)	Davis-Bacon Committee Recommendation

Amount  	Covered	Non-Covered

a.	Engineering	$     183,800		a.

b.	Construction	$     354,200		b.

c.	Shopwork (Fabrication)	$		c.

d.	Installation	$ 		d.

e.	Procurement	$		e.

f.	Contingency	$ 		f.

Total Cost	$    538,000

(Explain Funds in 3 above.)

(6)

(Member)		    (Date)		(Member)		    (Date)

(Member)		    (Date)		(Member)		    (Date)

APPROVAL:

Contracting Officer		    Date

A.	DAVIS-BACON  ACT  is  Applicable:

1.	 Construction, alteration, repair	3.	 Demolition when indispensable and

including painting over $2,000		 preliminary to scheduled new

[DEAR 922.470  (c) (1)].		 construction [DEAR 922.470 (c) (6)]

2.	 Installation involving substantial	4.	 Other

construction [DEAR 922.470 (c) (3) &

DEAR 970.2273 (a) (3)]

B.	DAVIS-BACON ACT NOT APPLICABLE:

1.	Construction, Alteration, or Repair Work, regardless of its nature, not in excess of $2,000 [DEAR 922.470 (c) (1) & DEAR 970.2273 (a) (1)].

2.	Supplies and equipment where the installation requires only an incidental* amount of work [DEAR 922.470 (c) (2)].

3.	Work and services required to be performed by the contractor's personnel because of the need for continuity of operations and/or safety of life and property [DEAR 970.2273 (a) (2)].  HCA DECISION ONLY.

4.	Servicing or maintenance work in an existing plant, including installation or movement of machinery or other equipment, and plant rearrangement, which involves only an incidental* amount of work.  [DEAR 922.470 (c) (3)  & DEAR 970.2273 (a) (3)].

5.	Operational or maintenance activities, e.g., production, research and development, or community services.  Consists primarily of the utilization of existing facilities and the services of personnel to perform the cited activities [DEAR 922.470 (c) (4)].

6.	Experimental development of equipment, processes, or devices including assembly, fitting, installation, testing, reworking, and disassembly.  [DEAR 970.2273 (a) (4)].  Excluded from this exception are buildings and permanent building utility services and equipment to be used for continuous testing.

7,	Contracts for demolition, except as part of a covered phased construction project or when subsequent construction is contemplated [DEAR 922.470 (c) (6)].

8.	Contracts with a State or subdivision thereof [DEAR 922.470 (c) (7)].

9.	Contracts with railroads for construction services to the extent that the services are performed by railroad employees covered by the Railway Labor Ac t [DEAR 922.470 (c) (8)].

B.	DAVIS-BACON ACT NOT APPLICABLE: (continued)

10.	Experimental work in connection with peaceful uses of nuclear energy.  [DEAR 970.223 (a) (5)].  Excluded from this exception are buildings, building utility services, structural changes, drilling, tunneling, excavation, and back filling work which can be done according to customary drawings and specifications, and utility services of modifications to utility services.

11.	Emergency work [DEAR 970.2273 (a) (6)].

12.	Decontamination [DEAR 970.2273 (a) (7)].

13.	Burial of contaminated soil waste or contaminated liquid.  Initial preparatory work preparing the burial ground for use and subsequent work, such as the placement of concrete or other like activities, is covered. [[DEAR 970.2273 (a) (8)].

14.	Installation of telephone systems or utility systems when performed by telephone utility employees when the material and equipment is owned by the telephone or utility company [DEAR 922.471 (g) (4)].

INSTRUCTIONS:	1.	PPPL is to complete blocks (2), (3), & (4).

2.	Blocks (5) and (6) are for PAO, DOE use only.

3.	Rationale for DOE's Decision will be indicated above.

*Definition of incidental work:  ". . . Work directly related to the installation, movement or rearrangement of equipment or machinery, relatively small in amount, and which does not include changes in a facility affecting its architectural strength, stability, safety, size, or function as a public work."  [DEAR 922.470 (e)]