71-960808-PPPL-TEgebo-01

National Spherical Tokamak Experiment

NSTX

Statement of Work

for the

Oak Ridge National Laboratory

for

Program Management and Physics Support

________________________________

T. Egebo

NSTX Project Control Manager

________________________________

F. Malinowski

PPPL Quality Assurance Manager

________________________________

J. Levine

NSTX ES&H Engineer

________________________________

S. Kaye

NSTX Project Physics Head

________________________________

M. Ono

NSTX Project Manager

1.0 Introduction

This Statement of Work is for the services of an NSTX Program Manager (WBS 71) and Physics Analyses (WBS 72) supporting the Design and Construction Phase of the NSTX. The work described in this Statement of Work shall be performed by the Oak Ridge National Laboratory (ORNL).

2.0 References

The following documents are available upon request for reference:

2.1 	The baseline technical documentation describing the National Spherical Tokamak 	Experiment (NSTX) technical and physics design. Attachment (1) to this Statement 	of Work provides a listing of this documentation. This documentation can serve 	ORNL as the basis for developing detailed plans to carry out the Statement of Work 	being described.

2.2 	The most recent NSTX Project Summary Schedule and Level 3 Schedules dated 	July 29, 1996. These schedules can serve ORNL as a basis for developing time 	phased plans to carry out the Statement of Work being described.

3.0 Requirements and Responsibilities

3.1 	Project Management & Integration (WBS 71)

3.1.1 ORNL shall provide sufficient management and administrative support to ensure timely and proper completion of the assigned work;

3.1.2 ORNL shall provide the services of a senior manager to serve as the NSTX Program Manager. The NSTX Program Manager has management responsibility for developing and updating the mission, the physics objectives, and the program requirements of the NSTX.

3.2 	Project Physics (WBS 72)

3.2.1 ORNL shall provide Plasma Facing Component (PFC) Design Support - Perform B2.5 and B2-EIRENE, 2-dimensional modeling of NSTX edge and SOL plasma properties for use in the final design of the NSTX PFC’s.

3.2.2 ORNL shall provide Plasma Shaping Design Analysis - Perform MHD equilibrium calculations to determine NSTX plasma shaping flexibility for use in the final design of the NSTX Magnets.

3.2.3 ORNL shall provide High Harmonic Fast Wave (HHFW) Design Analysis - Carry out HHFW launcher performance, wave propagation, plasma heating and current drive calculations to support the optimization of the NSTX HHFW systems.

3.2.4 ORNL shall provide Non-Inductive Electron Cyclotron Heating (ECH) Spherical Torus Plasma Formation Analysis - Perform physics and engineering analysis for noninductive spherical torus plasma formation (via bootstrap current) in NSTX via ECH plasma heating up to 28 GHz frquency and 400kW in power.

4.0 Quality Assurance (QA) Requirements

ORNL activities in support of the NSTX Project shall be performed using controls that comply with DOE Order 5700.6c and address the implementation of QA Programs for Basic and Applied Research as outlined in DOE Standard DOE-ER-STD-6001-92. Specific attention to the Design (calculation checks, validation, etc.) and Document Control (revision control, review cycles, etc.) sections is appropriate for this scope of work.

ORNL may be required to submit a QA Plan (either a comprehensive document or a set of procedures covering the applicable activities), for PPPL approval.

5.0 Reporting Relationships

5.1	ORNL shall report to the NSTX Physics Manager for technical direction for 	Physics Tasks

5.2	The Procurement Technical Representative (PTR) shall be the NSTX Project 	Control Manager. ORNL shall immediately notify the PPPL Subcontract 	Administrator and the PTR whenever technical direction provided will result in cost 	and or schedule impact to previously estimated work. ORNL shall not proceed with 	such work without prior written authorization from the PPPL Subcontract 	Administrator.

6.0 Funding

The effort described herein will be funded on an annual basis (subject to the availability of funds)

Attachment 1

NSTX Technical Documentation

1) NSTX Project Management Plan (PMP) R-0 Dated July 16, 1996

2) NSTX Project Definition Statement (PDS) R-1 Dated July 25, 1996

3) NSTX Project Requirements Document (PRD) Draft D Dated July 15, 1996

4) NSTX General Requirements Document (GRD) R-0 Dated July 16, 1996