## Slide 1
Integrated Scenarios SG Discussion
Stefan Gerhardt (PPPL): SG Leader
Roger Raman (U. of Washington): Deputy SG Leader
NSTX-U 2015 Research Forum
DCR
2/26/2015
NSTX-U
Supported by
Culham Sci Ctr
York U
Chubu U
Fukui U
Hiroshima U
Hyogo U
Kyoto U
Kyushu U
Kyushu Tokai U
NIFS
Niigata U
U Tokyo
JAEA
Inst for Nucl Res, Kiev
Ioffe Inst
TRINITI
Chonbuk Natl U
NFRI
KAIST
POSTECH
Seoul Natl U
ASIPP
CIEMAT
FOM Inst DIFFER
ENEA, Frascati
CEA, Cadarache
IPP, Jülich
IPP, Garching
ASCR, Czech Rep
Coll of Wm & Mary
Columbia U
CompX
General Atomics
FIU
INL
Johns Hopkins U
LANL
LLNL
Lodestar
MIT
Lehigh U
Nova Photonics
ORNL
PPPL
Princeton U
Purdue U
SNL
Think Tank, Inc.
UC Davis
UC Irvine
UCLA
UCSD
U Colorado
U Illinois
U Maryland
U Rochester
U Tennessee
U Tulsa
U Washington
U Wisconsin
X Science LLC
Notes: <number>

## Slide 2: Cut Through the Present Run Time Allocation
In terms of the TSG Goals
  Are we meeting our goals?...or at least most of them?
In terms of the Milestones
  Are we making enough milestone contributions?
In terms of the First Author
  Are we spreading the wealth?
Issues

## Slide 3
Sorted By TSG Goals

## Slide 4: Advanced Scenarios and Control Goals
Identify mechanisms limiting vertical stability and what additional capabilities are required for achieving vertical stability at high .
  No explicit ASC time…assuming 1 day of CC&E as per discussion with RC (Boyer, Kolemen)
Evaluate access and scalability of three scenarios:
  High non-inductive fraction
    2 days ASC (Gerhardt)
  High(est) current and field
    No explicit ASC time…assumed CC&E
  Long(est) pulse
    1 day ASC (Battaglia)
Advance capabilities of tokamak/ST control and disruption avoidance.
  1.5 days ASC for SFD control (Kolemen)
  1.75 days ASC for current profile control topics (Boyer)
  0.5 day ASC for rotation control (leader TBD)
Achieve scenarios that optimize the verification and validation of transport and confinement modeling and predictive tools.
  0.5 days ASC for reversed shear studies
Achieve steady-state density and radiation at a fixed fraction (0.5-0.8) of nGR.
  No explicit ASC time, but longest pulse XP will challenge it

## Slide 5: RF Heating and Current Drive Goals
Establish reliable coupling in L- and H-mode plasmas, w/ and w/o NBI.
  1.25 RF days (Perkins)
Characterize HHFW absorption in NBI-heated plasmas
  1.5 RF days (Bertelli)
Generate non-inductive low current (IP~300 kA) H-modes with HHFW alone.
  0.5 RF days + 1 days SFSU for low-current ramp-up studies.
Measure O-X-B coupling with synthetic aperture microwave imaging (SAMI).
  No explicit run time.

## Slide 6: Solenoid Free Start-up and Ramp-up Goals
Commission the CHI Hardware
  XMP, no explicit SFSU run time
Recover CHI plasma initiation
  2 days SFSU (Raman)
Inductive ramp-up of the CHI plasma
  0.5 days SFSU (Nelson)
HHFW heating and CD of low IP plasmas
  1 SFSU + 0.5 RF for low current studies (Poli, Taylor,…)
HHFW heating of CHI formed plasmas
  0 run days
NBI overdrive of low and moderate IP plasmas
  0.5 ASC days (Poli)
Sustainment of NBI overdriven cases with NBI and pressure driven currents
  No explicit run time beyond Poli and Gerhardt in ASC
Supporting activities for Point Source Helicity Injection
  Piggyback
Impact of controlled fluctuations on edge current drive (MHD)
  Piggyback

## Slide 7
Sorted By Milestone Contributions

## Slide 8: FY-15 Milestones
R15-1: IP/BT scans
  CC&E/XMPs for shot development
R15-2: Beam Physics
  2 days in ASC for current profile control with beams. (Boyer)
  0.5 days in ASC reversed shear (Yuh)
  0.5 days in ASC for NB overdrive (Poli)
R15-3: Operations tools
  2 days in ASC 100% non-inductive (Gerhardt)
  1 day in ASC longest pulse (Battaglia)
  1.25 days in ASC for N+li control (Boyer)
  0.5 days in ASC for rotation control (TBD)
  1.5 days for SFD control

## Slide 9: FY-16 Milestones
R16-1: Advanced Divertor
  CC&E on S.P. control + 1.5 days SFD control in ASC (Kolemen)
R16-2: High-Z PFCs
  CC&E on S.P. control + 1.5 days SFD control in ASC (Kolemen)
R16-3: HHFW Physics
  1.25 days in RF on SOL losses (Perkins)
  1.5 days in RF on core heating and FI interactions (Bertelli)
  0.25 days in RF for BES measurements (D. Smith)
R16-4: High fNI
  2 Days high fNI in ASC (Gerhardt)
  0.5 days NB Overdrive in ASC (Poli)

## Slide 10: FY-17 Milestone
CHI Milestone
  2 run days
Profile Control Milestone
  2 days of current profile control
  0.5 days of rotation profile control

## Slide 11
Sorted By First Author

## Slide 12: Distribution of First Authors (not including CC&E, XMPs) ~12 First Authors
Author | XP | Run Days | Area
Gerhardt | 100% non-inductive | 2 (ASC) | Scenario Development (4 Days)
Battaglia | Longest Possible Pulse | 1 (ASC) | 
Poli | NBI Overdrive | 0.5 (ASC) | 
Yuh | Reversed Shear | 0.5 (ASC) | 
Kolemen | SFD Control | 1.5 (ASC) | Control Development (4 Days)
TBD | Rotation Control | 0.5 (ASC) | 
Boyer | Current profile control, N + li control | 2.0 (ASC) | 
Bertelli | Absorption in NB plasmas | 1.5 (RF) | HHFW at Higher Current (3 Days)
Perkins | SOL Losses in H-mode | 1.25 (RF) | 
D. Smith | Measure Density Perturbation with BES | 0.25 (RF) | 
Poli/Taylor | Low Current Ramp-up | 1.5 (0.5 RF+ 1.0 SFSU) | Ramp-Up (1.5 Days)
Raman | Transient CHI startup | 2.0 (SFSU) | CHI (2.5 Days)
Nelson | Inductive Rampup | 0.5 (SFSU) | 

## Slide 13: The RF and SFSU run time is severely constrained.
HHFW could use more time
  Issues
    Shot development of RF needs to be accomplished.
    Totally dropped the HHFW impact on rotation study.
    No time allocted for explicitly studying the impact of RF on impurities.
  Mitigation strategy
    Need to use the commissioning XMP to get some data.
    Will learn from XPs that use RF in other groups.
CHI is likely the more critically impacted.
  Totally new geometry in the injector/absorber.
  Previous 10 minute shot cycle may not be achievable.
    To get it will require numerous tricks with the coil protection system.
  2 total days severely limits the progress that can be made.
    Unlikely to fully optimize the scenario.