# NSTX Engineering Operations

- The vessel entry to install a viewing dump for CHERS was quickly completed.  Bake-out operations are complete and vacuum conditions look very good.

- One of the two turbo-molecular vessel pumps has failed and will be replaced/commissioned by the start of plasma operations next week.

- The neutral beam calorimeter was refurbished and the beam-line has been pumped and cooled to cryo temperatures.  Ion source conditioning is in progress.

- The test cell will be locked up tomorrow, and coil power systems energized to evaluate electrical noise problems seen recently on the real time control systems.

- Plasma operations will resume on Monday, March 29th, and are scheduled to continue for a 5 week run period until the next maintenance week on May 3rd.