| Princeton Plasma Physics Laboratory NSTX Experimental Proposal |  |  |  |
| --- | --- | --- | --- |
| Title: Increasing the CHI start-up current magnitude in NSTX |  |  |  |
| OP-XP-1157 | Revision: | Effective Date: (Approval date unless otherwise stipulated) Expiration Date: (2 yrs. unless otherwise stipulated) |  |
| PROPOSAL APPROVALS |  |  |  |
| Responsible Author: B.A. Nelson et al., |  |  | Date 7/10/11 |
| ATI – ET Group Leader: R. Raman / D. Mueller |  |  | Date 7/10/13 |
| RLM - Run Coordinator: S. Sabbagh |  |  | Date |
| Responsible Division: Experimental Research Operations |  |  |  |
| RESTRICTIONS or MINOR MODIFICATIONS (Approved by Experimental Research Operations) |  |  |  |

NSTX EXPERIMENTAL PROPOSAL

| TITLE: Increasing the CHI start-up current magnitude in NSTX | No. OP-XP-1157 |
| --- | --- |
| AUTHORS: B.A. Nelson, R. Raman, D. Mueller, T.R. Jarboe | DATE: 7/10/11 |

# 1.	Overview of planned experiment

CHI-only discharges from XP1034 will be run and then improved to generate a higher level of start-up current. An experimental assessment will be made of the highest levels of start-up current in NSTX by CHI.

# 2.	Theoretical / empirical justification

Experimental results on the HIT-II experiment have shown Transient CHI produced discharges to couple to and improve the performance of inductive-only discharges. Higher levels of CHI-started currents reduce central solenoid flux requirements to ramp to a given current level. Due to limited run time experiments on NSTX in recent years have focused on coupling CHI started currents to induction for an unambiguous demonstration of central solenoid flux savings. This was adequately demonstrated during FY2010. CHI-only discharges on NSTX were actively studied during 2005 and 2006. In 2010 less than 2 hours were devoted to these experiments, yet the potential for generating 400 kA of startup current was observed. The higher startup currents were achieved by increasing the injector flux and the capacitor bank voltage. These require higher levels of injector current. Eventually at sufficiently high levels of injector current the low-Z impurity influx may limit the useful amount of injected poloidal flux. These limits have not yet been established for NSTX. For 2011, improvements to the CHI capacitor bank circuit is expected to enable improved programming of the capacitor bank voltages to reduce absorber arcs, which is what limited the performance of the near-400 kA CHI-only discharge during 2010. All discharges will use the full TF capability of 0.55 T so as to minimize the injector current, maximize current multiplication, and reduce the influx of low-Z impurities.

# 3.	Experimental run plan

- Start with 12 mg/min Li evaporation rate for 8.5 min, 1 min pump out before shot (10 min clock cycle). Ensure that there is no NBI gas injection pulse just before the CHI discharge. Go out of sync with the beams and beams are not needed for the initial experiments.

  - The CHI capacitor banks should be configured for 2, 3 and 4 capacitors in banks 1, 2 and 3

- Restore a reference CHI-only discharge from XP1034 (No. 142163 or 142162). Reproduce the discharge by using a total of 4 capacitors.

  - Parameters: V_CHI = 1700 V. Thomson time = 9 and 13 ms. CHI start time = 6 ms. Cap bank dwell time = 3 ms. Branch-5 plenum pressure = 1700 Torr.

  - Use the same coil programming as in 142163, including those for the PFAB1 and 2 coils.

  - After successfully running this shot with no absorber arc, reduce the Branch-5 plenum pressure to 1600 and then to 1500 Torr.

  - Other small adjustments to the voltage and to the PF1AL, PF3L and PF2L coils may be needed due to small hardware and electrode surface variations between years. The fast camera images and spectroscopic data will be used to assist with these changes, as we have routinely made during the past CHI runs.

  - Repeat with NBI gas pulse

- Increase the flat-top current magnitude in PF1B by 10%, while still ramping-down to the final low current value at the same time as in the reference shot.

  - Now switch to banks 1 and 2 charged to 1700 V, triggered at 6 and 6.5 ms, with 3ms dwell time. Based on the current growth, and generation of absorber arcs adjust the voltage to obtain near full growth. A small absorber arc is acceptable. The magnitude and length of the current pulse in PFAB1 needs to be adjusted to reduce absorber arcs.

  - Adjust the PF2L coil current to allow the plasma to be pushed into the vessel and to allow it to detach. Small changes to PF3L and PF1AL may also be needed.

  - After successful current generation with a longer current persistence at this injector flux value, continue to increase the PF1B current in 10% steps until the full coil current limit is reached or until the cap bank is no longer able to inject the poloidal flux or until the injector current becomes too high so that a large increase in lower divertor low-Z impurities places a limit on the useful injected flux. The original reference shot used 7.2 kA in PF1B. The maximum limit is 10 kA.

  - Note that at the higher levels of injector flux, all three capacitor banks may be needed. Under this scenario, bank No. 1 should be charged to the maximum voltage of about 1.7 kV. Banks 2 and 3 could be charged to a lower voltage to reduce growth rate of the resulting plasma discharge and to avoid the generation of an absorber arc. Variations to these voltage changes will be experimentally determined based on fast camera images, extent of plasma growth and the detachment of the plasma from the injector.

  - Note that small changes to the Branch-5 gas pressure may be needed. The goal is to operate at as low as pressure that allows reliable breakdown.

  - As the injector flux is increased, the Li evaporation rates may need to be increased to deposit 200 to 300 mg/shot. We will remain at 100-150 mg/shot until it is determined that low-Z oxygen levels remain consistently much higher at the higher injector flux values and the current decay rate is faster than in the FY2010 discharges.

  - Some small current increases will be required in PF3U, 5 and 1AU, but these changes are generally more important during inductive ramp-up. The necessary changes can be made by observations of the fast camera images.

- After a current limit is reached on the PF1B coil, further increases to the injector flux will be possible by delaying the start of the ramp-down of the PF1B coil current.

  - Start with 1 ms delays in the start of current ramp down and repeat the steps in part “c)” to optimize at these condition.

- Establish control parameters for the new higher current discharges (hopefully >400 kA).

  - Repeat the final discharges without the NBI gas injection to assess the benefits of not injection the NBI gas pulse.

  - Gas programming, capacitor bank voltage programming, capacitor bank dwell time, Li deposition level, PFAB1 and 2 programming. PF2L, 3L, 1AL programming and those in PF5, 3U and 2U.

# 4.	Required machine, NBI, RF, CHI and diagnostic capabilities

NOTE: Do NOT conduct “hi-pot” tests of any of the NSTX vacuum vessel components above 2 kV with either the CHI supply capacitors or the CHI snubber capacitors or the MOVs connected to NSTX, as these capacitors have a rating of only 2 kV.

NOTE: Ensure LDGIS interlocks are in the “green” state prior to conducting any “hi-pot” tests.

NOTE: The trained personnel identified in the procedure for changing the capacitor bank configuration should be available during the initial phase of CHI operations when the capacitor bank size is being changed.

The fast camera is required for this experiment.

The divertor Langmuir probes are desirable.

Configure one of the soft X-ray arrays that views the central plasma to be in bolometer mode.

Good machine wall conditions are required (low oxygen levels).

Between shot deuterium glow discharge capability is needed.

The Li dropper system is desired.

Capacitor Bank and DC Power Supply Configurations:

Start with the capacitors in the following configuration.

All MOVs to be connected during this operation

Bank-1: 2 capacitors, Bank 2: 3 capacitors, Bank3: 4 capacitors

Absorber PF coils

OH to be configured for 4 kV

DC power supply not needed

Configuration

- Connect the CHI capacitor to the CHI bus at the machine and connect the snubber capacitor and the MOV protection devices.

- Reduce the maximum voltage capability on the OH circuit to 4 kV (from the normal 6 kV).

- Configure PF1B for 2 kV operation (12 pulse rectification) to drive current in the anti-clockwise direction as seen from above (normal for CHI). Change PF1B RIS and software limits to provide 10 kA capability.

- Configure PF2L and PF2U for 2kV operation (12 pulse rectification), with coil current in the clockwise direction (opposite of normal operation).

- Configure PF1A software limits to provide full 20 kA capability.

- Configure PFAB1 and 2 for the highest possible current and readjust the current limits on PF2U to be consistent with the coil currents in PFAB1 and 2. PF2U may have to be limited to 2 kA.

- Configure EC-Pi to provide mid-plane injection (normal configuration). Apply the EC-PI power from t = -3 to +8 ms.

- Configure HHFW as required in XP1158 and XP1160

LDGIS system checks

- Ensure LDGIS is in the “Puff” mode and has been tested prior to the experiment.

- Ensure LDGIS gas pressure interlocks (PE107, PE104) are functional.

- Set LDGIS operating line pressure to 100 psig helium.

- Ensure 2400 Torr D2 filling gas pressure in LDGIS system

Pre-operational checklist

- Ensure MIG and Penning gauges are selected for operation.

- Remove CHI jumpers.

- Check TF interlock is set to 10 kA.

- Check for the appearance of ionization light on the fast camera during the EC-PI pulse to ensure correct triggering.

# 5.	Planned analysis

The magnetic analysis codes LRDFIT and EFIT will be used to analyze the plasma equilibrium. A major objective of this study is to determine CHI capability and requirements for the NSTX-U.

# 6.	Planned publication of results

These results will be published at meetings and in journal articles.

PHYSICS OPERATIONS REQUEST

| TITLE: Increasing the CHI start-up current magnitude in NSTX | No. OP-XP-1157 |
| --- | --- |
| AUTHORS: B.A. Nelson et al., | DATE: 7/10/2011 |

Describe briefly the most important plasma conditions required for the XP:

This is not a standard plasma discharge.   CHI-only discharges will be optimized.

List any pre-existing shots:

142163 or 142162

Equilibrium Control: Discharges will use pre-programmed coil currents

Machine conditions (specify ranges as appropriate, use more than one sheet if necessary)

ITF (kA): -65	Flattop start/stop (s): -0.02 / 0.1

IP (MA): NA	Flattop start/stop (s): n/a

Configuration: NA

Outer gap (m): NA	Inner gap (m): 	NA	Z position (m): 	0

Elongation :  NA	Upper/lower triangularity :	NA

Gas Species: D2		Injector(s): LDGIS- Branch 5

NBI Species: D	Voltages (off)	A:	0	B:	0	C:	0	Duration (s): 0

ICRF Power (MW):	0	Phasing: 	o- (Heating)	Duration (s): NA

CHI:	On	Bank capacitance (mF):	5-50

LITERs: On	Total deposition rate (mg/min): 5 to 30

EFC coils:	OFF	Configuration:	SPAs set to drive absorber PF coils

DIAGNOSTIC CHECKLIST

| TITLE: Increasing the CHI start-up current magnitude in NSTX | No. OP-XP-1157 |
| --- | --- |
| AUTHORS: B.A. Nelson et al., | DATE: 7/10/11 |

Note special diagnostic requirements in Sec. 4

| Diagnostic | Need | Want |
| --- | --- | --- |
| Beam Emission Spectroscopy |  |  |
| Bolometer – divertor |  | X |
| Bolometer – midplane array | X |  |
| CHERS – poloidal |  | X |
| CHERS – toroidal |  | X |
| Dust detector |  |  |
| Edge deposition monitors |  |  |
| Edge neutral density diag. |  | X |
| Edge pressure gauges | X |  |
| Edge rotation diagnostic |  | X |
| Fast cameras – divertor/LLD | X |  |
| Fast ion D_alpha - FIDA |  | X |
| Fast lost ion probes - IFLIP |  | X |
| Fast lost ion probes - SFLIP |  | X |
| Filterscopes | X |  |
| FIReTIP | X |  |
| Gas puff imaging – divertor |  |  |
| Gas puff imaging – midplane |  |  |
| H camera - 1D |  | X |
| High-k scattering |  |  |
| Infrared cameras |  | X |
| Interferometer - 1 mm |  | X |
| Langmuir probes – divertor |  | X |
| Langmuir probes – LLD |  | X |
| Langmuir probes – bias tile |  | X |
| Langmuir probes – RF ant. |  | X |
| Magnetics – B coils | √ |  |
| Magnetics – Diamagnetism | X |  |
| Magnetics – Flux loops | √ |  |
| Magnetics – Locked modes | X |  |
| Magnetics – Rogowski coils | √ |  |
| Magnetics – Halo currents | X |  |
| Magnetics – RWM sensors |  | X |
| Mirnov coils – high f. | X |  |
| Mirnov coils – poloidal array | X |  |
| Mirnov coils – toroidal array | X |  |
| Mirnov coils – 3-axis proto. |  | X |

Note special diagnostic requirements in Sec. 4

| Diagnostic | Need | Want |
| --- | --- | --- |
| MSE |  |  |
| NPA – E¦¦B scanning |  |  |
| NPA – solid state |  |  |
| Neutron detectors | X |  |
| Plasma TV | X |  |
| Reflectometer – 65GHz |  | X |
| Reflectometer – correlation |  | X |
| Reflectometer – FM/CW |  | X |
| Reflectometer – fixed f |  | X |
| Reflectometer – SOL |  | X |
| RF edge probes |  |  |
| Spectrometer – divertor |  | X |
| Spectrometer – SPRED | X |  |
| Spectrometer – VIPS | X |  |
| Spectrometer – LOWEUS |  | X |
| Spectrometer – XEUS |  | X |
| SWIFT – 2D flow |  |  |
| Thomson scattering | X |  |
| Ultrasoft X-ray – pol. arrays | X |  |
| Ultrasoft X-rays – bicolor |  | X |
| Ultrasoft X-rays – TG spectr. |  | X |
| Visible bremsstrahlung det. |  | X |
| X-ray crystal spectrom. - H |  |  |
| X-ray crystal spectrom. - V |  |  |
| X-ray tang. pinhole camera |  |  |